## Slide 1: TGak January Closing Report
Date: 2015-01-15
Authors:

## Slide 2: Abstract
Closing Report of IEEE 802.11 Task Group AK at the IEEE 802.11 Meeting, January 2015, held in Atlanta, Georgia.

## Slide 3: TGak Closing Report
Beginning Status
  Started with 6 comments (6%) remaining, plus 4 other issues – We saved the hard ones for last, of course!
Accomplishments
  Received and discussed the submissions listed on the next page. Resolved 3 comments, and 4 issues.
  Opened 1 new issue
  Met jointly with 802.1 and ARC SC Thursday AM1.
  A D0.07 will be produced will the resolved comments
  An annotated agenda is in 11-14/1589r6.
Ending Status
  3 comments (3%) remain. 1 other issue

## Slide 4: TGak Closing Report
Submissions
  11-14/0562r4, “802.11ak and 802.1ac convergence function”
  11-15/77r0, “Power saving proposal”
  11-15/112r2, “SYNRA Extended AID list”
  11-15/150r2, “GCR for GLK”
  11-15/151r0, “Proposed text for TGak Power Savings”
  11-14/153r1, “Work Plan 2: Other Open Issues Proposal (SYNRA text)”

## Slide 5: TGak Closing Report
Teleconferences
  Decided to hold 1 ½ hour teleconferences, to be joint with 802.1Qbz, on Monday, January 26, February 16, and March 2, all at 11am Eastern US time.
March 2015 Plans
  Complete comment and issues resolution on CC17.
  Receive and discuss technical presentations.
  Produce a D1.0 and go to WG Letter Ballot
  Joint meeting with 802.1 and 802.11 ARC.