## Slide 1: IEEE 802.11TGai Closing Report
Date: 2015-1-15
Authors:
Name | Company | Address | Phone | email
Hiroshi MANO | Koden Techno Info K.K. | Fuji Blg 28 2F, 2-7-26 Kita-Aoyama, Minato-ku, Tokyo, 107-0061, Japan | +81-3-6890-0594 | mano@koden-ti.com hiroshi@manosan.org

## Slide 2: Abstract
This presentation is the closing report for the Atlanta meeting of the IEEE 802.11 TGai.

## Slide 3: IEEE 802.11 FILS TGai – Jan 2015 Atlanta
Goals for the Meeting:
  Approve minutes of past meeting and teleconference
  Comment resolution of WG Recirc LB
  Approve to forward the draft to WG Recirc LB
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for March

## Slide 4: Accomplishments TGai 1/2
11 regular slots
Approve TGai Meeting Minutes for the IEEE 802.11 San Antonio meeting:
  https://mentor.ieee.org/802.11/dcn/14/11-14-1558-00-00ai-november-2014-san-antonio-session-minutes.doc
Approve TGai teleconference meeting minutes of San Antonio to Atlanta meeting.
  https://mentor.ieee.org/802.11/dcn/14/11-14-1559-05-00ai-november-january-teleconference-minutes.doc

## Slide 5: Accomplishments TGai 2/2
Compete all of 999 comments resolution of WG LB204
  Resolved 551 comments total this week
Approve to forward the draft D4.0 to WG recirc LB
Approved Plan for March
Approved Time line
Approved Teleconference schedule

## Slide 6: Motion to go to the recirc WG LB
Having approved comment resolutions for all of the comments received during Working Group Letter Ballot 204 on TGai D3.0 as contained in document 11-14/1351r29,
  Instruct the editor to incorporate the resolutions with the D3.0 and create D4.0.
  Approve a 15 day Working Group Recirculation Ballot asking the question “Should TGai D4.0 be forwarded to Sponsor Ballot?”.
Moved: Marc Emmelmann
Seconded: Lee Armstrong
Result (10/0/0)

## Slide 7: Plan for March
Goals for the Meeting:
  Approve minutes of past meeting and teleconference
  Comment resolution of WG Recirc LB
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for May

## Slide 8: Time line of TGai
  PAR Approved, Modified, or Extended 2010-12-08
  WG Letter Ballots Initial / Recirc Mar14/Sep14/Jan15/Mar15
  MEC Done Nov14
  Form Sponsor Ballot Pool / Reform Jan15
  IEEE-SA Sponsor Ballots Initial / Recirc Jul15/ Sep 15
  Final 802.11 WG Approval Nov 15
  final or Conditional 802 EC Approval Nov 15
  RevCom & Standards Board Final or Continuous Process Approval Mar 16
  ANSI Approved N/A
Approved by unanimous consent

## Slide 9: Teleconference Schedule
Motion:
  Approve the following schedule of weekly teleconferences between Feb 3rd to March 17th.
  Tuesdays 10:00 ET
  Duration 1.0Hour
  Using WEB-EX that will be provided by Task Group Chair
Moved: Lee Armstrong
Seconded: Hitoshi Morioka
Approved by unanimous consent

## Slide 10: Reference
Motions (11-13-1186r19)
  https://mentor.ieee.org/802.11/dcn/13/11-13-1186-19-00ai-tgai-motion-deck.pptx
TGai LB204 comments for Draft 3.0 (11-14-1351r29)
  https://mentor.ieee.org/802.11/dcn/14/11-14-1351-29-00ai-tgai-lb204-comments-for-draft-3-0.xlsx