## Slide 1: TGak March Closing Report
Date: 2015-03-12
Authors:

## Slide 2: Abstract
Closing Report of IEEE 802.11 Task Group AK at the IEEE 802.11 Meeting, March 2015, held in Berlin, Germany.

## Slide 3: TGak Closing Report
Accomplishments
  Received and discussed the submissions listed on the next page. Resolved all remaining comments.
  Motion passed in TGak to direct the Editor to produce D1.0 go to Letter Ballot.
  Met jointly with 802.1Qbz and ARC SC Thursday AM1.
  An annotated agenda is in 11-15/0237r11.

## Slide 4: TGak Closing Report
Submissions
  11-15/116, “Assorted 11ak Improvements” Donald Eastlake (Huawei)
  11-15/283, “An adaptation of GCR for GLK links” Ganesh Venkatesan (Intel)
  11-15/150, “GCR using SYNRA for GLK” Ganesh Venkatesan (Intel)
  11-15/415, “Clause 5 proposed changes” Mark Hamilton (SpectraLink)
  11-15/0454r0, “Some more DS architecture concepts” Mark Hamilton (SpectraLink)
  11-15/462r1, “Clause 5 Changes for EPD” Mark Hamilton

## Slide 5: TGak Closing Report
Motion:
Having approved changes to P802.11ak_D0.07, as specified in 11-15/237r9,
Instruct the Editor to prepare a P802.11ak_D1.0 incorporating the changes, and
Approve a 30 day Working Group Technical Letter Ballot asking the question “Should P802.11ak_D1.0 be forwarded to Sponsor Ballot?”
  Mover: Mark Hamilton Seconder: Richard Roy
  Yes: 5 No: 0 Abstain: 0

## Slide 6: TGak Closing Report
Teleconferences
  Decided to hold 1 hour teleconferences, to be joint with 802.1Qbz, on Monday, April 6th, April 27th, and May 4th , all at 11am Eastern US time.
May 2015 Plans
  Resolve comments from Letter Ballot or, if the WG does not approve LB, improve the draft.
  Joint meeting with 802.11 ARC.