## Slide 1: P802.11ah Report to EC on Approval to go to Sponsor Ballot
Date: 2015-05-11
Authors:

## Slide 2: Introduction
This document contains the report to the IEEE 802 Executive Committee in support of a request for approval to send IEEE P802.11ah Draft 5.0 to Sponsor Ballot.
This document was approved during the plenary session of the 802.11 working group on 15 July 2015.
  Passed in the Working Group xx yes, x no , x abstain

## Slide 3: 802.11 WG Letter Ballot Results – P802.11ah
Ballot ID | Ballot Close Date | Title | Ballot Type | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
203 | 07 Jul 2014 | Ballot for P802.11ah draft 2.0 | Technical | 330 | 274 | 83 | 24 | 9 | 204 | 43 | 83
205 | 25 Oct 2014 | First Recirculation Ballot for P802.11ah draft 3.0 | Recirculation | 330 | 280 | 85 | 17 | 6 | 234 | 27 | 90
207 | 14 Feb 2015 | Second Recirculation Ballot for P802.11ah draft 4.0 | Recirculation | 330 | 284 | 86 | 18 | 6 | 245 | 19 | 93
211 | 16 Apr 2015 | Third Recirculation Ballot for P802.11ah draft 5.0 | Recirculation | 330 | 285 | 86 | 16 | 6 | 248 | 19 | 93
211.1 |  | LB 211 Post-Ballot vote change* |  | 330 | 285 | 86 | 16 | 6 | 254 | 13 | 95
* Email indication of “Approve” from Nehru Bhandaru, Naveen Kakani, Stephen McCann , Qi Wang, Brian Hart and Dorothy Stanley .

## Slide 4: 802.11 WG Letter Ballot Comments – P802.11ah
Ballot ID | Ballot Close Date | Title | Total Number of Comments received (Yes and No voters)
203 | 07 Jul 2014 | Ballot for P802.11ah draft 2.0 | 1214 (845 T, 369 E)
205 | 25 Oct 2014 | First Recirculation Ballot for P802.11ah draft 3.0 | 506 (327 T, 179 E)
207 | 14 Feb 2015 | Second Recirculation Ballot for P802.11ah draft 4.0 | 214 (173 T, 41 E)
211 | 16 Apr 2015 | Third Recirculation Ballot for P802.11ah draft 5.0 | 107 (34 T, 73 E)

## Slide 5: Unsatisfied comments by commenter
Voter | LB203 | LB205 | LB207 | LB211 | Total
Aboulmagd, Osama |  |  |  |  | 
Coffey, John |  |  |  |  | 
Ecclesine, Peter | 0 | 1 | 0 | 0 | 1
Emmelmann, Marc |  |  |  |  | 
Harkins, Dan | 3 | 0 | 0 | 0 | 3
Hunter, David |  |  |  |  | 
Levy, Joseph |  |  |  |  | 
Montemurro, Michael | 2 (TBC) | 0 | 1 (TBC) | 0 | 3 (TBC)
Myles, Andrew |  |  |  |  | 
Rison, Mark | 0 | 1 | 0 | 0 | 1
Roy, Richard | 2 (TBC) | 0 | 0 | 0 | 2 (TBC)
Stephens, Adrian | 0 | 0 | 1 | 0 | 1
Yang, Yunsong |  |  |  |  | 
Total |  |  |  |  | 
In Progress

## Slide 6: Unsatisfied Comments – Topics
Topic | PHY | MAC | Editorial | Intellectual Property | Total
No LoA has been filed by Qualcomm related to 802.11ah essential patent claims |  |  |  | 1 | 1
Adding New 0.5 MHz channel bandwidth operation | 1 |  |  |  | 1
Security on PV1 frame |  | 3 |  |  | 3
Total |  |  |  |  | 
In Progress

## Slide 7: Unsatisfied comments
The composite of all unsatisfied comments and the resolutions approved by the comment resolution committee received during working group ballot may be found in the embedded document on the right:
  Double click on the icon to the right to open this.
In Progress

## Slide 8: TGah Timeline
 | Open | Close
Third recirculation (TGah D5.0) | 13-May-15 | 27-May-15
First sponsor ballot | 17-July-15 | 15-Aug-15
Second sponsor ballot | 23-Nov-15 | 7-Dec-15
Third sponsor ballot | 1-Feb-16 | 15-Feb-16
Fourth sponsor ballot (unchanged) | 28-Feb-16 | 13-Mar-16
EC to RevCom 18-Mar-16 |  | 
RevCom to SB 18-Mar-16 |  | 
In Progress

## Slide 9: References
Comment spreadsheet