## Slide 1: LB 209 & MDR: Notes on Open Issues / Unresolved CIDs
Date: 2015-05-11
Authors:

## Slide 2: Abstract
Summary of open issues and outstanding / unresolved CIDs from the MDR and LB 209 on D4.0

## Slide 3: MDR – Open Issues
MDR comment – ANA value for FILS Capability:
  Request a value for FILS Capability; or alternatively replace advertisement of FILS with a more time-efficient encoding. (This should be debated in the TG, and please be aware that other discussions may be taking place on how to reduce Beacon size that might possibly be re-usable here).
  Editor[J]: Delayed, Waiting for technical contributions to be presented in May meeting, if no agreeable technical solution are available the Editor will request the ANA number at that time.
  DISCUSSION ON DIRECTIONS TO TAKE (ANA request vs. technical contribution)

## Slide 4: MDR – Open Issues (cont.)
MDR comment – little endianess contradicts D4.0
  Comment: P128L28 the little-endianness of 802.11 disagrees with ‘first bit is 1’
  Editor[M] Dangerous as specified – should be described as an integer field of 13 octets width. The special value should be 2**((13*8)-1).
  REQUIRES TECHNICAL SUBMISSION – WHO IS TAKING IT?
  Rene might be able to assist; he replied to Ping’s e-mail on this matter.

## Slide 5: Potential conflicts in resolutions (evaluate)
Potential conflict CID 7151 & 7201
  About dot11DILSImplemented, there are already 2 approved resolutions,CID7151 and CID7201.And they are conflicting.Both the dot11DILSImplementd and the dot11FILSImplemented are not used in the draft(D4.2).So it should be deleted from the MIB and change the resolution for CID7201.
  CHECK CIDS; DRAFT NEW RESOLUTION TEXT; MOTION TO CHANGE RESOLUTION

## Slide 6: Bucket List / Check that these things have been done
Editors:
  Lee: incorporate feedback from MDR implementation provided by Ping (mail from Ping, May 5th)  in progress
  Lee (see mail from Ping/Hitoshi):
    Per Hitoshi’s suggestion, please incorporate the following changes into D4.3.a.
    The following variables do not follow the style with respect to what goes on each line of the description: dot11FILSActivated, dot11FILSFDFrameBeaconMinimumInterval, dot11FILSOmitReplicateProbeResponses, dot11FILSProbeDelay, dot11DILSImplemented, dot11HLPWaitTimeEditor[M]: Remove dot11DILSImplemented from the draft. And start a new line after each after each period in the "DESCRIPTION" of the specified variables.

## Slide 7: Lined-up Submissions
Marc: Comment spreadsheet “discussion” items
CID 7299 – Xiaofei
  https://mentor.ieee.org/802.11/dcn/15/11-15-0605-00-00ai-text-change-for-comment-resolution-for-cid-7229.docx
  https://mentor.ieee.org/802.11/dcn/15/11-15-0607-00-00ai-comment-resolution-for-cid-7229.xlsx
Several CIDs – Mark R.: 11-15/0578
   Mon AM2 slot (at the end)
CID 7416 – Rob Sun: 11-15/0554r0

## Slide 8: Required Motions
Approve D4.4 on Thursday
  Final changes to draft due to review of correct implementation of MDR comment resolutions
  Draft on server Thursday 8:00 AM the latest
  Motion Thursday PM2
Approve resolutions “ready for motion” as discussed during telco

## Slide 9: References