## Slide 1: IEEE 802.11 TGmc July 2015 Agenda
Date: 2015-07-14
Authors:

## Slide 2: Abstract
This presentation contains the IEEE 802.11 TGmc agenda for the July 2015 session. TGmc is operating as the Ballot Resolution Committee for P802.11REVmc.

## Slide 3: TGmc Agenda
Monday PM1
  Chair’s Welcome, Status, Review of Objectives, Approve agenda, minutes
  Editor’s Report
  Comment resolution 11-15-758, 11-15-762
Thursday PM1
  Comment resolution – Peter Ecclesine
Tuesday PM2
  Comment resolution
  Security CIDs, 11-15-769, 11-15-763
  15 mins: CID 5940 - Sigurd, 11-15-908
Thursday PM2
  Motions
  Plans for September, Schedule
  AOB, Adjourn
Tuesday PM1
  11ad comment resolution, 11-15-538
  CID 6058 – Mike Montemurro
  MAC CIDs – Mark Hamilton
Wednesday PM1
  Motions: Editorialsspeculativelyedited, MAC, GEN
  Comment resolution – Location CIDs
Wednesday PM2
  11-15-0516r3 Graham Smith CCA 11b
  Comment resolution – CIDs 5959, 5960 Matt Fischer 11-15-653, 11-15-654

## Slide 4: TGmc – Monday PM1
Call Meeting to Order
Policies and Procedures, Attendance reminder
  **IEEE Patent Policy http://standards.ieee.org/board/pat/pat-slideset.ppt
    Are there any patent claim(s)/patent application claim(s) and/or the holder of patent claim(s)/patent application claim(s) that the participant believes may be essential for the use of that standard? Minute any responses that were given, specifically the patent claim(s)/patent application claim(s) and/or the holder of the patent claim(s)/patent application claim(s) that were identified (if any) and by whom.
** Read slide deck
*** Note especially items #7 & #11

## Slide 5
Please review the documents at the following links:
  IEEE Patent Policy: http://standards.ieee.org/board/pat/pat-slideset.ppt
  Patent FAQ: http://standards.ieee.org/board/pat/faq.pdf
  Letter of Assurance Form: http://standards.ieee.org/board/pat/loa.pdf
  Affiliation FAQ: http://standards.ieee.org/faqs/affiliationFAQ.html
  Anti-Trust FAQ: http://standards.ieee.org/resources/antitrust-guidelines.pdf
  Ethics: http://www.ieee.org/portal/cms_docs/about/CoE_poster.pdf
  802 LMSC P&P: http://standards.ieee.org/board/aud/LMSC.pdf
  802 LMSC OM: http://www.ieee802.org/PNP/approved/IEEE_802_OM_v16.pdf
  802 WG P&P: http://www.ieee802.org/PNP/approved/IEEE_802_WG_PandP_v16.pdf
  IEEE 802.11 WG OM: https://mentor.ieee.org/802.11/dcn/14/11-14-0629-10-0000-802-11-operations-manual.docx
  From IEEE 802 Procedural document website: http://www.ieee802.org/devdocs.shtml

## Slide 6: Logistics
Attendance recording procedures
  https://imat.ieee.org
  Must register before logging attendance
  Must log attendance during each 2 hour session
Documentation
  http://mentor.ieee.org
  Use “TGm” for documents relating to the Revision PAR
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 6

## Slide 7: Monday PM1 (continued)
Objectives
  Operate as the Ballot Resolution Group for P802.11-REVmc
Approve prior meeting minutes
  https://mentor.ieee.org/802.11/dcn/15/11-15-0523-00-000m-revmc-minutes-for-may-vancouver.docx
  https://mentor.ieee.org/802.11/dcn/15/11-15-0771-00-000m-revmc-brc-telecon-minutes-june-26.docx
  https://mentor.ieee.org/802.11/dcn/15/11-15-0739-02-000m-revmc-brc-telecon-minutes-may-june.docx
  https://mentor.ieee.org/802.11/dcn/15/11-15-0742-01-000m-revmc-brc-minutes-for-june-portland.docx
Editor Report (Adrian Stephens)
  Editor report: https://mentor.ieee.org/802.11/dcn/13/11-13-0095-23-000m-editor-reports.pptx
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 7

## Slide 8: Monday PM1 (continued)
WG chair has delegated BRC Ballot Resolution Committee responsibility to TGmc: ttp://www.ieee802.org/11/email/stds-802-11/msg01475.html
  “The resolution of comments is delegated to TGmc, acting as a sponsor Ballot Resolution Committee (BRC):
  For convenience, we will continue to use the term “TGmc” to represent this BRC
  Any voting member of 802.11 can vote at TGmc meetings
  TGmc can consider motions (e.g. comment resolution, other changes to the draft, to recirculate) in any of its meetings – including telecons
  TGmc will meet during 802.11 F2F meetings
  Ultimately the WG is required to approve any request to the executive committee to move the project to the standards board for approval.”
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 8

## Slide 9: TGmc Plan of Record - modified
Slide 9
20 July 2012 – 12 Sept 2012 – Call for Comment/Input
29-30 Aug 2012 – NesCom, SASB PAR Approval
Sept 2012 – Begin to process CC input, 11aa, 11ae integration
Dec 2012 – March/May 2013 – 11ad integration
Jan 2013 – First WG Letter ballot - without 11ad – on D1.0
Sept 2013 – Letter ballot on D2.0
Dec 2013 – May 2014 – 11ac, 11af integration – D3.0 in May 2014
July 2014 – Mandatory Draft Review
Jan 2015 – D4.0 Recirculation
Form Sponsor Pool: Open Dec 15th or so, close Feb 20, 2015 –good for 6 months (end of July 2015)
EC conditional SB approval March 2015
August 19-21 Cambridge UK meeting planned 2015;
Targeting September 2015 SB recirculation
Nov 2015/Jan 2016 – WG/EC Final Approval
March 2016 – RevCom/SASB Approval – move to June?
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 9

## Slide 10: Motion
  Approve the comment resolutions in
    The “Motion MAC-” tab in https://mentor.ieee.org/802.11/dcn/15/11-15-0565-02-000m-revmc-sb-mac-comments.xls
    The “” tab in https://mentor.ieee.org/802.11/dcn/15/11-15-0665-00-000m-revmc-sb-gen-adhoc-comments.xlsx
  and incorporate the indicated text changes into the TGmc draft.
Moved:
Seconded:
Result:

## Slide 11: Motion - Authorize TGmc BRC meeting
Motion:
Authorize the TGmc BRC to hold a meeting date/location for the purpose of Sponsor Ballot comment resolution.
Moved:
Seconded:
Result:
Notes: Next motion is 111

## Slide 12: July - September Meeting Planning
Objectives: Initial Sponsor Ballot comment resolution
Conference calls 10am Eastern 2 hours
  July 31, August 7, 14, 28, Sept 4
Ballot Resolution Committee meeting – Cambridge UK August 19-21
Schedule review
Availability of 11mc in the IEEE store
  D4.0 is available, see http://www.techstreet.com/ieee/products/1867583
Forward to ISO JTC1/SC6 WG1
  D4.0 forwarded

## Slide 13: References
https://mentor.ieee.org/802.11/dcn/12/11-12-0594-02-0000-revision-par-proposal-for-802-11-2012.doc
https://mentor.ieee.org/802.11/dcn/13/11-13-0233-56-000m-revmc-wg-ballot-comments.xls
https://mentor.ieee.org/802.11/dcn/15/11-15-0532-04-000m-revmc-sponsor-ballot-comments.xls