## Slide 1: IEEE 802.11TGai Closing Report
Date: 2015-7-17
Authors:
Name | Company | Address | Phone | email
Hiroshi MANO | Koden Techno Info K.K. | Fuji Blg 28 2F, 2-7-26 Kita-Aoyama, Minato-ku, Tokyo, 107-0061, Japan | +81-3-6890-0594 | mano@koden-ti.com hiroshi@manosan.org

## Slide 2: Abstract
This presentation is the closing report for the Waikoloa meeting of the IEEE 802.11 TGai.

## Slide 3: IEEE 802.11 FILS TGai – July 2015 Waikoloa
Goals for the Meeting:
  Approve minutes of past meeting and teleconference
  Comment resolution of WG Recirc LB
  Approve to forward the draft to Sponsor Ballots
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for Sep/Nov

## Slide 4: Accomplishments TGai 1/2
1Adhoc + 3 regular slots
Approve TGai Meeting Minutes for the IEEE 802.11 Vancouver meeting:
  15-11/655r1 May 2015 Vancouver Session Minutes
Approve TGai teleconference meeting minutes of Vancouver to Waikoloa meeting.
  11-15/0759r2 May-July Teleconference Minutes

## Slide 5: Accomplishments TGai 2/2
Received all of 35 comments byWG LB213
Approved comment resolutions for all of the comments received during Working Group Letter Ballot 213.
Approved a 15 day Working Group Recirculation Ballot.
Approved Plan for July
Approved Time line
Approved Teleconference schedule

## Slide 6: Plan for Sep/Nov
September
  No any meeting of TGai on September Interim.
  If EC approve the conditional sponsor ballot, otherwise prepare for EC approval.
  And resolve the comments from WG Recirc LB by Teleconference.
November
  Approve the past meeting minutes.
  Resolve the received comment from 1st sponsor ballot.
  Approve the time line.
  Approve the teleconference schedule.
  Approve the plan for Jan 2016.

## Slide 7: Time line of Tgai(Updated)
  PAR Approved, Modified, or Extended 2010-12-08
  WG Letter Ballots Initial / Recirc Mar14/Sep14/Jan15/ Mar15/Jul15/Aug15
  MEC Done Nov14
  Form Sponsor Ballot Pool / Reform Mar15
  IEEE-SA Sponsor Ballots Initial / Recirc Sep 15/Mar 16/Jul 16/Sep 16
  Final 802.11 WG Approval Aug 15
  final or Conditional 802 EC Approval July 15
  RevCom & Standards Board Final or Continuous Process Approval Sep 16
  ANSI Approved N/A

## Slide 8: Teleconference Schedule
Motion:
  Approve the following schedule of weekly teleconferences between Aug 11th and Nov 17th.
  Tuesday 10:30 ET
  Duration 1.0Hour
  Using WEB-EX that will be provided by Task Group Chair
Moved: George Calcev
Seconded: Lee Armstrong
Approved by unanimous consent
Approved by unanimous consent

## Slide 9: Motion to go to the recirc WG LB
Having approved comment resolutions for all of the comments received during Working Group Letter Ballot 213 on TGai D5.0 as contained in document 11-15/0772r6,
  Instruct the editor to incorporate the resolutions with the D5.0 and create D6.0.
  Approve a 15 day Working Group Recirculation Ballot asking the question “Should TGai D6.0 be forwarded to Sponsor Ballot?”.
Moved: Ping Fang
Seconded: Lee Armstrong
Result (11/0/0)

## Slide 10: Motion for EC Approval on P802.11ai D6.0
Approve document 11-15-0926r2 as the report to the IEEE 802 Executive Committee on the requirements for conditional approval to forward P802.11ai D6.0 to sponsor ballot, granting the chair editorial license and
Request the IEEE 802 Executive Committee to conditionally approve forwarding P802.11ai D6.0 to sponsor ballot.
Moved:Peter Yee
Seconded:Lee Armstrong
Result: (Yes 9 No 0 Abstain 0)

## Slide 11: Reference
TGai-Motion-deck
  https://mentor.ieee.org/802.11/dcn/13/11-13-1186-29-00ai-tgai-motion-deck.pptx
LB213comments for Draft 5.0
  https://mentor.ieee.org/802.11/dcn/15/11-15-0772-08-00ai-lb213comments-for-draft-5-0.xlsx
802.11ai Report to EC on Conditional Approval to go to Sponsor Ballot
  https://mentor.ieee.org/802.11/dcn/15/11-15-0926-02-00ai-p802-11ai-report-to-ec-on-conditional-approval-to-go-to-sponsor-ballot.pptx

## Slide 12: Thanks to all who participated!