## Slide 1: IEEE 802.11ah Closing Report for July 2015
Date: 2015-07-16
Authors:

## Slide 2: Abstract
This presentation is the closing report for the Big Island Hawaii meeting of the IEEE 802.11 TGah.

## Slide 3: Activity in TGah
Before July 2015 meeting
  Letter Ballot 211 for Draft 5.0 closed April 16th
  107 comments received
  Except for 4 comments related with an intellectual property (IP), all other comments received from LB211 have been resolved
Goal of July 2015 meeting
  Resolve 4 remaining comments (CID 7001, 7002, 7003 and 7012) and go to a sponsor ballot after July meeting
  But, TG could not make a compromised resolution during this meeting and TGah’s timeline moves out 4 months because a sponsor ballot plan is postponed to a next plenary meeting
    Agenda of July 2015 meeting: 11-15/733r5

## Slide 4: Going forward
Hopefully, resolve 4 remaining comments (CID 7001, 7002, 7003 and 7012) and go to a sponsor ballot

## Slide 5: Teleconference
September 8, 8PM ET for 2 hour

## Slide 6: TGah Timeline – Updated
Internal Task Group Ballot : May 2013
Initial Letter Ballot : September 2013
Initial Recirculation Letter Ballot : September 2014
Initial Sponsor Ballot : July 2015 November 2015
Initial Recirculation Sponsor Ballot : November 2015 March 2016
EC Approval : January 2016 July 2016
Revcom Approval : March 2016 July 2016