## Slide 1: TGak July Closing Report
Date: 2015-07-16
Authors:

## Slide 2: Abstract
Closing Report of IEEE 802.11 Task Group AK at the IEEE 802.11 Meeting, July 2015, held in Waikoloa, Big Island, Hawai‘i.

## Slide 3: TGak Closing Report
Accomplishments
  Approved resolutions of an additional 157 comments so that now 263 of our 437 comments from LB212 are resolved.
  Received and discussed the technical submissions listed on the next page.
  Met jointly with 802.1 IWK and ARC SC Thursday AM1.
  An annotated agenda is in 11-15/0734r10.
  The minutes will be in 11-15/964.
    Thanks to Stephen Pope who was temporary Secretary for one TGak session and to Michael Fisher who was temporary Secretary for many sessions.

## Slide 4: TGak Closing Report
Technical Submissions
  11-15/791, “Addressing Simplifications”, David Kloper
  11-15/795, “Addressing Comment Resolutions”, David Kloper
  11-15/725, “11ak PICS Fix”, Donald Eastlake (Huawei)
  11-15/798, “11ak Vancouver Resolution Fixes”, Donald Eastlake (Huawei)
  11-15/939, “Ra! Ra! SYNRA”, Donald Eastlake, David Kloper
  11-15/724 (doc), “Solutions to some GLK-GCR related Comments (Part 1)”, Ganesh Venkatesan (Intel)
  11-15/796 (doc), “Solutions to some GLK-GCR related Comments (Part 2)”, Ganesh Venkatesan (Intel)
  11-15/931, “MAH Assigned Comments”, Mark Hamilton (Rucks Wireless)

## Slide 5: TGak Closing Report
Teleconferences
  Decided to hold 1 ½ hour teleconferences, to be joint with 802.1Qbz if mutually convenient, on Monday, August 3rd, 10th, 24th and 31st, all at 10am Eastern US time.
September 2015 Plans
  Resolve comments from Letter Ballot 212.
  Joint meeting with 802.11 ARC.