## Slide 1: IEEE 802 JTC1 SC closing report (July 2015)
Date: 2015-7-17
Authors:

## Slide 2: Abstract
Closing report for IEEE 802 JTC1 SC for July 2015 in Hawaii

## Slide 3: The SC did not have a great deal of work this week and only one session was required
Reviewed status of PSDO pipeline
  802.3.1, 802.11ac and 802.11af passed FDIS
  Comments are required on 802.11ac and 802.11af
Recommended a Vice Chair
  The candidate (Peter Yee) will hopefully be appointed by the EC
Heard report from SC6 meeting in Belgium in May
  Thank you to Adrian Stephens and Jodi Haasz for attending on behalf of IEEE 802 and IEEE-SA
  Not much happened of interest to IEEE 802
  Next meeting in Xi’an, China in February 2016 – we will need a volunteer to attend on behalf of IEEE 802

## Slide 4: IEEE 802 has pushed 13 standards completely through the PSDO ratification process …
IEEE 802 standard | 60 day pre-ballot | 5 month FDIS ballot
802.11 | 2012 | 2012
802.1X | 2013 | 21 Oct 2013
802.1AE | 2013 | 21 Oct 2013
802.1AB | May 2013 | 18 Dec 2013
802.1AR | May 2013 | 18 Dec 2013
802.1AS | May 2013 | 18 Dec 2013
802.3 | 2013 | 16 Feb 2014
802.11aa | Feb 2013 | 28 Jan 2014
802.11ad | Feb 2013 | 28 Jan 2014
802.22 | May 2014 | Feb 2015
802.1AEbw | Jan 2014 | Feb 2015
802.1AEbn | Jan 2014 | Feb 2015

## Slide 5: … and has ten standards in the pipeline for ratification under the PSDO
IEEE 802 standard | 60 day pre-ballot | 5 month FDIS | Comments resolved
802.11ac | Passed | Passed | Ready for approval
802.11af | Passed | Passed | Ready for approval
802 | Passed | Closes | Sent in Feb 2015
802.1Xbx | Closed | Waiting | Sent in Jun 2015
802.1Q-Rev | Closed | Waiting | Sent in Jun 2015
802.1AX | Closed | Closes | No comments
802.1BA | On hold | - | -
802.1BR | On hold | - | -
802.3.1 | Passed | Passed | No comments
802.22a | On hold | - | -

## Slide 6: The SC will focus in Bangkok on executing PSDO processes
Continue executing PSDO processes
Review any SC6 activities

## Slide 7: The SC recommended resolutions for the FDIS comments on 802.11ac & 802.11af
The SC developed resolutions for the FDIS comments on 802.11ac & 802.11af
It is the responsibility of the WG to approve the resolutions and forward them to EC for approval
Motion:
  The IEEE 802.11 WG recommends to the IEEE 802 EC that the resolutions of comments in the FDIS ballots as documented in IEEE 802.11-15/0958r0 be forwarded to ISO/IEC JTC1/SC6
  Moved: Myles
  Seconded: