## Slide 1: IEEE 802.11ah Closing Report for September 2015
Date: 2015-09-17
Authors:

## Slide 2: Abstract
This presentation is the closing report for the Bangkok meeting of the IEEE 802.11 TGah.

## Slide 3: Activity in TGah
Letter Ballot 211 for Draft 5.0 closed April 16th
  107 comments received
TGah has completed all comment resolution of the Letter Ballot 211 for Draft 5.0
  15/525 LB211 Comment Spreadsheet
  Move to forward WG Recirculation LB (unchanged) and approve document 11-15/0526r2 as the report to the IEEE 802 EC for conditional approval to forward P802.11ah D5.0 to sponsor ballot
  Agenda of September 2015 meeting: 11-15/983r3

## Slide 4: Going forward
If the IEEE 802 EC approves the conditional sponsor ballot, conduct an initial Sponsor Ballot and address comments in November
Otherwise, prepare for EC approval

## Slide 5: Teleconference
Weekly teleconferences between Oct 7th 2015 and Jan 13th 2016
  Wednesday 8PM ET for 3 hours

## Slide 6: TGah Timeline – No Change
Internal Task Group Ballot : May 2013
Initial Letter Ballot : September 2013
Initial Recirculation Letter Ballot : September 2014
Initial Sponsor Ballot : November 2015
Initial Recirculation Sponsor Ballot : March 2016
EC Approval : July 2016
Revcom Approval : July 2016

## Slide 7: Motion 3- Motion for WGLB on P802.11ah D5.0 (Unchanged)
Having approved comment resolutions for all of the comments received from LB211 on P802.11ah D5.0
Approve a 15 day Working Group Recirculation Ballot asking the question “Should P802.11ah D5.0 be forwarded to Sponsor Ballot?”
Moved: Alfred Asterjadhi
Seconded: Bin Tian
Result: Motion Passed (Yes 53 No 0 Abstain 3)

## Slide 8: Motion 4- Motion for EC Approval on P802.11ah D5.0
Approve document 11-15-0526r2 as the report to the IEEE 802 Executive Committee on the requirements for conditional approval to forward P802.11ah D5.0 to sponsor ballot, granting the chair editorial license and
Request the IEEE 802 Executive Committee to conditionally approve forwarding P802.11ah D5.0 to sponsor ballot.
Moved: Eugene Baik
Seconded: George Calcev
Result: Motion Passed (Yes 53 No 0 Abstain 1)