## Slide 1: IEEE 802.11aj November 2015 Closing Report
Date: 2015-11-12
Author:

## Slide 2: Abstract
This document is the TGaj closing report for the November 2015 session.

## Slide 3: Work Completed
The following resolutions and proposals have been presented
11-15/1036r2 - TGaj Editor Report for CC22
11-15/1021r2 – D0.6 comment database
11-15/1245r1 - Proposed Resolution to CID 2 on TGaj D0.6 in CC22
15-1406/r0 Proposed text improvements for CID 147 in CC12
15-1407/r0 Proposed text improvements for CID 145 in CC12
15-1408/r0 Proposed text improvements for CID 143 in CC12
11-15/1256r2 - General Description for QMG STA
11-15/1366r0 – Proposed amendments for CDMG STAs in clause 4 and 6 of TGaj draft
11-15/1367r0 – Proposed amendments to TGaj Draft according to the 11ad related comment resolutions in REVmc
11-15-1443-00-00aj-Summary of Changes and Comments from CC12-CC20-CC22 for 802.11aj draft

## Slide 4: Motion
To approve the following comment resolutions and proposals to be incorporated into TGaj technical draft
  15-1406/r0 Proposed text improvements for CID 147 in CC12
  15-1407/r0 Proposed text improvements for CID 145 in CC12
  15-1408/r0 Proposed text improvements for CID 143 in CC12
  11-15/1245r2 Proposed Resolution to CID 2 in CC22
  11-15/1366r0 Proposed amendments for CDMG STAs in clause 4 and 6 of TGaj draft
  11-15/1367r0 Proposed amendments to TGaj Draft according to the 11ad related comment resolutions in REVmc
  11-15/1256r4 General Description for QMG STA
  11-15/1258r0 Text Refinements for CDMG AP or PCP clustering
  11-15/1255r0 Proposed-cdmg-capabilities-element-format
Moved: Jiamin CHEN Seconded: Haiming WANG Results: Y6 N0 A0
Motion passed

## Slide 5: TGaj Motion for WG Letter Ballot
Having approved comment resolutions for all of the comments received from comment collecting on P802.11aj D0.01 (CC12), D0.2 (CC19), D0.5 (CC20) and D0.6 (CC22) as specified in 11-15/1443r0
Instruct the editor to prepare P802.11aj D1.0, and
Approve a 30 day Working Group Technical Letter Ballot asking the question “Should P802.11aj D1.0 be forwarded to Sponsor Ballot?”
Moved: Jiamin Chen
Seconded: Haiming Wang
Result: Y7 N0 A0
Motion passed

## Slide 6: Goals for January 2016 Meeting
Comment Resolution for 802.11aj D1.0 initial WG Letter Ballot
Review Task Group Timeline
Discussion on MDR Review

## Slide 7: Next Meeting for TGaj
Date: Jan 27-28, 2016
Location: Harbin China

## Slide 8: Conference Call Time
  14 Jan 2016 9pm ET
  (15 Jan 2016 9am Beijing Time)