## Slide 1: IEEE 802.11ah Closing Report for November 2015
Date: 2015-11-13
Authors:

## Slide 2: Abstract
This presentation is the closing report for the Dallas meeting of the IEEE 802.11 TGah.

## Slide 3: Activity in TGah
Sponsor Ballot for Draft 5.0 closed November 5
  552 comments received
Total 226 comments with 7 submissions addressed in this week
  326 comments unresolved after November F2F meeting
    SB0 comment spreadsheet: 11-15/1292r0
  Regarding the IP related comment (CID 8286), TGah BRC approved to forward that comment to IEEE-SA PatCom for consideration at December 2015 meeting and ask for feedback for resolving that CID
Instructed the editor to generate Draft 5.1

## Slide 4: Going forward
Resolve 326 remaining comments during teleconferences and January F2F meeting (if necessary) and start a Recirculation Sponsor Ballot

## Slide 5: Teleconference
Weekly teleconferences between Nov 24th 2015 and March 8th 2016
  Tuesday 8PM ET for 2.5 hours

## Slide 6: TGah Timeline – Updated
Internal Task Group Ballot : May 2013
Initial Letter Ballot : September 2013
Initial Recirculation Letter Ballot : September 2014
Initial Sponsor Ballot : November October 2015
Initial Recirculation Sponsor Ballot : March January 2016
EC Approval : July 2016
Revcom Approval : July 2016