## Slide 1: TGaz Next Generation Positioning Jan. 2016 Closing Report
Date: 2016-01-21
Authors:

## Slide 2: Abstract
This document is the Next Generation Positioning TGaz closing report for the Atlanta meeting, Jan. 2016.

## Slide 3: Work Completed
Use case document completed and motioned.
Initiated the functional requirements document and approved accuracy/coverage and millimeteric wave positioning requirements.
Entertained SFD and Technical editor and SFD editor elections.
Agenda: See 11-15/1467r3.

## Slide 4: Activity timelines
2020
2019
2017
2016
2015
2018
.11az Draft 2.0 (Mar 2018)
.11az Final
(Mar.. 2020)
.11az Draft 1.0 (Sep. 2017)
SG
Formation
1-15
11/15-5/16
11az SFD
TG formation
9-15
UCD
Amendment text
FRD
5/16-3/17 (10M)
5/15-11/15
Set targets
FRD/tech
approach
Spec. frame work
Amendment text development
Accuracy
Coverage 2.4Ghz & 5Ghz
60Ghz
Set targets
FRD/tech
approach
Spec. frame work
Amendment text development
2021

## Slide 5: Goals for Mar. meeting
Continue Functional Requirement Document.
Continue review of technical submissions (performance analysis, positioning techniques, challenges etc.) as needed.

## Slide 6: Teleconference Schedule
Feb. 2nd 10:00AM ET for 1hr.