## Slide 1: WG11 Opening Report Snapshot slides 2016-01
Date: 2016-01-17
Authors:

## Slide 2: Abstract
This presentation contains the IEEE 802.11 WG snapshot slides for the January 2016 session:
Editors Meeting
Architecture (ARC) SC
Project Authorization Request (PAR) SC
Regulatory SC
Wireless Next Generation (WNG) SC
802 JTC1
TGmc (Revision)
TGah (Sub 1GHz PHY)
TGai (Fast Initial Link Setup)
TGaj (China millimeter wave)
TGak (Enhancements For Transit Links Within Bridged Networks)
TGaq (Pre-Association Discovery)
TGax (High Efficiency WLAN)
TGay (Next Generation 60GHz)
TGaz (Next Generation Positioning)
Long Range Low Power (LRLP) Topic Interest Group (TIG)

## Slide 3: Editors Meeting – January 2016 Chairs: Peter Ecclesine, Adrian Stephens
Roll Call / Contacts / Reflector
Go round table and get brief status report
ANA Status / Process / What is administered
Numbering Alignment process / Spreadsheet
MDR Status
Amendment Ordering / Draft Snapshots
Style Guide for 802.11
Editor backup practices
Notes: July 2007

## Slide 4: 802.11 ARC SC– January 2016 Vice Chair – Joseph Levy
    802.11 as a component/5G/IMT-2020
      Can/should implementations use 802.11 as a “plug in”: 11-15/0757r1, 11-15/0593r2, 11-15/0842r1, 11-15/1133r0, 11-15/1266r1, 11-15/1376r2
      Considerations for 802.11 in 5G, and IMT-2020
    IETF/802 coordination
      IETF discussions about multicast over 802.11: 11-15/1261r2
Clause 5 (Figure 5-1, et al) architecture (for REVmc)
  11-15/0540r4
    MIB attributes Design Pattern
  11-15/0355r3, 11-15/0891r0
Review/Discussion of 802.1AC draft and ballot comments
  AP/DS/Portal architecture and 802 concepts - 11-15/0454r0,
  11-14/1213r1 (slides 9-11)
Joint session Thurs AM1 with TGak and 802.1
Joint session Thurs PM2 with TGaq

## Slide 5: PAR SC – January 2016 Project Authorization Request Chair: Jon Rosdahl
Not meeting this week
Will meet in March 2016 to review proposed PAR documents. Submission deadlines are
  WG PAR submission to 802 EC: 13 Feb 2016
  WG PAR Submission to NesCom: 22 Jan 2016 (for NesCom Mar F2F mtg)
  WG PAR Submission to NesCom: 22 Mar 2016 (for NesCom May 02 Telecon)
Notes: May 2008
Page 5

## Slide 6: 802.11/.15 Regulatory SC – January 2016 Acting Chair: Richard Kennedy
WRC-15 readout
Global regulatory updates
Updates from ETSI TC BRAN and ERM TG11 and preparation for the upcoming meetings
Changes to the IEEE 802 regulatory process

## Slide 7: WNG SC – January 2016 Chair: Jim Lansford
Tuesday AM1 (08:00-10:00)
  Approval of Minutes
  Review of Objectives
Presentations
  2 presentations on IMT 2020 topic
Current agenda is document 11-15/1518r0
Notes: May 2008
Page 7

## Slide 8: IEEE 802 JTC1 SC – January 2016 Chair: Andrew Myles
The agenda items that will be addressed this week are:
Review extended goals
  Confirmed by 802 EC in Mar 2014
Review status of SC6 interactions
  Review liaisons of drafts to SC6
  Review notifications of projects to SC6
  Review status of FDIS ballots
Prepare for SC6 meeting in Xi’an in February 2016
  Review agenda
  Review input documents (during Monday ad hoc)
  Review IEEE 802 WG status reports

## Slide 9: IEEE 802 has ten standards in the pipeline for ratification under the PSDO
IEEE 802 standard | 60 day pre-ballot |  | 5 month FDIS ballot |  | Comments resolved
802 | Passed | Oct 2014 | Passed | 2 Nov 15 | Response to be sent
802.1Xbx | Passed | 19 Mar 15 | Closes | 28 Jan 16 | Sent in Jun 2015
802.1Q-Rev | Passed | 13 Mar 15 | Closes | 28 Jan 16 | Sent in Jun 2015
802.1BA | Passed | 23 Sep 15 | - | - | Response to be sent
802.1BR | Passed | 23 Sep 15 | - | - | Response to be sent
802.1Qca | Soon | - | - | - | -
802.22a | Submitted | 15 Dec 15 | - | - | -
802.22b | Submitted | 15 Dec 15 |  |  | 
802.3bx | Soon | - | - | - | -
802.3bw | Soon | Mar 2016 |  |  | 

## Slide 10: TGmc 802.11 Revision – January 2016 Chair: Dorothy Stanley
Since the November 2015 meeting:
  TGmc acting as a sponsor Ballot Resolution Committee (BRC)
  1899 comments received (initial SB, 89% approval) on P802.11REVmc D4.0; all remaining comments resolved
  Comment spreadsheet: 11-15-0532
  2 teleconferences (Nov 20, Nov 30) and a Piscataway face-to-face (with teleconference facilities) held
  Editing of D5.0 completed, initial recirculation sponsor ballot underway, closes 2016-01-26
Goals for this January meeting:
  Consider any available presentations
Upcoming BRC meetings: Feb 5, 19 teleconferences, Feb 22- 25 meeting Ft Lauderdale

## Slide 11: IEEE 802.11ah – January 2016 sub 1GHz PHY Chair: Yongho Seok
Since November 2015 meeting:
  Continue to address comments received from an initial Sponsor Ballot
    Total 552 comments received in SB: 265 editorial comments, 287 technical comments
    326 comments unresolved after November F2F meeting
    In teleconferences (between Nov 2015 and Jan 2016), 124 comments have been discussed and at this moment 202 comments are unresolved
Goals for January 2016 Meeting:
  Resolve 202 remaining comments
  Approve comment resolution of the comments received from the Sponsor Ballot and move to forward Recirculation SB

## Slide 12: IEEE 802.11 FILS TGai – January 2016 Fast Initial Link Setup Chair: Hiroshi Mano
Goals for the week
  Approve minutes of past meeting and teleconference
  Comment resolution of 1st sponsor LB
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for Mar

## Slide 13: IEEE 802.11aj – January 2016 China Millimeter Wave Chair: Xiaoming Peng
TGaj will meet 27-28 Jan 2016 in Harbin China
  See http://www.ieee802.org/11/Meetings/Meeting_Plan.html
Initial LB on P802.11ajD1.0 closes 20 Jan 2016
Jan meeting Goals:
  Resolution for Comments on IEEE 802.11aj D1.0 WG Initial Letter Ballot
  Discussion on timeline of TGaj Task Group

## Slide 14: Task Group 802.11ak – January 2016 Enhancements For Transit Links Within Bridged Networks Chair: Donald Eastlake
Since the November meeting, 11ak Draft D1.4 has been posted and 2 teleconferences were held to work on resolution of comments from LB 212.
January Goals:
  Resolve the remaining comments from WG LB #212 and any other issues on P802.11ak Draft D1.4. See 11-15/556 for comments.
  Receive and discuss technical presentations.
  Joint meeting with 802.1 TSN and 802.11 ARC SC Thursday morning.
  Go to WG recirculation.
Agenda: See 11-15/1473

## Slide 15: IEEE 802.11aq – January 2016 Pre-Association Discovery Chair: Stephen McCann
Letter Ballot 216 (D3.0)
  Further comment analysis and discussions with ARC
  Preparing comment resolutions
Presentations
  Service Proxy Architecture
Meetings
  6 this week, one joint with ARC (Thursday PM2)
Agenda for this meeting is 11-15/1515r1

## Slide 16: IEEE 802.11ax – January 2016 High Efficiency WLAN Chair: Osama Aboul-Magd
Approval of meeting and telecon minutes since November 2015.
Continue with technical presentations and Ad Hoc meetings.
Continue to advance TG documents with emphasize on the TG Specification Framework document
  https://mentor.ieee.org/802.11/dcn/15/11-15-0132-13-00ax-spec-framework.docx
  https://mentor.ieee.org/802.11/dcn/14/11-14-0571-11-00ax-evaluation-methodology.docx
  https://mentor.ieee.org/802.11/dcn/14/11-14-0980-16-00ax-simulation-scenarios.docx
  https://mentor.ieee.org/802.11/dcn/14/11-14-0882-04-00ax-tgax-channel-model-document.docx
  https://mentor.ieee.org/802.11/dcn/14/11-14-1009-02-00ax-proposed-802-11ax-functional-requirements.doc
Agenda for this meeting is available in document 11-15/1516r0.

## Slide 17: IEEE 802.11ay – January 2016 Next Generation 60GHz Chair: Edward Au
Approval of meeting minutes of November 2015 plenary
Timeline and progress review
Advance in Task group documents
  Functional requirements
  Channel model
  Evaluation methodology
  Specification framework document
Technical presentations
Agenda for this meeting is available in document 11-15/1472

## Slide 18: TGaz – January 2016 Next Generation Positioning Chair: Jonathan Segev
Current status:
  Use case document at final stages.
  Functional Requirements Document open for submissions.
Jan. Goals:
  Complete use case document development.
  Initiate Functional Requirement Document.
  Continue review of technical submissions (performance analysis, positioning techniques, challenges etc.).
  Task group leadership elections – FRD editor, SFD and Technical Editor.
Agenda: See 11-15/1466

## Slide 19: TGaz - Schedule in a Glance
 | MON | TUE | WED | THU | FRI
AM1 |  |  |  |  | 
AM2 |  |  |  |  | 
PM1 |  |  | NGP |  | 
PM2 |  | NGP |  | NGP | 
Eve |  |  |  |  | 

## Slide 20: LRLP TIG – January 2016 Long Range Low Power Topic Interest Group Chair: Tim Godfrey
Current status:
  Third TIG Meeting this week (initial meeting Sept 2015)
January 2016 Goals:
  Presentations of contributions on LRLP Use Cases
  Presentations of contributions regarding technical approaches and feasibility of achieving the requirements
  Development of TIG output report (outline in 11-15-1446r4)
Agenda in 11-15/1520