## Slide 1: TGax January 2016 Closing Report
Date: 2016-01-21
Authors:

## Slide 2: Abstract
This document is the closing report for the TGax for the January 2016 session.

## Slide 3: Work Completed – TG Documents
Passed a number of affecting aspects of the TG Specification Framework.
  PHY
  MAC
  MU
Latest approved revisions of the Specification Framework is available at:
  https://mentor.ieee.org/802.11/dcn/15/11-15-0132-13-00ax-spec-framework.docx
Other TG documents
  https://mentor.ieee.org/802.11/dcn/14/11-14-0571-11-00ax-evaluation-methodology.docx
  https://mentor.ieee.org/802.11/dcn/14/11-14-0980-16-00ax-simulation-scenarios.docx
  https://mentor.ieee.org/802.11/dcn/14/11-14-0882-04-00ax-tgax-channel-model-document.docx
  https://mentor.ieee.org/802.11/dcn/14/11-14-1009-02-00ax-proposed-802-11ax-functional-requirements.doc

## Slide 4: Work Completed – Technical Presentations
The TG received over 45 technical submissions.
  22 PHY submissions
  12 MAC Submissions
  09 MU Submissions
  01 SR submissions
  04 submissions addressing TG issues
A list of the submissions is available in the agenda document available at:
  https://mentor.ieee.org/802.11/dcn/15/11-15-1516-03-00ax-tgax-november-2015-meeting-agenda.ppt

## Slide 5: Work Completed - Draft
Submission 11-16/0024r0 was submitted by the TG Editor and it includes a “draft” draft specification.
The submission was reviewed by the TG Editor and is available on mentor to be reviewed by TG members.
The submission is available at: https://mentor.ieee.org/802.11/dcn/16/11-16-0024-00-00ax-proposed-draft-specification.docx

## Slide 6: Plan for Progressing TG Draft
Approve the TG draft specification during the March 2016 meeting.
  Draft 0.1
Start a comment collection (CC) for 30 days on draft 0.1 – Ends some time in April.
Comment resolution (May and July)
Draft 1.0 in July 2016 and start WG LB.

## Slide 7: January 2016 Goals
Discuss Proposals affecting the TG Specification Framework document
Approve D0.1 of the TG Draft
Approve a 30-day Comment Collection Process.

## Slide 8: Conference Call Times
Thursday February 4 10:00 – 12:00 ET
Thursday February 18 20:00 – 22:00 ET
Thursday March 3 10:00 – 12:00 ET