## Slide 1: IEEE 802.11aj March 2016 Closing Report
Date: 2016-03-17
Author:

## Slide 2: Abstract
This document is the TGaj closing report for the March 2016 session.

## Slide 3: Update for comment resolution on TGaj D1.0 (LB217)
In total 301 comments were received from LB217. The corresponding comments database is 11-16/0193r2.
These comments were classified into following groups:
  38 Editorial comments (ER)
  23 General comments (GR)
  240 Technical comments (TR) (including 127 late CIDs received right after the deadline)
  36 CIDs were resolved and passed motion in January meeting 2016
  207 CIDs have been resolved and passed motion in March meeting 2016
  There are 58 outstanding CIDs

## Slide 4: Work Completed (1/2)
The following resolutions and proposals have been presented
11-16-0320-02-00aj： proposed-resolutions-for-cid-9-10-28-34-45-53-62-64-113-130-192-215-comments-on-11aj-lb217
11-16-0321-02-00aj： proposed-resolutions-for-cid-11-12-13-14-16-46-54-55-56-63-65-71-283-296-300-comments-on-11aj-lb217
11-16-0322-02-00aj： proposed-resolutions-for-cid-17-20-21-43-61-114-comments-on-11aj-lb217
11-16-0323-02-00aj： proposed-resolutions-for-cid-18-comments-on-11aj-lb217
11-16-0324-02-00aj： proposed-resolutions-for-cid-19-15-22-25-27-30-32-33-35-36-38-39-40-48-49-73-comments-on-11aj-lb217

## Slide 5: Work Completed (2/2)
The following resolutions and proposals have been presented
11-16-0325-02-00aj： proposed-resolutions-for-cid-50-83-97-144-comments-on-11aj-lb217
11-16-0326-02-00aj： proposed-resolutions-for-cid-68-69-70-72-77-78-80-112-217-comments-on-11aj-lb217
11-16-0327-02-00aj： proposed-resolutions-for-cid-120-121-125-137-138-139-140-comments-on-11aj-lb217
11-16-0328-02-00aj： proposed-resolutions-for-cid-141-143-147-152-176-180-190-220-comments-on-11aj-lb217
11-16-0329-02-00aj： proposed-resolutions-for-cid-183-200-201-209-227-235-242-246-247-294-292-295-comments-on-11aj-lb217
11-16/0275r1 - Resolution for LB217 CID 177, 178, 188, 213, 225, 228, 230
11-16/0407r2 - Resolution for LB217 CID 179, 202, 219, 221, 297, 226
11-16/0409r1 - Resolution for LB217 CID 8, 52, 149, 76, 146 and 148
11-16/0411r2 - Resolution for LB217 CID 191, 207, 31, 58, 60, 258 and 301
11-16/0425r1 – Resolution for LB217 CID 26, 37 and 67

## Slide 6: Motion
To approve the following comment resolutions and proposals to be incorporated into TGaj technical draft D2.0
  11-16-0320-02-00aj： proposed-resolutions-for-cid-9-10-28-34-45-53-62-64-113-130-192-215-comments-on-11aj-lb217
  11-16-0321-02-00aj： proposed-resolutions-for-cid-11-12-13-14-16-46-54-55-56-63-65-71-283-296-300-comments-on-11aj-lb217
  11-16-0322-02-00aj： proposed-resolutions-for-cid-17-20-21-43-61-114-comments-on-11aj-lb217
  11-16-0323-02-00aj： proposed-resolutions-for-cid-18-comments-on-11aj-lb217
  11-16-0324-02-00aj： proposed-resolutions-for-cid-19-15-22-25-27-30-32-33-35-36-38-39-40-48-49-73-comments-on-11aj-lb217
  11-16-0325-02-00aj： proposed-resolutions-for-cid-50-83-97-144-comments-on-11aj-lb217
  11-16-0326-02-00aj： proposed-resolutions-for-cid-68-69-70-72-77-78-80-112-217-comments-on-11aj-lb217
  11-16-0327-02-00aj： proposed-resolutions-for-cid-120-121-125-137-138-139-140-comments-on-11aj-lb217
  11-16-0328-02-00aj： proposed-resolutions-for-cid-141-143-147-152-176-180-190-220-comments-on-11aj-lb217
  11-16-0329-02-00aj： proposed-resolutions-for-cid-183-200-201-209-227-235-242-246-247-294-292-295-comments-on-11aj-lb217

## Slide 7: Motion
To approve the following comment resolutions and proposals to be incorporated into TGaj technical draft D2.0
  11-16/0275r1 - Resolution for LB217 CID 177, 178, 188, 213, 225, 228, 230 etc
  11-16/0407r2 - Resolution for LB217 CID 179, 202, 219, 221, 297, 226 etc
  11-16/0409r1 - Resolution for LB217 CID 8, 52, 149, 76, 146 and 148
  11-16/0411r2 - Resolution for LB217 CID 191, 207, 31, 58, 60, 258 and 301
  11-16/0425r1 – Resolution for LB217 CID 26, 37 and 67
Moved: Jiamin CHEN
Seconded: Haiming WANG
Results: Y7 N0 A0
Motion passed

## Slide 8: Plan for May meeting
Comment Resolution for 802.11aj D1.0 initial WG Letter Ballot
Generate 802.11aj D2.0 for WG Letter Ballot recirculation

## Slide 9: Next Meeting for TGaj
Date: May 15-20, 2016
Location: Hawaii, USA
  Co-locate with interim meeting

## Slide 10: Conference Call Time
  21 April 2016 9pm ET
  (22 April 2016 9am Beijing Time)