## Slide 1: IEEE 802.11aj May 2016 Closing Report
Date: 2016-05-19
Author:

## Slide 2: Abstract
This document is the TGaj closing report for the May 2016 session.

## Slide 3: Work Completed (1/2)
  Approved March meeting minutes (11-16/0502r0)
The following comment resolution proposals have been presented
  11-16/0685r0 - LB217 Comment Resolutions to CID 99, 122, and 163
  11-16/705r2 -Proposed resolution to CID 41, 42, 44, 84, 98, 111, 151 and 168 in LB217
  11-16/715r2 - lb217-comment-resolutions-to-cid-51-104, 105, 150 and 115
  11-16/719r1 - Proposed resolution to CID 100, 101, 102, etc. in LB217
  11-16/718r0 - LB217 Comment Resolutions to CID 106 – 109
Completed all comment resolution of the LB217 for D1.0
Approved those comment resolutions and instruct editor to incorporate them into D2.0.

## Slide 4: Work Completed (2/2)
Approve a 15 day Working Group Technical Recirculation Letter Ballot asking the question “Should P802.11aj D1.0 be forwarded to Sponsor Ballot?”
  Reaffirmed Haiming WANG as vice chair of the TGaj.
Approved to co-locate future TGaj China interim with 802.11 WG interim

## Slide 5: Plan for July meeting
Comment Resolution for 802.11aj D2.0 Recirculation WG Letter Ballot
Review Task Group Timeline

## Slide 6: Conference Call Time
  7th July, 2016, 9pm ET for 1 hour
  (8th July, 2016, 9am Beijing Time)

## Slide 7
Thank you！