## Slide 1: IEEE 802.11ah Closing Report for March 2016
Date: 2016-05-19
Authors:

## Slide 2: Abstract
This presentation is the closing report for the Waikoloa meeting of the IEEE 802.11 TGah.

## Slide 3: Activity in TGah
Sponsor Ballot for Draft 8.0 closed May 17th
  94.85% approval rate
  2 comments received
TGah has completed all comment resolution of the 3rd Sponsor Recirculation Ballot for Draft 8.0
  https://mentor.ieee.org/802.11/dcn/16/11-16-0721-02-00ah-tgah-sb3-comments-on-d8-0.xlsx
Agenda:
  https://mentor.ieee.org/802.11/dcn/16/11-16-0516-03-00ah-may-2016-agenda.pptx

## Slide 4: Going forward
Prepare EC report, and ask for approval in the July F2F meeting

## Slide 5: Teleconference
Weekly teleconferences between March 22th 2016 and August 09th 2016
  Tuesday 8PM ET for 2.5 hours

## Slide 6: TGah Timeline –No Changes
Internal Task Group Ballot : May 2013
Initial Letter Ballot : September 2013
Initial Recirculation Letter Ballot : September 2014
Initial Sponsor Ballot : October 2015
Initial Recirculation Sponsor Ballot : January 2016
EC Approval : July 2016
Revcom Approval : September 2016