## Slide 1
Date: 2016-06-13
Authors:
P802.11ah Report to EC on Approval to forward draft to RevCom

## Slide 2: Introduction
This document contains the report to the IEEE 802 Executive Committee in support of a request for approval to send IEEE P802.11ah Draft 8.0 to Revcom.

## Slide 3: Sponsor Ballot Results – P802.11ah
Ballot Close Date | Title | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
Nov 5, 2015 | Initial Sponsor Ballot for TGah draft 5.0 | 176 | 115 | 78 | 11 | 8 | 115 | 12 | 91
March 2, 2016 | First Recirculation Sponsor Ballot for TGac draft 6.0 | 176 | 119 | 81 | 12 | 8 | 119 | 12 | 91
April 14, 2016 | Second Recirculation Sponsor Ballot for TGac draft 7.0 | 176 | 124 | 84 | 12 | 8 | 124 | 11 | 92
May 17, 2016 | Third Recirculation Sponsor Ballot for TGac draft 8.0 | 176 | 129 | 85 | 13 | 9 | 129 | 7 | 95
 | SB 3 Post Ballot vote change | 176 | 129 | 85 | 13 | 9 | 130 | 6 | 95

## Slide 4: Sponsor Ballot Comments – P802.11ah
Ballot Close Date | Title | Total Number of Comments received (Yes and No votes)
Nov 5, 2015 | Initial Sponsor Ballot for TGah draft 5.0 | 552 (287T , 265 E)
March 2, 2016 | First Recirculation Sponsor Ballot for TGac draft 6.0 | 81 (66 T, 15 E)
April 14, 2016 | Second Recirculation Sponsor Ballot for TGac draft 7.0 | 24 (23 T, 1 E)
May 17, 2016 | Third Recirculation Sponsor Ballot for TGac draft 8.0 | 2 (2 T, 0 E) * Comments form Yes votes

## Slide 5: Unsatisfied comments by commenter
Voter | Initial Sponsor Ballot | 1st Re-circulation | 2nd Re-circulation | 3rd Re-circulation | Total
Fischer, Matthew | 9 | 0 | 0 | 0 | 9
Hunter, David | 106 | 0 | 0 | 0 | 106
McCann, Stephen | 3 | 0 | 0 | 0 | 3
Palm, Stephen | 6 | 0 | 0 | 0 | 6
Rolfe, Benjamin | 64 | 17 | 0 | 0 | 81
Stephens, Adrian | 10 | 0 | 0 | 0 | 10
Total | 0 | 17 | 0 | 0 | 289
(*) Commenter provided no response for a contact to ask which comments are satisfied or unsatisfied.

## Slide 6: Unsatisfied comments
The composite of all unsatisfied comments and the resolutions approved by the comment resolution committee received during working group ballot may be found in the embedded document on the right:
  Double click on the icon to the right to open this.
A copy of this same data presented using MyBallot access database report format is attached.
  Double click on the icon to the right to open this.

## Slide 7: Mandatory Coordination
Coordination Entity | Draft | Date | Status
IEEE-SA Editorial (MEC) | D4.0 | February 2015 | “Meets all editorial requirements.”
Quantities, Units and Letter Symbols (SCC14) |  |  | Not required
Terms and Definitions (SCC10) |  |  | Not required
Registration Authority Committee (RAC) |  |  | Not required

## Slide 8: TGah Timeline
2nd Recirculation Sponsor Ballot on D7.0 | Open 2016-03-30 | Close 2016-04-14
3rd Recirculation Sponsor Ballot on D8.0 | Open 2016-05-02 | Close 2016-05-17
Report to EC on meeting conditions to proceed to RevCom | 2016-07-29 | 
Posting to RevCom | 2016-08-05 |