## Slide 1
Date: 2016-10-01
Authors:
P802.11ah Report to EC on Approval to forward draft to RevCom

## Slide 2: Introduction
This document contains the report to the IEEE 802 Executive Committee in support of a request for conditional approval to send IEEE P802.11ah Draft 10.0 to Revcom.
This document was approved during the plenary session of the 802.11 working group on 14 September 2016.
  Passed in the Working Group 109 yes, 0 no , 3 abstain
R6 of this document adds 802.11 Working Group motion results (above) and the 5th Recirculation Sponsor Ballot result

## Slide 3: Sponsor Ballot Results – P802.11ah
Ballot Close Date | Title | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
Nov 5, 2015 | Initial Sponsor Ballot for TGah draft 5.0 | 176 | 138 | 78 | 11 | 8 | 115 | 12 | 91
March 2, 2016 | First Recirculation Sponsor Ballot for TGah draft 6.0 | 176 | 143 | 81 | 12 | 8 | 119 | 12 | 91
April 14, 2016 | Second Recirculation Sponsor Ballot for TGah draft 7.0 | 176 | 147 | 84 | 12 | 8 | 124 | 11 | 92
May 17, 2016 | Third Recirculation Sponsor Ballot for TGah draft 8.0 | 176 | 149 | 85 | 13 | 9 | 129 | 7 | 95
September 9, 2016 | Fourth Recirculation Sponsor Ballot for TGah draft 9.0 | 176 | 150 | 85 | 14 | 9 | 129 | 7 | 95
September 30, 2016 | Fifth Recirculation Sponsor Ballot for TGah draft 10.0 | 176 | 153 | 87 | 14 | 9 | 133 | 6 | 96

## Slide 4: Sponsor Ballot Comments – P802.11ah
Ballot Close Date | Title | Total Number of Comments received (Yes and No votes)
Nov 5, 2015 | Initial Sponsor Ballot for TGah draft 5.0 | 552 (287T , 265 E)
March 2, 2016 | First Recirculation Sponsor Ballot for TGah draft 6.0 | 81 (66 T, 15 E)
April 14, 2016 | Second Recirculation Sponsor Ballot for TGah draft 7.0 | 24 (23 T, 1 E)
May 17, 2016 | Third Recirculation Sponsor Ballot for TGah draft 8.0 | 2 (2 T, 0 E) * Comments form Yes votes
September 9, 2016 | Fourth Recirculation Sponsor Ballot for TGah draft 9.0 | 2 (2 T, 0 E)
September 30, 2016 | Fifth Recirculation Sponsor Ballot for TGah draft 10.0 | 0

## Slide 5: Unsatisfied comments by commenter
Voter | Initial Sponsor Ballot | 1st Re-circulation | 2nd Re-circulation | 3rd Re-circulation | 4th Re-circulation | 5th Re-circulation | Total
Palm, Stephen | 1 | 0 | 0 | 0 | 0 | 0 | 1
McCann, Stephen | 2 | 0 | 0 | 0 | 0 | 0 | 2
Stephens, Adrian | 10 | 0 | 0 | 0 | 0 | 0 | 10
Fischer, Matthew | 1 | 0 | 0 | 0 | 0 | 0 | 1
Hunter, David (*) | 106 | 0 | 0 | 0 | 0 | 0 | 106
Rolfe, Benjamin (*) | 64 | 17 | 0 | 0 | 0 | 0 | 81
Total | 184 | 17 | 0 | 0 | 0 | 0 | 201
(*) Commenter provided no response for contacts (June 13th, July 11th and September 13th) to ask which comments are satisfied or unsatisfied.
Total number of unsatisfied comments based on feedback from commenter: 14
Total number of unsatisfied comments from unresponsive commenter: 187

## Slide 6: Unsatisfied comments by topics
Topic | Comments from responsive commenter | Comments from unresponsive commenter | Total
Clause 3 (Definitions) |  | 19 | 19
Clause 4 (General description) | 2 | 19 | 21
Clause 5 (MAC service definition) |  | 5 | 5
Clause 6 (Layer management) |  | 10 | 10
Clause 9 (Frame formats) | 6 | 23 | 29
Clause 10 (MAC sublayer functional description) | 2 | 64 | 66
Clause 11 (MLME) | 1 | 28 | 29
Clause 12 (Security) | 1 | 1 | 2
Clause 23 (S1G PHY specification) |  | 8 | 8
Annex B (PICS) and G (Sequences) | 2 | 1 | 3
General (PAR Scope, IEEE SA Style, etc) |  | 9 | 9
Total | 14 | 187 | 201

## Slide 7: Unsatisfied comments
The composite of all unsatisfied comments and the resolutions approved by the comment resolution committee received during working group ballot may be found in the embedded document on the right:
  Double click on the icon to the right to open this.

## Slide 8: Mandatory Coordination
Coordination Entity | Draft | Date | Status
IEEE-SA Editorial (MEC) | D4.0 | February 2015 | “Meets all editorial requirements.”
Quantities, Units and Letter Symbols (SCC14) |  |  | Not required
Terms and Definitions (SCC10) |  |  | Not required
Registration Authority Committee (RAC) |  |  | Not required

## Slide 9: TGah Timeline
2nd Recirculation Sponsor Ballot on D7.0 | Open 2016-03-30 | Close 2016-04-14
3rd Recirculation Sponsor Ballot on D8.0 | Open 2016-05-02 | Close 2016-05-17
4th Recirculation Sponsor Ballot on D9.0 (Incorporate baseline updates only) | Open 2016-08-30 | Close 2016-09-09
5th Recirculation Sponsor Ballot on D10.0 (Incorporate baseline updates only) | Open 2016-09-20 | Close 2016-09-30
Report to EC for unconditional approval to proceed to RevCom | 2016-10-04 | 
Posting to RevCom | 2016-10-17 |