## Slide 1: WG11 Opening Report Snapshot slides 2016-07
Date: 2016-07-24
Authors:

## Slide 2: Abstract
This presentation contains the IEEE 802.11 WG snapshot slides for the July 2016 session:
Editors Meeting
ANA
Architecture (ARC) SC
Project Authorization Request (PAR) SC
Regulatory SC
Wireless Next Generation (WNG) SC
802 JTC1
TGmc (Revision)
TGah (Sub 1GHz PHY)
TGai (Fast Initial Link Setup)
TGaj (China millimeter wave)
TGak (Enhancements For Transit Links Within Bridged Networks)
TGaq (Pre-Association Discovery)
TGax (High Efficiency WLAN)
TGay (Next Generation 60GHz)
TGaz (Next Generation Positioning)
Wake Up Radio (SG)

## Slide 3: Editors Meeting – July 2016 Chairs: Peter Ecclesine, Robert Stacey
Roll Call / Contacts / Reflector
Go round table and get brief status report
ANA Status / Process / What is administered
Numbering Alignment process / Spreadsheet
New amendment style discussion
802.11 Mandatory Draft Review before SB
WG Style Guide for 802.11 09/1034r11
Build a list of Editor’s meeting discussion topics
Notes: July 2007

## Slide 4: Assigned Numbers Authority– July 2016 ANA Lead: Robert Stacey
The latest database is 11-11/0270r35 (June 2016)
Changes since last meeting:
  Allocations for REVmc, TGaq and TGaj
Pending Changes: None
Notes: July 2007

## Slide 5: 802.11 ARC SC– July 2016 Chair – Mark Hamilton
    Tuesday AM2, Wed AM1, Thurs AM1
    Updates:
      802.11 as a component/5G/IMT-2020 (discussion in 5G EC SC)
      IEEE 1588
      IETF/802 coordination
      802.1AC status
  “What is an ESS?”
  AP/DS/Portal architecture and 802 concepts
    TGak architecture discussion
    SAPs can go “sideways”, and entities can have multiple roles: 11-16/0457r1
    11-15/0454r0, 11-14/1213r1 (slides 9-11)
    MIB attributes Design Pattern
  11-15/0355r3, 11-15/0891r0
Drop Eligibility Indicator discussion
Joint session Thurs AM1 with TGak, 802.1

## Slide 6: PAR SC – July 2016 Project Authorization Request Chair: Jon Rosdahl
PARs under consideration:
  802.3cb - Amendment: 2.5Gb/s and 5 Gb/s Operation over Backplane, PAR Modification and CSD
  802.3.2 (802.3cf)- Standard: Ethernet YANG data, PAR and CSD
Meeting times:
  Monday PM2, Tuesday AM2, Thursday AM2
Notes: May 2008
Page 6

## Slide 7: 802.11/.15 Regulatory SC – July 2016 Chair: Richard Kennedy
Approve Waikola minutes
Discussion items
  Ofcom 5 GHz Consultation
  FCC 5.9 GHz band Public Notice
  NTIA RFC on IoT
  ETSI BRAN and ERM TG11 updates
Actions required (positions to 802.18)
  FCC mmWave R&O and FNPRM
  India Public Wi-Fi consultation
AOB and Adjourn

## Slide 8: WNG SC – July 2016 Chair: Jim Lansford
Tuesday 26 July AM1 (08:00-10:00)
  Approval of minutes
  Review of objectives
  Announcements
  Confirmation of Vice-Chair
Presentations
  “Fronthaul” - János Farkas (Ericsson)
  “History and Implementation of the IEEE 802 Security Architecture”, Meareg Abreha (Addis Ababa University – IEEE 802 student paper award winner)
  “Student Measurements of 802.11 behavior in different environments”, Jim Lansford (Qualcomm/University of Colorado - Boulder)
Plans for September 2016
Current agenda is document 11-16/0797r1
Notes: May 2008
Page 8

## Slide 9: IEEE 802 JTC1 SC – July 2016 Chair: Andrew Myles
Agenda items (11-16-761) addressed this week will be:
Review extended goals
  Confirmed by 802 EC in Mar 2014
Review status of SC6 interactions
  Review liaisons of drafts to SC6
  Review notifications of projects to SC6
  Review status of FDIS ballots
Review results of SC6 meeting in February/March 2016, including:
  Discuss Human Body Communications NP proposal
  Consider reply to liaison from SC6/WG1 to IEEE 802 about interaction processes

## Slide 10: IEEE 802 has 57 standards in or through the PSDO pipeline
IEEE 802 has pushed 20 standards completely through the PSDO ratification process
  802.1Xbx
  802.1Q-Rev
IEEE 802 has 37 standards in the pipeline for ratification under the PSDO
  802.1: 9 standards
  802.3: 10 standards
  802.11: 11 standards
  802.15: 3 standards
  802.21: 2 standards
  802.22: 2 standards

## Slide 11: TGmc 802.11 Revision – July 2016 Chair: Dorothy Stanley
Since the May 2016 meeting:
  334 comments received (2nd recirc SB, 93% approval) on P802.11REVmc D6.0. Approximately 100 comments remain to be resolved.
  Comment spreadsheet: 11-15-0532
  Teleconferences (July 8, 15, 19, 21) held
Goals for this July meeting (agenda in 11-16-0785):
  Complete comment resolution
Upcoming BRC meetings: August teleconferences
Schedule has slipped from Sept 2016 ratification to December 2016 ratification
  Next ballot on D7.0 (includes changes) followed by D7.0 (unchanged)

## Slide 12: TGah– July 2016 sub 1GHz PHY Chair/VC : Yongho Seok / Alfred Asterjadhi
On May 2016 meeting, TGah completed all comment resolution of the 3rd Sponsor Recirculation Ballot for Draft 8.0
P802.11ah Report to EC for a conditional approval is ready
  11-16/777
Goals for July 2016 Meeting:
  PAR extension request
  Timeline Update
  TGah July 2016 Agenda : 11-16/781

## Slide 13: IEEE 802.11ah - July 2016 sub 1GHz PHY Chair : Yongho Seok
D. Stanley, HPE
July 2016
3rd Recirculation Sponsor Ballot on D8.0 | Open 2016-05-02 | Close 2016-05-17
4th Recirculation Sponsor Ballot on D9.0 (Incorporate baseline updates only) | Open 2016-08-20 | Close 2016-09-03
5th Recirculation Sponsor Ballot on D9.0 (Unchanged) – If needed | Open 2016-09-14 | Close 2016-09-23
Report to EC on meeting conditions to proceed to RevCom | 2016-10-04 | 
Posting to RevCom | 2016-10-17 | 
RevCom meeting | 2016-12-06 | 
TGah Timeline Update

## Slide 14: TGai – July 2016 Fast Initial Link Setup Chair: Hiroshi Mano
Approve minutes of past meeting and teleconference
Continue comment resolution
Approve to forward the 3nd recirc sponsor LB
Approve Timeline
Approve Teleconference schedule
Approve Plan for September

## Slide 15: TGaj– July 2016 China Millimeter Wave Chair: Jiamin Chen
Current status: LB220 on TGaj D2.0 passed (88% approval and 38 comments received)
July meeting goals (6 timeslots):
  Discuss and approve the PAR extension request
  Resolution for Comments on IEEE 802.11aj D2.0/1.0 WG Letter Ballot
  Review Task Group timeline
  Plan for September meeting

## Slide 16: TGak– July 2016 Enhancements For Transit Links Within Bridged Networks Chair: Donald Eastlake
Since the beginning of the May meeting
  802.11ak Drafts D2.2 and D2.3 were posted,
  4 teleconferences were held to work on improvement of the 802.11ak Draft.
July Goals:
  Work on the resolution of comments from WG LB #218 and any other issues on P802.11ak Draft D2.0.
  Receive and discuss technical presentations.
  Joint meeting with 802.1 TSN and 802.11 ARC SC Thursday morning.
Agenda: See 11-16/776

## Slide 17: TGaq– July 2016 Pre-Association Discovery Chair: Stephen McCann
Letter Ballot 221 (D5.0)
  Closed 19th July 2016
  93.16% approval, 65 comments
  26 editorial, 39 technical
  Preparing comment resolutions this week
  Possibly request re-circulation letter ballot
  Review timeline
Meetings
  6 slots this week
  Agenda: 11-16/0792r1

## Slide 18: TGax– July 2016 High Efficiency WLAN Chair: Osama Aboul-Magd
Comment Collection (CC) #23 on draft D0.1 closed on April 11.
  2919 comments were received.
Since May F2F meeting, the TG held a weekly conference call with focus on comment resolution.
  Discussed 14 documents and the resolutions of over 225 comments
Continue with comment resolution.
Continue with technical presentations and development of the TG 1.0 draft.
Agenda for this meeting is available in document 11-16/0779r0.

## Slide 19: TGay– July 2016 Next Generation 60GHz Chair: Edward Au
Approval of meeting minutes of May 2016 interim
Timeline and progress review
Advance in Task group documents
  Channel model
  Evaluation methodology
  Specification framework document
Technical presentations
Agenda for this meeting is available in document 11-16/0763

## Slide 20: TGaz– July 2016 Next Generation Positioning Chair: Jonathan Segev
Current status:
  Open call for submission to the Functional Requirements and Spec Framework documents.
July Goals:
  Continue Functional Requirement Document working draft.
  Consider initial submissions to Spec Framework Document.
  Continue review of technical submissions (performance analysis, channel model proposals, positioning techniques etc.).
  Revisit program timelines
Agenda: See 11-16/752.
 | MON | TUE | WED | THU | FRI
AM1 |  |  |  |  | 
AM2 |  |  |  | NGP | 
PM1 |  | NGP | NGP |  | 
PM2 |  |  |  |  | 
Eve |  |  |  |  | 

## Slide 21: WUR Study Group– July 2016 Wake Up Radio Chair: Minyoung Park
Study Group officer election
  Vice-Chair, Secretary
  Thursday PM2
Receive and discuss presentations to develop PAR and CSD documents:
  Use cases, problem statements, scope and purpose
Draft initial PAR and CSD documents
Review timeline
SG extension
Agenda can be found in doc: IEEE 802.11-16/794