## Slide 1: 802.11 July 2016 WG Motions
Date: 2016-07-29
Authors:

## Slide 2: Abstract
This document is a composite of all 802.11 sub-group motions that are brought to the July 2016 802.11 WG plenary meetings and EC meetings.
Revisions
  R0: containing motions for the Wednesday WG11 plenary
  R1: at conclusion of Wednesday WG11 plenary
  R2: containing motions for Friday WG11 plenary
  R3: at conclusion of Friday WG11 plenary
  R4: at the conclusion of the Friday 802 EC meeting (plenary only)

## Slide 3: Wednesday

## Slide 4: TGmc PAR extension
Approve sending the PAR extension information for P802.11REVmc cited below to NesCom.
  PAR document: https://mentor.ieee.org/802.11/dcn/16/11-16-0978-01-000m-tgmc-par-extension-document.docx
  CSD document: Revision/not applicable
Moved: Dorothy Stanley
Seconded: David Hunter
Result: 146-0-0 passes
In the TG: Moved: Emily Qi Seconded: Menzo Wentink Result: 18-0-0

## Slide 5: TGah PAR extension
Approve sending the PAR extension information for P802.11ah cited below to NesCom.
  PAR document: https://mentor.ieee.org/802.11/dcn/16/11-16-0863-01-00ah-tgah-par-extension.docx
Moved: Yongho Seok
Seconded: Ian Sherlock
Result: 122-0-4 passes
In the TG: Moved: Eugene Baik Seconded: Harry Bim Result: 20-0-2

## Slide 6: TGah CSD document
Approve sending the CSD document for P802.11ah cited below to the 802 EC.
  CSD document: https://mentor.ieee.org/802.11/dcn/14/11-14-0591-00-00ah-tgah-revised-csd.docx
Moved: Yongho Seok
Seconded: Stephen McCann
Result: 118-0-6 passes
In the TG: Moved: Alfred Asterjadi Seconded: Young-Hoon Kwon Result: 19-0-1

## Slide 7: TGai PAR extension
Approve sending the PAR extension information for P802.11ai cited below to NesCom.
  PAR document: https://mentor.ieee.org/802.11/dcn/16/11-16-0991-00-00ai-tgai-par-extension-request.docx
Moved: Hiroshi Mano
Seconded: Marc Emmelmann
Result: 116-0-2 passes
In the TG: Moved: Ping Fang Seconded: George Calcev Result: 8-0-0

## Slide 8: TGai 5C document
Approve sending the 5C document for P802.11ai cited below to the 802 EC.
  5C document: https://mentor.ieee.org/802.11/dcn/10/11-10-1153-00-0fia-fast-initial-link-set-up-5c.doc
Moved: Hiroshi Mano
Seconded: Jouni Malinen
Result: 106-0-2 passes
In the TG: Moved: Ping Fang Seconded: Hitoshi Morioka Result 7-0-0

## Slide 9: TGaj PAR extension
Approve sending the PAR extension information for P802.11aj cited below to NesCom.
  PAR document: https://mentor.ieee.org/802.11/dcn/16/11-16-0987-01-00aj-tgaj-par-extension.docx
Moved: Jiamin Chen
Seconded: Stephen McCann
Result: 99-0-1 passes
  In the TG: Moved: Haiming Wang, Seconded: Pei Liu, Result: 9-0-1

## Slide 10: TGaj 5C document
Approve sending the 5C document for P802.11aj cited below to the 802 EC.
  5C document: https://mentor.ieee.org/802.11/dcn/12/11-12-0141-07-cmmw-ieee-802-11-cmww-sg-5c.doc
Moved: Jiamin Chen
Seconded: Al Petrick
Result: 93-0-1 passes
  In the TG: Moved: Haiming Wang, Seconded: Pei Liu, Result: 9-0-1

## Slide 11: TGak PAR extension
Approve sending the PAR extension information for P802.11ak cited below to NesCom.
  PAR document: https://mentor.ieee.org/802.11/dcn/16/11-16-0983-00-00ak-tgak-par-extension.docx
Moved: Donald Eastlake
Seconded: Michael Fischer
Result: 87-0-2 passes
In the WG: Moved: Joseph Levy Seconded: Michael Fischer Result: 3-0-0

## Slide 12: TGak 5C document
Approve sending the 5C document for P802.11ak cited below to the 802 EC.
  5C document: https://mentor.ieee.org/802.11/dcn/12/11-12-1208-00-0glk-802-11-glk-draft-5c.docx
Moved: Donald Eastlake
Seconded: Stuart Kerry
Result: 85-0-3 passes
In the WG: Moved: Michael Fischer Seconded: Joseph Levy Result: 3-0-0

## Slide 13: TGaq PAR extension
Approve sending the PAR extension information for P802.11aq cited below to NesCom.
  PAR document: https://mentor.ieee.org/802.11/dcn/16/11-16-0975-01-00aq-par-extension-form.docx
Moved: Stephen McCann
Seconded: John Notor
Result: 79-0-0 passes
In the TG: Moved: Marc Emmelmann, Seconded: Yunsong Yang Result: Y: 10, N: 0, A: 0

## Slide 14: TGaq 5C document
Approve sending the 5C document for P802.11aq cited below to the 802 EC.
  5C document: https://mentor.ieee.org/802.11/dcn/12/11-12-1137-06-0pad-draft-5c-proposal.doc
Moved: Stephen McCann
Seconded: Al Petrick
Result: 75-0-0 passes

## Slide 15: Straw poll: ITU-R liaison
Do you support 802.18 drafting a liaison statement to ITU-R requesting that Wireless Access Services/Radio Local Area Networks be considered in 66-71 GHz studies in support of WRC-19 agenda item 1.13.
Result: 68-0-4

## Slide 16: Friday

## Slide 17
Group | Date(s) | Start | Duration
CAC | Mon Aug 8, Tues Sept 6 | 12:00 ET | 1 hr
TGaj | Thurs Sept 1 | 21:00 | 1 hr
ARC | Scheduled with 10 day notice |  | 
TGah | Aug 16th and Sept 6th | 20:00 ET | 2.5 hrs
TGai | Weekly Tues Aug 16th to Nov 1 | 10:00 ET | 1.5 hrs
TGak | Mon Aug 8, 15, 22, 29 | 10:00 ET | 1.5 hrs
TGmc | Fri Aug 12 | 10:00 ET | 2 hrs
TGaq | Thurs Aug 25, Sept 1 | Noon | 2 hr
TGax | Thurs Aug 11, 25, Sept 8 Thurs Aug 18, Sept 1, 22 | 10:00 ET 20:00 ET | 2 hrs 2 hrs
TGay | Weds Aug 24 | 10:00 ET | 1 hr
TGaz | Weds Sept 7 | 10:00 ET | 1 hr
WUR | Mon Aug 15, 29 | 14:00 ET | 1 hr
Move to approve: Jon Rosdahl Seconded: Marc Emmelmann Result: Unanimous
Teleconferences

## Slide 18: WUR SG Chair confirmation
Move to confirm Minyoung Park as WUR SG chair.
Moved: Mark Hamilton
Seconded: Edward Au
Result: Unanimous
From 11-14-629r14, section 4.2: “The TG Chair shall be appointed by the WG Chair and confirmed by a WG majority approval.”

## Slide 19: WUR SG Vice-Chair confirmation
Move to confirm Yunsong Yang as WUR SG vice-chair.
Moved: Lei Wang
Seconded: Jiamin Chen
Result: Unanimous
From 11-14-629r14, section 4.3: “TG Vice-Chair is elected by a TG majority approval and confirmed by a WG majority approval”

## Slide 20: Liaison Officer confirmation
Move to confirm the following liaison officials:
  Ian Sherlock (Wi-Fi Alliance)
  Dorothy Stanley (IETF)
  Juan-Carlos Zuniga (802E)
  Richard Kennedy (802.18)
  Tim Godfrey (802.24)
Moved: Stephen McCann
Seconded: Lei Wang
Result: Unanimous
From 11-14-629r14, section 3.3: “Liaison officials shall be recommended by the WG Chair and confirmed by the vote of the WG. Liaison officials shall be reconfirmed each year at the July 802.11 plenary session. ”

## Slide 21: TGaj Letter Ballot Recirculation
Having approved comment resolutions for all of the comments received from WG Recirculation Letter Ballot on P802.11aj D2.0 (LB220) as specified in 11-16/1042r0 as well as resolutions for 3 CIDs from LB217 on D1.0 contained in 11-16/0979r0
Instruct the editor to generate P802.11aj D3.0, and
Approve a 15-day Working Group Technical 2nd Recirculation Letter Ballot asking the question “Should P802.11aj D3.0 be forwarded to Sponsor Ballot?”
Moved: Jiamin Chen on behalf of the TG
Result: Unanimous
TG result: Moved: Haiming Wang, Second: Lan Zhuo, Result: Y-8 N-0 A-0

## Slide 22: TGaq Letter Ballot Recirculation
Having approved comment resolutions for all of the comments received from LB221 on 11aq D5.0 as contained in document 11-16-0982r4, instruct the editor to prepare 11aq D6.0 incorporating these resolutions and
Approve a 15 day Working Group Technical Recirculation Letter Ballot asking the question “Should 11aq D6.0 be forwarded to Sponsor Ballot?”
Moved: Stephen McCann on behalf of the TG
Result: Unanimous
TG result: Moved: Lee Armstrong, Seconded: Yunsong Yang, Result: 4-0-0

## Slide 23: TGaq Conditional SB Report to EC
Approve document 11-16-1026r1 as the report to the IEEE 802 Executive Committee on the requirements for conditional approval to forward P802.11aq to Sponsor Ballot, and
request the IEEE 802 Executive Committee to conditionally approve forwarding P802.11aq to Sponsor Ballot.
Moved: Stephen McCann
Seconded: Rich Kennedy
Result: 40-0-3 passes
TG result: Moved: Mike Montemurro, Seconded: Lee Armstrong, result: 5-0-0

## Slide 24: Motion: WUR SG Extension (1st)
Request the IEEE 802 LMSC to extend the 802.11 Wake-up Radio (WUR) Study Group.
Moved: Minyoung Park
Seconded: Guido Hiertz
Result: 49-0-1 passes
WUR SG vote: Moved: Jonathan Segev, Second: Yunsong Yang, Results: Y/N/A=69/0/0

## Slide 25: Motion: IEEE 802.11 OM change
The proposed change
  Changes application of ballot response rules re: loss of voting rights
Move: In 11-14-0629r14, “7.1.4 Voter”, change text as shown:
  A Voter remains as such provided:
  The Voter continues to properly attend 2 of 4 consecutive plenary sessions (a single interim session may be substituted for a plenary).
  The Voter responds to 2 4 out of 3 6 consecutive mandatory WG letter ballots, where a valid response is received in the initial mandatory WG letter ballot or any of its subsequent recirculation ballots.
    NOTE – A voter’s status is evaluated at completion of a WGLB series.
    NOTE – the 802 LMSC Policies and Procedures state that WG voter status is lost for failure to return 2 of 3 consecutive mandatory WG letter ballots, but such loss may be excused by the WG chair if the participant is otherwise considered active. The WG chair has ruled that any 802.11 voter who has returned 4 out of 6 consecutive mandatory WG letter ballots is deemed to be active.
Moved: Dorothy Stanley Seconded: Lei Wang Result: 44-0-1 This proposal grew out of investigation into “Abstain”, see 11-16-223r1, slides 20-25

## Slide 26: Motion: ANA Allocation for IETF re: Opportunistic Wireless Encryption
Move: In response to the IETF liaison request received in 11-16/1044, instruct the ANA to assign an extended element ID for the Diffie-Hellman Parameter element and AKM Suite Selector Suite Type for use by IETF
Moved: Warren Kumari Seconded: Donald Eastlake
Result: 45-0-4 passes
Reference Liaison request: https://mentor.ieee.org/802.11/dcn/16/11-16-1044-00-0000-liaison-from-ietf-on-opportunistic-wireless-encryption.doc

## Slide 27: Motion: Approve IETF Liaison Response
Move: Approve the liaison response in 11-16-1058r0, inserting the approved ANA values (ANA values indicated as “reserved for IETF”), indicating that the element ID is an Extended Element ID, and granting the chair editorial license.
Moved: Jouni Malinen Seconded: Joseph Levy
Result: 37-0-2 passes
Reference Liaison request: https://mentor.ieee.org/802.11/dcn/16/11-16-1044-00-0000-liaison-from-ietf-on-opportunistic-wireless-encryption.doc

## Slide 28: Straw Poll – 802.11 IMT/5G SC
The 802.11 IMT-2020/5G Standing Committee should:
Coordinate with and Support 3GPP to generate an IMT-2020 proposal with 802.11 technologies. (option B3).
Yes/No/No Opinion: 35/4
Actively Coordinate with and Support 802.1 (lead) in the effort supporting option A
Yes/No/No Opinion: 19/8

## Slide 29: Straw Poll – Participation
I am committed to participating in Coordinating with and Support 3GPP to generate an IMT-2020 proposal with 802.11 technologies. (option B3).
Yes: 8
I am committed to participate in coordinating with and Supporting 802.1 (lead) in creating a “IEEE “5G” specification” (option A)
Yes: 9

## Slide 30: Motion to create 802.11 IMT/5G SC
Move to instruct the 802.11 Chair to create an 802.11 Standing Committee, as described on slide 5, supporting both Option B3 and Option A activities.
Moved: Joseph Levy
Seconded: Marc Emmelmann
Result: 28-4-11

## Slide 31: <to be named> SG Vice-Chair confirmation
Move to confirm Joseph Levy as <to be named> SC vice-chair.
Moved: Mark Hamilton
Seconded: Jim Petranovich
Result: Unanimous

## Slide 32: Friday – EC Motions plenary only

## Slide 33: TGmc PAR extension
Approve sending the PAR extension information for P802.11REVmc cited below to NesCom.
  PAR document: https://mentor.ieee.org/802.11/dcn/16/11-16-0978-01-000m-tgmc-par-extension-document.docx
  CSD document: Revision/not applicable
  In the WG: PAR approval motion 146-0-0
Moved: Adrian Stephens, Seconded: Jon Rosdahl
Result:

## Slide 34: TGmc SB Planning Timeline
Slide 34
July 2016
  Comment resolution on D6.0 - Completed
August/Sept 2016
  July 30 – Aug 15 editing and review of editing
  3th recirculation D7.0 August 15-25
  On or before Sept 9: Complete comment resolution (goal: unchanged draft)
  4th recirculation D7.0 unchanged Sept 10 - 20: 10 day recirculation of unchanged draft
October 4th: EC teleconference approval – request unconditional approval for TGmc
  October 17th deadline for submission to Revcom
December 2016 – RevCom/SASB Approval
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 34

## Slide 35: TGah PAR extension
Approve sending the PAR extension information for P802.11ah cited below to NesCom.
  PAR document: https://mentor.ieee.org/802.11/dcn/16/11-16-0863-01-00ah-tgah-par-extension.docx
  CSD document: https://mentor.ieee.org/802.11/dcn/14/11-14-0591-00-00ah-tgah-revised-csd.docx
  In the WG: PAR approval motion 122-0-4, CSD approval motion 118-0-6
Moved: Adrian Stephens, Seconded: Jon Rosdahl
Result:

## Slide 36: TGah Timeline
2nd Recirculation Sponsor Ballot on D7.0 | Open 2016-03-30 | Close 2016-04-14
3rd Recirculation Sponsor Ballot on D8.0 | Open 2016-05-02 | Close 2016-05-17
4th Recirculation Sponsor Ballot on D9.0 (Incorporate baseline updates only) | Open 2016-08-20 | Close 2016-09-03
5th Recirculation Sponsor Ballot on D9.0 (Unchanged) – If needed | Open 2016-09-14 | Close 2016-09-23
Report to EC on meeting conditions to proceed to RevCom | 2016-10-04 | 
Posting to RevCom | 2016-10-17 | 

## Slide 37: TGai PAR extension
Approve sending the PAR extension information for P802.11ai cited below to NesCom.
  PAR document: https://mentor.ieee.org/802.11/dcn/16/11-16-0991-00-00ai-tgai-par-extension-request.docx
  5C document: https://mentor.ieee.org/802.11/dcn/10/11-10-1153-00-0fia-fast-initial-link-set-up-5c.doc
  In the WG: PAR approval motion 116-0-2, CSD approval motion 106-0-2
Moved: Adrian Stephens, Seconded: Jon Rosdahl
Result:

## Slide 38: TGai Timeline
  PAR Approved, Modified, or Extended 2010-12-08
  WG Letter Ballots Initial / Recirc Mar14/Sep14/Jan15/ Mar15/Jul15/Aug15
  MEC Done Nov14
  Form Sponsor Ballot Pool / Reform Mar15
  IEEE-SA Sponsor Ballots Initial / Recirc Sep 15/Mar 16/Aug 16 Sep 16/Oct 16
  Final 802.11 WG Approval Sep 16
  final or Conditional 802 EC Approval Oct 4th, 2016 (telco)
  RevCom & Standards Board Final or Continuous Process Approval Dec 16
Notes: Need to be in SB on Oct 17 final SB on draft unchanged.
    Note: Aug16 recirc to make final technical changes (D9.0) based on comment resolutions this week
    Sep 16 (D10.0) only changes due to merging REVmc
    Oct 16 (D10.0-unchanged) recirc of unchanged draft

## Slide 39: TGaj PAR extension
Approve sending the PAR extension information for P802.11aj cited below to NesCom.
  PAR document: https://mentor.ieee.org/802.11/dcn/16/11-16-0987-01-00aj-tgaj-par-extension.docx
  5C document: https://mentor.ieee.org/802.11/dcn/12/11-12-0141-07-cmmw-ieee-802-11-cmww-sg-5c.doc
  the WG: PAR approval motion 99-0-1, CSD approval motion 93-0-1
Moved: Adrian Stephens, Seconded: Jon Rosdahl
Result:

## Slide 40: Official Time Line for 802.11aj (Updated in July 2016)
08-2012: PAR approved
01-2013: Develop Task Group Document
07-2013: Call for Proposal (CFP) for 60GHz
11-2013: 60GHz Proposal Presentation,
12-2013: China 45GHz spectrum approved
  03-2014: WG circulation for 60GHz specification amendment
03-2014: Call for Proposal (CFP) for 45GHz
07-2015: Finalize 45GHz baseline
11-2015: WG Letter Ballot Initial
05-2016: WG Letter Ballot Recirculation 1
07-2016: WG Letter Ballot Recirculation 2
09-2016: Mandatory Draft Review (MDR)
11-2016: Form Sponsor Ballot Pool and MDR done
11-2016: Sponsor Ballot Initial
01-2017: Sponsor Ballot Recirculation 1
03-2017: Sponsor Ballot Recirculation 2
07-2017: Final WG and EC approval
07-2017: RevCom & Standards Board approval

## Slide 41: TGak PAR extension
Approve sending the PAR extension information for P802.11ak cited below to NesCom.
  PAR document: https://mentor.ieee.org/802.11/dcn/16/11-16-0983-00-00ak-tgak-par-extension.docx
  5C document: https://mentor.ieee.org/802.11/dcn/12/11-12-1208-00-0glk-802-11-glk-draft-5c.docx
  In the WG: PAR approval motion 87-0-2, 5C approval motion 85-0-3
Moved: Adrian Stephens, Seconded: Jon Rosdahl
Result:

## Slide 42: TGak Timeline
  March 2015 – Initial WG Letter Ballot
  February 2016 – WG Recirculation
  September 2016 – Sponsor Ballot Pool Formation
  November 2016 – MEC/MDR Done
  January 2017 – Initial Sponsor Ballot
  May 2017 – Sponsor Recirculation
  September 2017 – Final WG & EC & RevCom Approval

## Slide 43: TGaq PAR extension
Approve sending the PAR extension information for P802.11aq cited below to NesCom.
  PAR document: https://mentor.ieee.org/802.11/dcn/16/11-16-0975-01-00aq-par-extension-form.docx
  5C document: https://mentor.ieee.org/802.11/dcn/12/11-12-1137-06-0pad-draft-5c-proposal.doc
  In the WG: PAR approval motion 79-0-0, CSD approval motion 75-0-0
Moved: Adrian Stephens, Seconded: Jon Rosdahl
Result:

## Slide 44: TGaq Timeline – July 2016
Approval of PAR & 5C: March 2012
Initial TG meeting: March 2013
Initial Working Group Letter Ballot: March 2015
Re-circulation Working Group Letter Ballot: March 2016
Form Sponsor Ballot Pool: July 2016
Mandatory Draft Review: June 2016
Initial Sponsor Ballot: September 2016
Sponsor Ballot Recirculation: October 2016
Final WG/EC Approval: March 2017
RevCom/Standards Board Approval: March 2017

## Slide 45: Motion: WUR SG Extension (1st)
Extend the 802.11 Wake-up Radio (WUR) Study Group.
Moved: Adrian Stephens
Seconded: Jon Rosdahl
Result:
WG Result: Moved: Second: Result: 49-0-1
WUR SG vote: Moved: Jonathan Segev, Second: Yunsong Yang, Results: Y/N/A=69/0/0

## Slide 46: WUR SG Timeline
July 2016 (plenary face-to-face)
  Develop PAR and CSD
  Study Group extension
(August 2016 - teleconference calls)
  Develop PAR and CSD
September 2016 (interim face-to-face)
  Develop PAR and CSD
  WG approval on PAR and CSD
(October 2016 - teleconference calls)
  Prepare for EC approval in November
  Resolve Executive Committee (EC) comments
November 2016 (plenary face-to-face)
  Resolve EC comments
  EC approval on PAR and CSD
  Study Group extension
December 2017 (interim face-to-face)
  NesCom approval
January 2017 (plenary face-to-face)
  Task Group formation meeting

## Slide 47: TGaq Conditional SB Report to EC
Grant conditional approval to forward P802.11aq to Sponsor Ballot.
P802.11aq had a 93% approval on the last WG Recirculation Ballot. There were 16 voters that had voted NO, then 6 of the NO voters changed to a YES vote.
  Working Group vote on the motion passes: 40-0-3
  Task Group vote on the motion passes: 5-0-0
Moved: Adrian Stephens Seconded: Jon Rosdahl
Result:

## Slide 48: 802.11 Documents to ISO/IEC/JTC1
Move to liaise the following drafts to ISO/IEC JTC1/SC6 under the PSDO agreement:
  P802.11 (revision mc D6.0)
  P802.11ah (D8.0)
  P802.11ai (D8.0)
Moved: Adrian Stephens
Seconded: Jon Rosdahl
Result:

## Slide 49: References