IEEE P802.11  
Wireless LANs

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| 802.11  PAR Extension Form | | | | |
| Date: 2016-07-25 | | | | |
| Author(s): | | | | |
| Name | Company | Address | Phone | email |
| Stephen McCann | BlackBerry |  |  | smccann@blackberry.com |

**Abstract**

This document contains the responses to the TGaq PAR Extension form questions

# 3999

The following information is what the WG chair needs to put into myProject in order to get the final PAR Extension:

1. Number of years that the extension is being requested: 2

2. Why an Extension is Required (include actions to complete): To enable enough time to complete the project

3.1. What date did you begin writing the first draft: October 2014

3.2. How many people are actively working on the project: 10

3.3. How many times a year does the working group meet? 6

In person: 6

Via teleconference: [Task Group: 12]

3.4. How many times a year is a draft circulated to the working group: 4

3.5. What percentage of the Draft is stable: 60%

3.6. How many significant work revisions has the Draft been through: 5

4. When will/did initial sponsor balloting begin: September 2016

When do you expect to submit the proposed standard to RevCom: March 2017

Has this document already been adopted by another source? (if so please identify): Unknown