## Slide 1: TGax Editor’s Report – September 2016
Date: 2016-09-12
Authors:

## Slide 2: Draft Revision History
Revision | Date | Page Count | Description
0.1 | March 2016 | 221 | Conversion of adopted Word document (16/0024r1) to FrameMaker. Baseline for comment collection.
0.2 | June 2016 | 227 | Interim draft. See comment spreadsheet 16/0035r5. 794 editorial comments (“Editorial’s in D0.2”). 209 resolved technical comments (“Technical in D0.2”).
0.3 | August 2016 | 299 | Approved resolutions from July session
0.4 | August 2016 | 317 | Fixed errors and added changes by motions from July session

## Slide 3: Where do I find the latest draft?
In the member’s area under TGax:
  Latest draft
  Redline (changes from last revision)
  Word compatible text for each clause
Draft Standards for IEEE P802.11ax
Date | Draft | Redline | Other documents
2016-08-30 | Draft P802.11ax_D0.4.pdf | Draft P802.11ax_D0.4 Redline Compared to D0.3.pdf | Draft P802.11ax_D0.4 rtf.zip
2016-08-15 | Draft P802.11ax_D0.3.pdf | Draft P802.11ax_D0.3 Redline Compared to D0.2.pdf | Draft P802.11ax_D0.3 rtf.zip
2016-06-06 | Draft P802.11ax_D0.2.pdf | Draft P802.11ax_D0.2 Redline Compared to D0.1.pdf | Draft P802.11ax_D0.2 rtf.zip
2016-03-17 | Draft P802.11ax_D0.1.pdf |  | Draft P802.11ax_D0.3 rtf.zip

## Slide 4: Comments owned by Editor
Database maintainer: Robert Stacey
Owning Ad-hoc | Unassigned | Assigned | Resolution Drafted | Approved | Duplicate | Grand Total
EDITOR | 34 | 153 | 658 | 704 | 158 | 1707
A-MPDU |  |  |  | 13 |  | 13
Block Ack |  |  |  | 67 |  | 67
Constellation map |  |  |  | 7 |  | 7
Editorials |  | 136 | 22 |  | 2 | 160
Editorials in D0.2 |  |  | 636 | 4 | 153 | 793
Fragmentation |  |  |  | 35 |  | 35
HE-SIG-A |  |  |  | 11 |  | 11
HE-SIG-B |  |  |  | 46 |  | 46
HE-STF & HE-LTF |  |  |  | 1 |  | 1
HT Control |  |  |  | 61 |  | 61
MAC General |  |  |  | 17 |  | 17
MU operation |  |  |  | 19 |  | 19
MU-RTS/CTS & NAV |  |  |  | 53 |  | 53
Need Proposal | 14 | 17 |  | 1 |  | 32
OFDMA tone plan |  |  |  | 1 |  | 1
PHY Data field other |  |  |  | 1 |  | 1
PHY Intro |  |  |  | 2 |  | 2
PHY Mathematical Description |  |  |  | 27 |  | 27
PHY MU-MIMO |  |  |  | 11 | 1 | 12
PHY PPDU formats |  |  |  | 6 |  | 6
PHY Transmit spec |  |  |  | 2 |  | 2
Sounding |  |  |  | 23 |  | 23
Spatial Reuse |  |  |  | 22 |  | 22
Technical in D0.2 |  |  |  | 206 | 2 | 208
Trigger frame format |  |  |  | 63 |  | 63
TWT |  |  |  | 1 |  | 1
TX/RXVECTOR |  |  |  | 4 |  | 4
(blank) | 20 |  |  |  |  | 20

## Slide 5: Comments owned by MAC ad-hoc
MAC database maintainer: Brian Hart
Owning Ad-hoc | Unassigned | Assigned | Resolution Drafted | Approved | Duplicate | Grand Total
MAC | 8 | 589 |  | 1 |  | 598
A-MPDU |  | 62 |  |  |  | 62
Annexes | 5 | 4 |  |  |  | 9
Block Ack |  | 79 |  | 1 |  | 80
Clause 6 & 8 |  | 35 |  |  |  | 35
Fragmentation |  | 21 |  |  |  | 21
HE Capabilities/Operation |  | 89 |  |  |  | 89
HT Control |  | 32 |  |  |  | 32
MAC General | 3 | 40 |  |  |  | 43
Receive operating mode |  | 43 |  |  |  | 43
Sounding |  | 6 |  |  |  | 6
Trigger frame format |  | 61 |  |  |  | 61
TWT |  | 116 |  |  |  | 116
TX/RXVECTOR |  | 1 |  |  |  | 1

## Slide 6: Comments owned by PHY ad-hoc
PHY database maintainer: Bo Sun
Owning Ad-hoc | Unassigned | Assigned | Resolution Drafted | Approved | Duplicate | Grand Total
PHY |  | 217 |  |  | 3 | 220
Annexes |  | 1 |  |  |  | 1
Coding |  | 18 |  |  |  | 18
HE-SIG-A |  | 9 |  |  |  | 9
HE-SIG-B |  | 14 |  |  |  | 14
HE-STF & HE-LTF |  | 21 |  |  |  | 21
MU-RTS/CTS & NAV |  | 1 |  |  |  | 1
Need Proposal |  | 2 |  |  |  | 2
OFDMA tone plan |  | 19 |  |  |  | 19
Packet extension |  | 16 |  |  | 1 | 17
PHY Data field other |  | 7 |  |  |  | 7
PHY Intro |  | 14 |  |  |  | 14
PHY Mathematical Description |  | 54 |  |  | 1 | 55
PHY MCS parameters |  | 1 |  |  |  | 1
PHY MU-MIMO |  | 16 |  |  |  | 16
PHY PPDU formats |  | 4 |  |  |  | 4
PHY Transmit spec |  | 14 |  |  | 1 | 15
Pilot subcarriers |  | 1 |  |  |  | 1
Timing-related parameters |  | 2 |  |  |  | 2
TX/RXVECTOR |  | 3 |  |  |  | 3

## Slide 7: Comments owned by MU and SR ad-hocs
MU database maintainer: Kiseon Ryu
SR database maintainer: Laurent Cariou
Owning Ad-hoc | Unassigned | Assigned | Resolution Drafted | Approved | Duplicate | Grand Total
MU |  | 333 | 1 |  |  | 334
MU operation |  | 205 |  |  |  | 205
MU-RTS/CTS & NAV |  | 128 | 1 |  |  | 129
SR |  | 60 |  |  |  | 60
Spatial Reuse |  | 60 |  |  |  | 60

## Slide 8: Summary
Owning Ad-hoc | Unassigned | Assigned | Resolution Drafted | Approved | Duplicate | Grand Total
EDITOR | 34 | 153 | 658 | 704 | 158 | 1707
MAC | 8 | 589 |  | 1 |  | 598
MU |  | 333 | 1 |  |  | 334
SR |  | 60 |  |  |  | 60
PHY |  | 217 |  |  | 3 | 220
Grand Total | 42 | 1352 | 659 | 705 | 161 | 2919