## Slide 1: IEEE 802.11ah Closing Report for July 2016
Date: 2016-07-28
Authors:

## Slide 2: Abstract
This presentation is the closing report for the San Diego meeting of the IEEE 802.11 TGah.

## Slide 3: Activity in TGah
The last Sponsor Ballot for TGah Draft 8.0 (closed May 17th) satisfied the requirement for forwarding the draft to REVCOM
But, TGah are pending a next step until our base specs (P802.11mc and P802.11ai are ready to forward their draft to REVCOM
On July meeting,
  Review P802.11ah EC Report
  PAR extension request
  Timeline Update
  Agenda: https://mentor.ieee.org/802.11/dcn/16/11-16-0781-02-00ah-july-2016-agenda.pptx

## Slide 4: Going forward
Update TGah Draft to D9.0 incorporating some editorial changes from P802.11mc Draft 7.0
  Expect that P802.11mc Draft 7.0 will be available on a mid August
Start 4th Sponsor Recirculation Ballot for Draft 9.0

## Slide 5: Teleconference
Two teleconferences on Teleconferences on August 16th and September 6th
  Tuesday 8PM ET for 2.5 hours

## Slide 6: TGah Timeline – Updates
Internal Task Group Ballot : May 2013
Initial Letter Ballot : September 2013
Initial Recirculation Letter Ballot : September 2014
Initial Sponsor Ballot : October 2015
Initial Recirculation Sponsor Ballot : January 2016
EC Approval : July September 2016
Revcom Approval : September December 2016