## Slide 1: TGax July 2016 Closing Report
Date: 2016-07-28
Authors:

## Slide 2: Abstract
This document is the closing report for the TGax for the July 2016 session.

## Slide 3: Work Completed
Received over 90 submissions. Majority of the submission addressing comment resolutions. A number of submissions were proposing new text to be added to the draft.
  A long list of submissions are yet to be considered.
Approved the resolutions of about 230 comments discussed during telecons.
Approved resolutions of almost 350 CIDs during this week
Exact count of resolved CIDs will be published by the Editor.
The TG editor is planning to have draft revision D0.3 ready based on resolved comments.
Agenda and motions are available at: https://mentor.ieee.org/802.11/dcn/16/11-16-0779-06-00ax-tgax-july-2016-meeting-agenda.ppt

## Slide 4: Timeline
May 2014: start of the TG
Nov. 2014: First draft of the TG SFD was approved
Jan. 2016: proposed TG draft
March 2016: Draft D0.1 was approved and CC started
September 2016: Draft 1.0 and WG letter ballot
March 2017: Draft 2.0 and recirculation
July 2017: MDR (Mandatory Document Review)
November 2017: Formation of SB pool
March 2018: Sponsor Ballot
December 2018: RevCom

## Slide 5: September 2016 Goals
Continue with comment resolutions

## Slide 6: Conference Call Times
August 4 20:00 – 22:00 ET is already approved
August 11, 25, Sept 8 10:00 – 12:00 ET
August 18, Sept 1, Sept 22 20:00 – 22:00 ET