## Slide 1: IEEE 802.1 OmniRAN TG Status Report to IEEE 802 WGs
Date: 2016-07-28
Authors:

## Slide 2: IEEE 802.1 OmniRAN TG Resources
OmniRAN TG maintains a Wiki page on mentor to reflect its status and achievements
  https://mentor.ieee.org/omniran/bp/StartPage
  Also showing meeting announcements and conference call dial-in information
OmniRAN filespace on mentor is used for contributions and meeting documents
  https://mentor.ieee.org/omniran/documents
Recent P802.1CF draft is available by
  http://www.ieee802.org/1/files/private/cf-drafts/d0/ w/ 802.11 credentials
FYI: OmniRAN P802.1 PAR
  https://development.standards.ieee.org/get-file/P802.1CF.pdf?t=81644900003

## Slide 3: OmniRAN TG Achievements San Diego meeting, July 25th – 28th
Review of draft D0.1 with resolution of comments
Review and acceptance of contributions on
  Network initialization
  Association and disassociation
  Authentication and trust establishment
  Authorization, QoS and policy control
  Accounting and monitoring
  Network Function Virtualization
All sections of ToC populated with initial text.
Initial TG ballot planned to start on Aug 9th (until Sept 8th)
  802.11 members invited to participate!
Special session on 5G SC Action A on July 26th
  Led to conclusion to proceed with Industry Connections activity
Assumed timeline within current scope:
  Starting WG ballot after March 2017, Sponsor Ballot Nov 2017

## Slide 4: Looking forward to next session in Warsaw, PL, September 13-15, 2016
Envisioned topics:
  Review of comments received for D0.2
    Enhancements to the specification text
  Special session on progressing the planning for Industry Connections activity on 5G SC Action A
Comment resolution session in York, UK on Sept 12th
  F2F meeting with commenters from 802.1
Conference calls:
  no conference calls until September due to ongoing TG ballot
  Conference calls after September interim
    September 27th, 09:30am ET, October 25th , 09:30am ET
    Dial-in information: https://mentor.ieee.org/omniran/bp/StartPage
    Topic: Comment resolution on draft D0.2