## Slide 1: IEEE 802.11 TGmc September 2016 Agenda
Date: 2016-09-11
Authors:

## Slide 2: Abstract
This presentation contains the IEEE 802.11 TGmc agenda for the September 2016 session. TGmc is operating as the Ballot Resolution Committee for P802.11REVmc.

## Slide 3: TGmc Agenda
Monday PM2
  Chair’s Welcome, Patent reminder, Status, Review of Objectives, Approve agenda
  Approve prior minutes
  Editor’s Report
  Comment resolution – CID 10001
  EC Report to RevCom, see 11-16-1094
  Plans for September - November
Wednesday PM2
  Use slot if needed after midweek plenary
  EC report to RevCom
  Schedule, AOB, Adjourn

## Slide 4: Current IEEE 802, 802.11 rules documents
IEEE 802 Policies & Procedures
  (link to AudCom, approved by IEEE-SA Standards Board June 2014)
  http://standards.ieee.org/board/aud/LMSC.pdf
IEEE 802 Operations Manual (29 Jul 2016)
  http://www.ieee802.org/PNP/approved/IEEE_802_OM_v19.pdf
IEEE 802 Working Group Policies &Procedures (29 Jul 2016)
  http://www.ieee802.org/PNP/approved/IEEE_802_WG_PandP_v19.pdf
IEEE 802 LMSC Chair's Guidelines (18 Mar 2016)
  http://www.ieee802.org/PNP/approved/IEEE_802_Chairs_guidelines_v23.pdf
IEEE 802.11 WG OM: (29 Jul 2016)
  https://mentor.ieee.org/802.11/dcn/14/11-14-0629-16-0000-802-11-operations-manual.docx
Policies and Procedures hierarchy
  http://www.ieee802.org/11/Rules/rules.shtml
  IEEE 802 Procedural document website: http://www.ieee802.org/devdocs.shtml

## Slide 5: Monday PM2
Objectives
  Operate as the Ballot Resolution Group for P802.11-REVmc
Prior Minutes
  https://mentor.ieee.org/802.11/dcn/16/11-16-1069-00-000m-revmc-brc-august-26th-telecon-minutes.docx
  https://mentor.ieee.org/802.11/dcn/16/11-16-0803-00-000m-minutes-for-revmc-brc-face-to-face-meeting-july-25-28-san-diego.docx
Editor Report (Adrian Stephens)
  Editor report: https://mentor.ieee.org/802.11/dcn/13/11-13-0095-35-000m-editor-reports.pptx
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 5

## Slide 6: Monday PM2 (continued)
WG chair has delegated BRC Ballot Resolution Committee responsibility to TGmc: ttp://www.ieee802.org/11/email/stds-802-11/msg01475.html
  “The resolution of comments is delegated to TGmc, acting as a sponsor Ballot Resolution Committee (BRC):
  For convenience, we will continue to use the term “TGmc” to represent this BRC
  Any voting member of 802.11 can vote at TGmc meetings
  TGmc can consider motions (e.g. comment resolution, other changes to the draft, to recirculate) in any of its meetings – including telecons
  TGmc will meet during 802.11 F2F meetings
  Ultimately the WG is required to approve any request to the executive committee to move the project to the standards board for approval.”
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 6

## Slide 7: TGmc Plan of Record
Slide 7
20 July 2012 – 12 Sept 2012 – Call for Comment/Input
29-30 Aug 2012 – NesCom, SASB PAR Approval
Sept 2012 – Begin to process CC input, 11aa, 11ae integration
Dec 2012 – March/May 2013 – 11ad integration
Jan 2013 – First WG Letter ballot - without 11ad – on D1.0
Sept 2013 – Letter ballot on D2.0
Dec 2013 – May 2014 – 11ac, 11af integration – D3.0 in May 2014
July 2014 – Mandatory Draft Review
Jan 2015 – D4.0 Recirculation
Form Sponsor Pool: Open Dec 15th or so, close Feb 20, 2015 –good for 6 months (end of July 2015)
D4.0 Initial Sponsor Ballot 2015-03-27 through 2015-04-26
D5.0 Initial SB recirculation 2016-01-11 through 2016-01-26
D6.0 Second Recirculation 2016-06-07 through 2016-06-30
D7.0 & D8.0August/September Third/Fourth Recirculation
October 2016 – WG/EC Final Approval Oct 4th telecon
December 2016 – RevCom/SASB Approval
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 7

## Slide 8: TGmc SB Planning
Slide 8
June 2016
  2rd recirculation D6.0 2016-06-07 to 2016-06-30
July 2016
  Comment resolution on D6.0
August/Sept 2016
  July 30 – Aug 15 editing and review of editing
  3th recirculation D7.0 August 15-25
  On or before Sept 9: Complete comment resolution (goal unchanged draft)
  4th recirculation D8.0
October 4th: EC teleconference approval – requests for unconditional approval for TGmc
  October 17th deadline for submission to Revcom
December 2016 – RevCom/SASB Approval
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 8

## Slide 9: Motion – teleconferences
Resolve CID 10001 as
  Rejected/Revised with a resolution of
Moved:
Seconded:
Result

## Slide 10: Motion Forward P802.11REVmc to RevCom
Request the IEEE 802.11 WG to approve forwarding P802.11REVmc D8.0 to RevCom.
Moved:
Second:
Result:

## Slide 11: Motion: Approve report to EC for Forwarding P802.11REVmc to RevCom
Approve document 11-16-1094rx as the report to the IEEE 802 Executive Committee on the requirements for unconditional approval to forward P802.11REVmc to RevCom, granting the chair editorial license.
Moved:
Second:
Result:

## Slide 12: September - October 2016 Meeting Planning
Objectives: Submit to EC & Revcom for approval
Conference calls 10am Eastern 2 hours
  Scheduled with 10 day notice as needed
Schedule review
Availability of 11mc in the IEEE store
  D8.0 is available , see http://www.techstreet.com/ieee/products/1867583
Forward to ISO JTC1/SC6 WG1
  D7.0 forwarded; D8.0 to be forwarded

## Slide 13: References
https://mentor.ieee.org/802.11/dcn/12/11-12-0594-02-0000-revision-par-proposal-for-802-11-2012.doc
https://mentor.ieee.org/802.11/dcn/13/11-13-0233-56-000m-revmc-wg-ballot-comments.xls
https://mentor.ieee.org/802.11/dcn/15/11-15-0532-64-000m-revmc-sponsor-ballot-comments.xls