## Slide 1
Date: 2016-09-13
Authors:
P802.11REVmc Report to EC on Approval to forward draft to RevCom

## Slide 2: Introduction
This document contains the report to the IEEE 802 Executive Committee in support of a request for unconditional approval to send P802.11REVmc Draft 8.0 to RevCom.
This document was approved by the 802.11 working group on 2016-09-14.
  Passed in the Working Group xx yes, x no , x abstain

## Slide 3: Sponsor Ballot Results – P802.11REVmc
Ballot Close Date | Title | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
April 26, 2015 | Initial Sponsor Ballot for P802.11REVmc draft 4.0 | 219 | 177 | 84 | 10 | 5 | 147 | 21 | 88
Jan 26, 2016 | First Recirculation Sponsor Ballot for P802.11REVmc draft 5.0 | 219 | 185 | 84 | 10 | 5 | 158 | 17 | 90
June 30, 2016 | Second Recirculation Sponsor Ballot for P802.11REVmc draft 6.0 | 219 | 191 | 87 | 10 | 5 | 169 | 12 | 93
August 20, 2016 | Third Recirculation Sponsor Ballot for P802.11REVmc draft 7.0 | 219 | 193 | 88 | 11 | 6 | 176 | 6 | 97
Sept 8, 2016 | Fourth Recirculation Sponsor Ballot for P802.11REVmc draft 8.0 | 219 | 195 | 89 | 11 | 6 | 182 | 2 | 99

## Slide 4: Sponsor Ballot Comments – P802.11REVmc
Ballot Close Date | Title | Total Number of Comments received (Yes and No votes)
April 26, 2015 | Initial Sponsor Ballot for P802.11REVmc draft 4.0 | 1899 (547T , 1352 E)
Jan 26, 2016 | First Recirculation Sponsor Ballot for P802.11REVmc draft 5.0 | 828 (417 T, 411 E)
June 30, 2016 | Second Recirculation Sponsor Ballot for P802.11REVmc draft 6.0 | 334 (97 T, 237 E includes 18 trivial technical)
August 20, 2016 | Third Recirculation Sponsor Ballot for P802.11REVmc draft 7.0 | 48 (24 T, 24 E)
Sept 8, 2016 | Fourth Recirculation Sponsor Ballot for P802.11REVmc draft 8.0 | 1 (1Editorial, from “Approve” voter)

## Slide 5: Unsatisfied comments by commenter
Voter | Initial Sponsor Ballot | 1st Re-circulation | 2nd Re-circulation | 3rd Re-circulation | 4th Re- circulation | Total
Fischer, Matthew | 5 | 0 | 0 | 0 | 0 | 5
Rison, Mark | 0 | 0 | 0 | 11 | 0 | 11
Total | 5 | 0 | 0 | 11 | 0 | 16

## Slide 6: Unsatisfied comments by topics
Matthew Fischer CIDs:
  CID 5955 Operating Mode Notification applicability (Very High Throughput/High Throughput)
  CIDs 5961, 5962, 5963, 5964 – Addition of new capabilities or extensions; rejected due to insufficient detail provided
Mark Rison CIDs
  CID 9032 (Traffic Streams across a reassociation to same Access Point)
  CIDs 9033, 9034, 9035, 9036, 9037, 9038 (Estimated throughput)
  CID 9041, 9043 (use of term “frame”, “parameters” or “elements)
  CID 9044 (PHY characteristic unit clarification)
  CID 9046 (definition of "PHY header" for the purpose of PHY characteristics)

## Slide 7: Unsatisfied comments
The composite of all unsatisfied comments and the resolutions approved by the comment resolution committee received during sponsor ballot are in the embedded document on the right:
  Double click on the icon to open the file

## Slide 8: Mandatory Coordination
Coordination Entity | Draft | Date | Status
IEEE-SA Editorial (MEC) | D4.0 | July 2014 | “Meets all editorial requirements.”
Quantities, Units and Letter Symbols (SCC14) |  |  | Not required
Terms and Definitions (SCC10) |  |  | Not required
Registration Authority Committee (RAC) |  |  | Not required

## Slide 9: P802.11mc Timeline
Report to EC for unconditional approval to proceed to RevCom | 2016-10-04 | 
Post to RevCom by | 2016-10-17 |