## Slide 1: IEEE 802.11 TGai Closing Report Warsaw September 2016
Date: 2016-09-16
Authors:
Name | Company | Address | Phone | email
Marc Emmelmann | SELF | Berlin, Germany |  | emmelmann@ieee.org

## Slide 2: Abstract
This presentation is the closing report for the Warsaw meeting of the IEEE 802.11 TGai.

## Slide 3: IEEE 802.11 FILS TGai – September 2016 Warsaw
Goals for the Sep Meeting:
  Approve minutes of past meeting and teleconference
  Continue on comment resolution for 4th Recirc SB
  Approve to forward the 5th recirc sponsor LB
  Approve Timeline
  Approve Teleconference schedule
  Approve plan for Nov

## Slide 4: Accomplishments TGai
  Approve minutes of past meeting and teleconference
  Continue on comment resolution for 5thth Recirc SB
  Approve to forward the 6thth recirc sponsor LB
  Approve Timeline
  Approve Teleconference schedule
  Approve plan for Nov
  Resolution for avoiding any potential security issues in the draft
  Approve Report to EC to forward TGai D11 to RevCom
  Request conditional approval to forward TGai D11 to RevCom
  Motion to create D11.0 and initiate recirculation ballot
✔
✔
✔
✔
✔
✔
✔
✔
✔
✔
✔
✔
✔
✔

## Slide 5: Motions external, to be reconfirmed in WG Plenary

## Slide 6: TGai Draft D11.0 to RevCom
Motion
  Request the IEEE 802 Executive Committee to conditionally approve forwarding P802.11ai D11.0 to RevCom.
Result in TG
  Moved: Dan
  Second: Jon
  Y/N/A: 4-0-0
Slide 6

## Slide 7: TGai Report to EC for forwarding P802.11ai D11.0 to RevCom
Motion:
  Approve document https://mentor.ieee.org/802.11/dcn/16/11-16-1270-02-00ai-p802-11ai-report-to-ec-on-conditional-approval-to-forward-draft-to-revcom.pptx as the report to the IEEE 802 Executive Committee on the requirements for conditional approval to forward P802.11ai D11.0 to RevCom, granting the chair editorial license.
Result in TG
  Moved: Peter
  Second: Dan
  Y/N/A: 4-0-0
Slide 7

## Slide 8: Administrative

## Slide 9: Timeline (unchanged)
  PAR Approved, Modified, or Extended 2010-12-08
  WG Letter Ballots Initial / Recirc Mar14/Sep14/Jan15/ Mar15/Jul15/Aug15
  MEC Done Nov14
  Form Sponsor Ballot Pool / Reform Mar15
  IEEE-SA Sponsor Ballots Initial / Recirc Sep 15/Mar 16/Aug 16 Sep 16/Oct 16
  Final 802.11 WG Approval Sep 16
  final or Conditional 802 EC Approval Oct 4th, 2016 (telco)
  RevCom & Standards Board Final or Continuous Process Approval Dec 16
Notes: Need to be in SB on Oct 17 final SB on draft unchanged.
    Note: Aug16 recirc to make final technical changes (D9.0) based on comment resolutions this week
    Sep 16 (D10.0) only changes due to merging REVmc
    Oct 16 (D10.0-unchanged) recirc of unchanged draft

## Slide 10: Teleconference Schedule
Motion:
  Approve the following schedule of weekly teleconferences between Aug 16 to Nov 1st.
  Tuesdays 10:00 ET
  Duration 1.5 Hour
  Using WEB-EX that will be provided by Task Group Chair
  Moved: Marc Emelmann
  Second: George Calcev
Approved by unanimous consent during July Face-to-face meeting
Additional telecons will be announced on a 10-day notice.

## Slide 11: Plan for November
Goals for the November Meeting:
  Approve minutes of past meeting and teleconference

## Slide 12: Reference
TGai-Motion-deck (11-13/1186)
  https://mentor.ieee.org/802.11/documents?is_dcn=1186&is_group=00ai&is_year=2013
TGai Agenda
  https://mentor.ieee.org/802.11/documents?is_dcn=1258&is_group=00ai&is_year=2016
Comments from 4th recirc SB (11-16/1203)
  https://mentor.ieee.org/802.11/documents?is_dcn=1203&is_group=00ai&is_year=2016
Report to EC for forwarding TGai Draft to RevCom (11-16/270)
  https://mentor.ieee.org/802.11/documents?is_dcn=1270&is_group=00ai&is_year=2016

## Slide 13: Thanks to all who participated!