## Slide 1: IEEE 802.11mc Closing Report for September 2016
Date: 2016-09-14
Authors:

## Slide 2: Abstract
This document contains the TGmc closing report for September 2016.

## Slide 3: Status
Sponsor Ballot process has completed
  One (1) comment received from an “Approve” voter, resolved for 4th recirc SB (99% approval) on P802.11REVmc D8.0.
  Approved forwarding P802.11REVmc D8.0 to WG for approval to forward to Revcom
  Approved report to EC: 11-16-1094
Agenda, includes motions
  https://mentor.ieee.org/802.11/dcn/16/11-16-1088-02-000m-tgmc-brc-september-2016-agenda.pptx
Comment resolution spreadsheet
  https://mentor.ieee.org/802.11/dcn/15/11-15-0532-65-000m-revmc-sponsor-ballot-comments.xls

## Slide 4: TGmc Plan of Record - modified
Slide 4
20 July 2012 – 12 Sept 2012 – Call for Comment/Input
29-30 Aug 2012 – NesCom, SASB PAR Approval
Sept 2012 – Begin to process CC input, 11aa, 11ae integration
Dec 2012 – March/May 2013 – 11ad integration
Jan 2013 – First WG Letter ballot - without 11ad – on D1.0
Sept 2013 – Letter ballot on D2.0
Dec 2013 – May 2014 – 11ac, 11af integration – D3.0 in May 2014
July 2014 – Mandatory Draft Review
Jan 2015 – D4.0 Recirculation
Form Sponsor Pool: Open Dec 15th or so, close Feb 20, 2015 –good for 6 months (end of July 2015)
D4.0 Initial Sponsor Ballot 2015-03-27 through 2015-04-26
D5.0 Jan 2016 Initial SB recirculation
D6.0 Second Recirculation 2016-06-07 through 2016-06-30
D7.0 & D8 August/September Third/Fourth Recirculation
October 2016 – WG/EC Final Approval Oct 4th telecon
December 2016 – RevCom/SASB Approval
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 4

## Slide 5: September- November 2016 Meeting Planning
Objectives:
  Obtain unconditional approval from the 802 EC for submitting P802.11REVmc D8.0 to RevCom (Oct 4th 802 EC teleconference)
Conference calls scheduled with 10 day notice
Availability of 11mc in the IEEE store
  D8.0 is available, see http://www.techstreet.com/ieee/products/1867583
Forward to ISO JTC1/SC6 WG1
  D6.0 forwarded; D8.0 will be forwarded

## Slide 6: Thank you to all TGmc participants
TGmc work included roll in of 802.11aa, ae, ac, ad, and af together with numerous improvement and maintenance items
See Adrian’s July 2016 email requesting additions to the list of TGmc substantial contributors
  http://www.ieee802.org/11/email/stds-802-11-tgm/msg01096.html
  Please contact Adrian or Dorothy if you are missing from the list