## Slide 1: IEEE 802.11ah Closing Report for September 2016
Date: 2016-09-16
Authors:

## Slide 2: Abstract
This presentation is the closing report for the Warsaw meeting of the IEEE 802.11 TGah.

## Slide 3: Activity in TGah
TGah completed all comment resolution of the Sponsor Recirculation Ballot for Draft 9.0
  16/1218r1 SB4 Comment Spreadsheet
  And, instructed the editor to generate Draft 10.0 and moved to forward Sponsor Recirculation Ballot
  Agenda of September 2016 meeting: 11-16/1073r2
Also, WG motions (Forward P802.11ah D10.0 to RevCom, TGah Report to EC for forwarding P802.11ah D10.0 to RevCom) have passed

## Slide 4: Going forward
Start 5th Sponsor Recirculation Ballot for Draft 10.0
Address comments received from the Sponsor Recirculation Ballot for Draft 10.0
Ask an approval from EC for forwarding P802.11ah D10.0 to RevCom

## Slide 5: Teleconference
Weekly teleconferences between September 27th 2016 and November 1st 2016
  Tuesday 8PM ET for 1 hours

## Slide 6: TGah Timeline – Updates
Internal Task Group Ballot : May 2013
Initial Letter Ballot : September 2013
Initial Recirculation Letter Ballot : September 2014
Initial Sponsor Ballot : October 2015
Initial Recirculation Sponsor Ballot : January 2016
EC Approval : September October 2016
Revcom Approval : December 2016