## Slide 1: ARC Closing Report
Date: 2016-09-15
Authors:

## Slide 2: Abstract
This document is the closing report for ARC SC,
September 2016 Meeting in Warsaw, Poland

## Slide 3: Work Completed
Agenda is here: https://mentor.ieee.org/802.11/dcn/16/11-16-1078-01-0arc-arc-sc-agenda-september-2016.pptx
Noted status of “802.11 as a component/5G/IMT-2020”
  Being handled in AANI SC. No action needed. Will stop tracking.
Noted status of IEEE 1588 mapping to IEEE 802.11
  No changes. No action needed.
  Aware of a concern about mapping IEEE 1588, by using 802.1AS, to 802.11, for multicast frames. This comes up when considering streaming video, for example.

## Slide 4: Work Completed (cont)
Noted status of IETF/802 Coordination
  No known action needed at this time.
  Work is ongoing externally on a concern about the proliferation of multicast-based protocols, and how those perform when run over 802.11.
Noted status of 802.1AC revision
  Clean recirc Sponsor Ballot has closed. Forwarding D4.0 to RevCom.
Status of joint topics with TGak (General Links)
  TGak is still struggling with what an ESS means in their context (if anything), and what SAP types are where in their architecture. ARC SC can help with this. Covered later in the agenda.
Status of joint topics with TGaq (Pre-association Discovery)
  TGaq would like to discuss the architectural model for SIC, SIR, ANQP server and other 11aq components. Covered later in the agenda.

## Slide 5: Work Completed (cont)
MIB Design Pattern work item
  Discussed.
  No real progress recently.
  REALLY, REALLY need to put focus and emphasis on this, to get a recommendation done that can be the basis for REVmd and related amendments, while we still have this window of opportunity.
YANG/NETCONF
  We need to get going looking at this, as well, while we have the window before REVmd gets too far along.
The above topics are likely to interrelate.

## Slide 6: Work Completed (cont)
What is an ESS?
  Long discussion. No consensus, yet.
  New suggestion that ESS be a set of APs (and not any associated STAs).
  Is the extent of an ESS defined by the limits of any mobility within it?
  Agreed an ESS probably most closely maps to a Bridged Network (or the wireless subset of a Bridged Network), in the 802.1 definition of that term.
  Will continue discussion. Also need to consider what changing this definition will really affect.
AP/DS/Portal architecture questions
  Reviewed the discussion document about whether SAPs should/must be shown as up and down (11-16/0720r0). Agreed this is our convention, with a history of purpose and value for it. Reviewed the start of a tutorial on why we do this.
  Reviewed a gedanken presentation on how the DS can be implemented with/relates to bridges (11-15/0454r0). Agreed to explore further.

## Slide 7: Work Completed (cont)
Joint meeting with TGak
  Focused on 11ak comment resolutions with architectural issued raised.
  Believe we covered the known topics and questions.
Joint meeting with TGaq
  Created two architecture models, with agreement from both groups.
  Believe we covered the known topics and questions.

## Slide 8: Teleconference(s)
None planned
May schedule with 10 days notice

## Slide 9: November 2016 Plans
Two standalone meeting slots planned:
  Design Pattern for MIB attribute use
  Consider use of YANG/NETCONF by 802.11
  DS/AP/Portal architecture discussions, and “what is an ESS?”
  Status of IETF work, IEEE 1588 work
One joint session with 802.1
  Discussion about YANG/NETCONF models, and what 802.1 is doing and has learned