## Slide 1: TGax September 2016 Closing Report
Date: 2016-09-15
Authors:

## Slide 2: Abstract
This document is the closing report for the TGax for the September 2016 session.

## Slide 3: Work Completed
The TG completed the discussion of all the submissions.
Good progress on comment resolution
Exact count of resolved CIDs will be published by the Editor.
The TG editor is planning to have draft revision D0.5 ready based on resolved comments.
Agenda and motions are available at: https://mentor.ieee.org/802.11/dcn/16/11-16-1077-05-00ax-tgax-september-2016-meeting-agenda.ppt

## Slide 4: Timeline
Current Timeline
May 2014: start of the TG
Nov. 2014: First draft of the TG SFD was approved
Jan. 2016: proposed TG draft
March 2016: Draft D0.1 was approved and CC started
September 2016: Draft 1.0 and WG letter ballot
March 2017: Draft 2.0 and recirculation
July 2017: MDR (Mandatory Document Review)
November 2017: Formation of SB pool
March 2018: Sponsor Ballot
December 2018: RevCom
Modified Timeline
May 2014: start of the TG
Nov. 2014: First draft of the TG SFD was approved
Jan. 2016: proposed TG draft
March 2016: Draft D0.1 was approved and CC started
November 2016: Draft 1.0 and WG letter ballot
May 2017: Draft 2.0 and recirculation
Novemebr 2017: MDR (Mandatory Document Review)
January 2018: Formation of SB pool
March 2018: Sponsor Ballot
December 2018: RevCom

## Slide 5: September 2016 Goals
Continue with the comment resolution
Prepare draft D1.0 and start a WG LB

## Slide 6: Conference Call Times
Thursday Sept 29, Oct 20 10:00 – 12:00 ET
Thursday Oct 13 20:00 -22:00 ET
Thursday Oct 27 10:00 – 12:00 ET
Thursday Nov 17 10:00 -12:00 ET