## Slide 1: TGak November Closing Report
Date: 2016-11-10
Authors:
Abstract
Closing Report of the 802.11 TGak meeting November 2016 in San Antonio, Texas.

## Slide 2: TGak Closing Report
Accomplishments
  TGak entered the week with only12 of the 346 comments from recirculation LB218 unresolved. During the week, it resolved all of these 12 comments and will ask the WG to approve a re-circulation.
  Met jointly with 802.11 ARC SC Thursday AM1.
  An annotated agenda is in 11-16/1304.
  The minutes will be in 11-16/1489.

## Slide 3: TGak Closing Report
Submissions
  11-16/1512, “GLK 802.1Q Bridge”, Mark Hamilton
  11-16/1533, “LB218 Hamilton proposed comment resolutions”, Mark Hamilton
  11-16/1507, “Yet More 11ak LB218 CIDs Assigned Donald Eastlake”, Donald Eastlake
  11-15/556, Comment Reslutions, Donald Eastlake

## Slide 4: TGak Closing Report
Teleconferences
  Decided to hold 1 ½ hour (except 1 hour on the 12th) teleconferences, to be joint with 802.1Qbz if mutually convenient, through the January 2017 802.11 meeting on Monday 21st and 28th November and 12th and 19th December at 10am Eastern US Time..
January 2017 Plans
  Work on comments on re-ciruclation LB on 11ak D3.0.
  Joint meeting with 802.11 ARC SC.