IEEE P802.11
Wireless LANs

| Revision PAR Proposal for 802.11-2016 |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date: 2017-03-15 |  |  |  |  |
| Author(s): |  |  |  |  |
| Name | Affiliation | Address | email |  |
| Dorothy Stanley | Hewlett Packard Enterprise | 3333 Scott Blvd, Santa Clara, CA 95054 | dorothy.stanley@hpe.com |  |

Abstract

This a proposed Revision PAR to incorporate accumulated maintenance changes (editorial and technical corrections) into IEEE Std 802.11-2016, and roll up approved amendments into the standard.

The proposed schedule shows completion in March 2021 (Feb 2021 submission), with incorporation of amendments 11ai, 11ah, 11aj, 11ak, 11aq and 11ax (based on current and anticipated changes in published timelines).

R0: Initial Draft

R1: Typos corrected, approved by 802.11 WG 2017-01-20

R2: Added text in 8.1 with names of approved amendments (in response to EC member comment, also common NesCom comment), 6.1b changed registration activity from ‘no” to “yes” and 5.6 Stakeholder edit.

P802.11

Submitter Email: dstanley1389@gmail.com

Type of Project: Revision to IEEE Standard 802.11-2016

PAR Request Date: 04-Jan-2017

PAR Approval Date:

PAR Expiration Date:

Status: Unapproved PAR, PAR for a Revision to an existing IEEE Standard

1.1 Project Number: P802.11

1.2 Type of Document: Standard

1.3 Life Cycle: Full Use

2.1 Title: Standard for Information technology--Telecommunications

and information exchange between systems Local and metropolitan

area networks--Specific requirements - Part 11: Wireless LAN

Medium Access Control (MAC) and Physical Layer (PHY)

Specifications

Changes in title: IEEE Standard for Information

technology--Telecommunications and information exchange between

systems Local and metropolitan area networks--Specific requirements -

Part 11: Wireless LAN Medium Access Control (MAC) and Physical

Layer (PHY) Specifications

3.1 Working Group: Wireless LAN Working Group (C/LM/WG802.11)

Contact Information for Working Group Chair

Name: Adrian Stephens

Email Address: adrian.p.stephens@ieee.org

Phone: +44 1954 204610

Contact Information for Working Group Vice-Chair

Name: Jon Rosdahl

Email Address: jrosdahl@ieee.org

Phone: 801-492-4023

3.2 Sponsoring Society and Committee: IEEE Computer Society/LAN/MAN Standards Committee (C/LM)

Contact Information for Sponsor Chair

Name: Paul Nikolich

Email Address: p.nikolich@ieee.org

Phone: 8572050050

Contact Information for Standards Representative

Name: James Gilb

Email Address: gilb@ieee.org

Phone: 858-229-4822

4.1 Type of Ballot: Individual

4.2 Expected Date of submission of draft to the IEEE-SA for Initial Sponsor Ballot: 06/2019

4.3 Projected Completion Date for Submittal to RevCom

Note: Usual minimum time between initial sponsor ballot and submission to Revcom is 6 months.: 02/2021

5.1 Approximate number of people expected to be actively involved in the development of this project: 300

5.2 Scope: The scope of this standard is to define one medium access control (MAC) and several physical layer (PHY) specifications for wireless connectivity for fixed, portable, and moving stations (STAs) within a local area.

5.3 Is the completion of this standard dependent upon the completion of another standard: No

5.4 Purpose: The purpose of this standard is to provide wireless connectivity for fixed, portable, and moving stations within a local area. This standard also offers regulatory bodies a means of standardizing access to one or more frequency bands for the purpose of local area communication.

5.5 Need for the Project: The reason for this project is to incorporate accumulated maintenance changes (editorial and technical corrections) into 802.11-2016, and roll up of approved amendments to the standard. The approved amendments as of the filing of the revision PAR include IEEE 802.11ah-2016 and IEEE 802.11ai-2016. Seven additional amendments are currently under development.

5.6 Stakeholders for the Standard: The stakeholders of this standard are the developers and users of the Wireless LAN devices, including wireless network access service providers, manufacturers, health care workers, retail service providers, and many others.

Intellectual Property

6.1.a. Is the Sponsor aware of any copyright permissions needed for this project?: No

6.1.b. Is the Sponsor aware of possible registration activity related to this project?: Yes

7.1 Are there other standards or projects with a similar scope?: No

7.2 Joint Development

Is it the intent to develop this document jointly with another organization?: No

8.1 Additional Explanatory Notes: 5.5 This is a revision PAR to incorporate accumulated maintenance changes (editorial and technical corrections) and approved amendments into the IEEE Std 802.11-2016 standard.

The additional amendments currently under development are P802.11aj Enhancements for Very High Throughput to support Chinese millimeter wave frequency bands, P802.11ak Enhancements For Transit Links Within Bridged Networks, P802.11aq Pre-Association Discovery, P802.11ax Enhancements for High Efficiency WLAN, P802.11ay Enhanced Throughput for Operation in License-Exempt Bands Above 45 GHz, P802.11az Enhancements for Positioning, and P802.11ba Wake-up radio operation.

5.5 The two approved amendments are:

IEEE 802.11ai-2016: Part 11: Wireless LAN Medium Access Control (MAC) and Physical Layer (PHY)  Specifications Amendment 1: Fast Initial Link Setup and

IEEE 802.11ah-2016: Part 11: Wireless LAN Medium Access Control (MAC) and Physical Layer (PHY) Specifications Amendment 2: Sub 1 GHz License-Exempt Operation

Additional questions:

Information from 7.3 - 7.4 is captured for potential follow up and coordination but will not appear on the final PAR view.

| ### 7.3 International Standards Activities |  |
| --- | --- |
| a. Adoptions - Is there potential for this standard to be adopted by another organization?: | Yes; No. |
|  | If yes, please indicate the organization, technical committee name/number and contact person within external organization |
| Organization: |  |

| Technical Committee Name: |  |
| --- | --- |
| Technical Committee Number: |  |
| Contact Name: |  |
| Phone: |  |
| Email: |  |
| b. Harmonization - Are you aware of another organization that may be interested in portions of this document in their standardization development efforts?: | Yes; No. |
| 7.4 Does the sponsor foresee a longer term need for testing and/or certification services to assure conformity to the standard?: | Yes; No. |
| Additionally, is it anticipated that testing methodologies will be specified in the standard to assure consistency in evaluating conformance to the criteria specified in the standard?: | Yes; No. |
| 7.5 Indicate if you would like IEEE-SA staff to submit your project to the American National Standards Institute (ANSI) for approval consideration as an American National Standard: | Yes; No. |