## Slide 1: TGak January Closing Report
Date: 2017-01-19
Authors:
Abstract
Closing Report of the 802.11 TGak meeting January 2017 in Atlanta, Georgia.

## Slide 2: TGak Closing Report
Accomplishments
  TGak entered the week with the 57 comments from recirculation LB227 unresolved. During the week, it resolved 49 of these comments.
  Met jointly with 802.11 ARC SC and 802.1 Thursday AM1.
  An annotated agenda is in 11-16/1586.
  The minutes will be in 11-16/469.

## Slide 3: TGak Closing Report
Submissions
  11-17/0145, Joseph Levy (InterDigital), “Letter Ballot 227 Comment Resolution for CID 1404, 1405, 1447, 1456”
  11-17/0151, Ganesh Venkatesan (Intel), “LB 227 GLK-GCR related comment resolutions (relative to P802.11ak D3.0 and IEEE 802.11-2016)”
  11-17/0136r2, Mark Hamilton (Ruckus, Brocade), “Bridging Architecture Considerations ”
  11-17/0154, Donald Eastlake (Huawei), “Disambiguating SYNRA”

## Slide 4: TGak Closing Report
Teleconferences
  Decided to hold 1 ½ hour teleconferences through the March 2017 802.11 meeting on Mondays January 30th and February 13th, 20th, and 27th at 10am Eastern US Time.
March 2017 Plans
  Finish resolving comments from LB227.
  Re-ciruclation LB on 11ak D4.0.
  Joint meeting with 802.11 ARC SC.