## Slide 1: P802.11ak Report to EC on Conditional Approval to go to Sponsor Ballot
Date: 2017-03-17
Authors:
Name | Affiliations | Address | Phone | Email
Donald Eastlake | Huawei Technologies | 155 Beaver Street, Milford, MA 01757 USA | +1-508-333-2270 | d3e3e3@gmail.com

## Slide 2: Introduction
This document contains the report to the IEEE 802 Executive Committee in support of a request for conditional approval to send IEEE P802.11ak Draft 4.0 to Sponsor Ballot.
Revision 1 of this document was approved during the plenary session of the 802.11 working group on 17th March 2017.
  Passed in the Working Group 44 yes, 0 no , 0 abstain

## Slide 3: 802.11 WG Letter Ballot Results – P802.11ak
BallotID | Ballot Close Date | Title | BallotType | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
212 | 5/6/15 | IEEE 802.11ak Draft 1.0 Technical | Technical | 361 | 195 | 54.02 | 36 | 18.46 | 134 | 24 | 84.81
218 | 3/10/16 | IEEE 802.11ak Draft 2.0 First Recirculation | Recirculation | 361 | 234 | 64.82 | 42 | 17.95 | 174 | 17 | 91.1
227 | 1/10/17 | IEEE 802.11ak Draft 3.0 Second Recirculation | Recirculation | 359 | 254 | 70.75 | 43 | 16.93 | 198 | 12 | 94.29
P802l11ax had 94.29% approval at the end of the most recent completed WG recirculation. Subsequently, 6 No voters changed their vote to Yes resulting in approval of 97.14%.

## Slide 4: 802.11 WG Letter Ballot Comments – P802.11ak
BallotID | Ballot Close Date | Title | Total number of comments received (Yes and No votes)
212 | 5/6/15 | IEEE 802.11ak Draft 1.0 Technical | 437
218 | 3/10/16 | IEEE 802.11ak Draft 2.0 First Recirculation | 346
227 | 1/10/17 | IEEE 802.11ak Draft 3.0 Second Recirculation | 57

## Slide 5: Unsatisfied Technical and General comments by commenter
Voter | LB212 | LB218 | LB227 | Total
George Cherian | 2 | 0 | 0 | 2
Mark Hamilton | 0 | 0 | 18 | 18
Yong Hoon Kwon | 3 | 2 | 0 | 5
Paul Lambert | 1 | 0 | 0 | 1
Andrew Myles | 9 | 0 | 0 | 9
Mark Rison | 0 | 92 | 0 | 92

## Slide 6: Unsatisfied Technical and General Comments – By Topic
Topic | Paul Lambert | George Cherian | Young Hoon Kwon | Andrew Myles | Mark Hamilton | Mark Rison | 
EPD support |  |  |  | 1 |  | 9 | 10
Bridge / Bridged LAN |  | 2 |  |  |  | 2 | 4
Security | 1 |  |  | 1 |  |  | 2
Improper normative text |  |  | 2 |  | 7 | 3 | 12
Addressing |  |  | 3 | 5 | 3 | 22 | 33
Power Save |  |  |  | 1 | 1 | 3 | 5
GCR |  |  |  | 1 |  | 25 | 26
Architecture |  |  |  |  | 5 | 26 | 31
Mesh |  |  |  |  | 2 | 2 | 4
 | 1 | 2 | 5 | 9 | 18 | 92 | 127

## Slide 7: Unsatisfied comments
The composite of all unsatisfied comments, including Editorial, and the resolutions approved by the comment resolution committee received during working group ballot may be found in the embedded document on the right:
  Double click on the icon to the right to open this.

## Slide 8: TGak Timeline
 | Open | Close
Third recirculation (TGak D4.0) | 2017-03-15 | 2017-03-30
Fourth recirculation | 2017-04-19 | 2017-05-04
First sponsor ballot | 2017-05-19 | 2017-06-19
Second sponsor ballot | 2017-07-17 | 2017-08-02
Third sponsor ballot | 2017-08-23 | 2017-09-07
Fourth sponsor ballot | 2017-09-18 | 2017-10-03
ExecComm to RevCom | 2017-11-10 | 
RevCom to SB | 2017-12-05 |