## Slide 1: TGak March Closing Report
Date: 2017-03-16
Authors:
Abstract
Closing Report of the 802.11 TGak meeting March 2017 in Vancouver, British Columbia.

## Slide 2: TGak Closing Report
Accomplishments
  TGak entered the week with the 7 comments from recirculation LB#227 unresolved. Early in the week, it resolved all of those comments.
  Based on those comment resolutions, P802.11ak Draft D4.0 was posted.
  Recirculation WG LB #229 has been started on D4.0.
  TGak is asking conditional approval for P802.11ak to go to Sponsor Ballot.
  An annotated agenda is in 11-17/0194r7.
  The minutes will be in 11-17/0513.

## Slide 3: TGak Closing Report
Submissions
  11-17/0416, Donald Eastlake (Huawei), “CIDs 1443”
  11-17/0269, Mark Hamilton (Ruckus Brocade)), “LB227 Proposed Resolutions”
  11-17/0409, Donald Eastlake (Huawei)), “CIDs 1402 and 1444”

## Slide 4: TGak Closing Report
Teleconferences
  Decided to hold 1 ½ hour teleconferences until the May 2017 802.11 meeting on Mondays April 3rd, 10th, and 17th at 10am Eastern US Time.
May 2017 Plans
  Go to Sponsor Ballot.