## Slide 1: 802.11 WG Editor’s Meeting (May 2017)
Date: 2017-05-09
Authors:
Notes: July 2007

## Slide 2: Abstract
This document contains agenda/minutes/actions/status as prepared/recorded at the IEEE 802.11 Editors’ Meeting

## Slide 3: Agenda for 2017-05-09
Roll Call / Contacts / Reflector
Go round table and get brief status report
Review publication status of 11ah
Publication process discussion
ANA Status / Process / What is administered
Numbering Alignment process / Spreadsheet
802.11 Mandatory Draft Review before SB
WG Style Guide for 802.11 09/1034r11
Additional discussion topics
Notes: July 2007

## Slide 4: Roll Call – 2017-03-14
802.11 Editor’s Present
  P802.11aj Amendment (CMMW) – Jiamin CHEN, Shiwen HE
  P802.11ak Amendment (GLK) – Donald Eastlake
  P802.11ax Amendment (HEW) – Robert Stacey
  P802.11ay Amendment (NG60) – Carlos Cordeiro
  P802.11az Amendment (NGP) – Chao-Chun Wang
  REVmd – Emily Qi, Edward Au
802.11 Editor’s Not Present
  P802.11aq Amendment (PAD) – Lee Armstrong
  P802.11ah Amendment (S1G) –Alfred Asterjadhi, Yongho Seok
Also present:
  Adrian Stephens Al Petrick Mark Hamilton
  Manish Kumar Sean Coffey
IEEE Staff present and always welcome!
IEEE Staff not present and always welcome!
    Mischelle Turner Kathryn Bennet
Note: editors request that an IEEE staff member should be present at least during Plenary meetings
Notes: July 2007

## Slide 5: Volunteer Editor Contacts
TGaj – Jiamin CHEN – jiamin.chen@mail01.huawei.com , Shiwen He – shiwenhe@seu.edu.cn
TGak – Donald Eastlake – d3e3e3@gmail.com
TGaq – Lee Armstrong – LRA@tiac.net
  TGax – Robert Stacey – robert.stacey@intel.com
  TGay – Carlos Cordeiro – carlos.cordeiro@intel.com
  TGaz – Chao Chun Wang – chaochun.wang@mediatek.com
REVmd –Emily Qi – emily.h.qi@intel.com, Edward Au – edward.ks.au@huawei.com,
  Editors Emeritus:
  TGaa – Alex Ashley – alex.ashley@hotmail.co.uk
  TGac – Robert Stacey – robert.stacey@intel.com
  TGad – Carlos Cordeiro – carlos.cordeiro@intel.com
  TGae – Henry Ptasinski – henry@LOGOUT.COM
  TGaf – Peter Ecclesine – petere@ieee.org
  REVmc – Adrian Stephens – adrian.p.stephens@ieee.org , Edward Au – edward.ks.au@huawei.com, Emily Qi – emily.h.qi@intel.com
  TGai - LRA@tiac.net, Ping FANG Ping.FANG@huawei.com
  TGah – Yongho Seok yongho.seok@gmail.com, Alfred Asterjadhi – aasterja@qti.qualcomm.com
  TGaq – Dan Gal – ddrgal@gmail.com
Notes: July 2007

## Slide 6: May 9th round table status report
11ah – Publication editing in process
11aj – resolving 75 comments, should have D6.0 coming out of May session
11ak – In SB ending 13:00 Thursday, expect to recirc before July 2017
11aq – Doing comment resolution
11ax – Doing comment, still expect D2.0 coming out of September 2017
11ay – Just closed comment collection, 550 comments, expect D1.0 coming out of July 2017
11az – Release 0.2 of SFD this week.
REVmd – Have a 0.0 which is 2016. Integrated 11ai as 0.1 and will call for comments coming out of May session.

## Slide 7: 802.11-2016 and amendment publication
802.11-2016 was published December 14, 2016
802.11ai-2016 was published December 30, 2016
802.11ai-2016 has a second publication to fix number assignment issue
802.11ah publication almost ready

## Slide 8: Reflector Updates
Each editor is expected to be on the reflector and current.
If you didn’t receive the meeting notice from the reflector, please send email to adrian.p.stephens@ieee.org
To be updated:
  None
Notes: July 2007

## Slide 9: IEEE Publication Status
Publication completed for 802.11-2012 March 30, 2012
Publication of 11ae announced April 10, 2012
Publication of 11aa announced June 5, 2012
Publication of 11ac announced December 18, 2013
Publication of 11ad announced December 28, 2012
Publication of 11af announced February 21, 2014
Publication of 802.11-2016 December 14, 2016
Publication of 11ai announced December 30, 2016
Second printing of 11ai in April 2017
Publication of 11ah expected May 2017
Notes: July 2007

## Slide 10: Update on numbering process
Diane Lacey (from IEEE-SA) participates
Once 11ai is published, Diane will do a release an updated numbering spreadsheet

## Slide 11: Amendment & other ordering notes
Editors define publication order independent of working group public timelines:
  Since official timeline is volatile and moves around
  Publication order helps provide stability in amendment numbering, figures, clauses and other numbering assignments
  Editors are committed to maintain a rational publication order

## Slide 12: MDR Status
802.11 Working Group Mandatory Draft Review
  802.11-11/615r6 documents the process. MDR now in the 802.11 Operating Manual 802.11-14/0629r8. The process needs some change so the report is done after the editing is done.
REVmc D3.0 went through MDR process – 802.11-14/781r11 dated Sept 19, 2014
P802.11ah D4.0 went through MDR process – 802.11-15/247r3 dated Mar 12, 2015
P802.11ai D4.0 went through MDR process – 802.11-15/248r4 dated May 14, 2015
P802.11aq D4.0 went through MDR process – 802.11-16/801r0 dated June 22, 2016
P802.11aj D3.0 went through MDR process – 802.11-16/1333r5 dated Dec 9, 2016
  Final changes in D5.0 Feb 17, 2017.
P802.11ak –17/143r3 MDR draft report March 2, 2017.

## Slide 13: New amendment style review
Looks like 11ay may go another gather/scatter path

## Slide 14: The proliferation of STA types and their requirement inheritance
HT
VHT
DMG
S1G
EDMG
45MG
HE
QoS
Mesh
FILS
GLK
CDMG
S1G relay
TVHT
One technique we use to define feature set applicability is the STA type
STA
(unadorned)

## Slide 15: 802.11 Style Guide
See 11-09-1034-11-0000-wg11-style-guide.doc
  We updated 802.11 WG Style Guide based on 2012 IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2014 IEEE Standards Style Manual when creating or updating drafts. https://development.standards.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the Style Guide evolves with our practice, expect a revision in March

## Slide 16: 802.11 Editor’s Guide
https://mentor.ieee.org/802.11/dcn/11/11-11-0875-04-0000-editor-s-guide.docx
This document contains material relevant to the job of being an 802.11 editor.
It is recommended that editors read this material before they start, as it may avoid them needlessly re-inventing the wheel. Frame 12 is used at IEEE-SA.
Creating a Redline, Graphics, Numbering and ANA, Source Control. Sub-version server for source control.
Comment Resolution and Publication

## Slide 17: Editor Amendment Ordering
Amendment Number | Task Group | Projected REVCOM Date
802.11-2016 |  | Dec 2016
802.11-2016 Amendment 1 | TGai | Dec 2016
802.11-2016 Amendment 2 | TGah | Dec 2016
802.11-2016 Amendment 3 | TGaq - 74 | August 2017
802.11-2016 Amendment 4 | TGaj - 321 | September 2017
802.11-2016 Amendment 5 | TGak - 98 | Dec 2017
802.11-2016 Amendment 6 | TGax – 453 | July 2019
802.11-2016 Amendment 7 | TGay - 193 | Nov 2019
802.11-2016 Amendment 8 | TGaz | Mar 2021
Data as of May 2017
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
In July 2016, Editors changed the running order and will revisit in Mar 2017, maintaining this order in the interim
Amendment numbering is editorial! No need to make ballot comments on these dynamic numbers!
Notes: July 2007

## Slide 18: Email Your Draft Status Updates
Each editor, please send update for next page via the editor’s reflector no later than Thursday am2 to update table on next page!
Notes: September 2007

## Slide 19: Draft Development Snapshot
Most current doc shaded green.
TG | Published or Draft Baseline Documents |  |  |  |  |  |  |  |  |  | Source | MDR | Style Guide | Editor | Snapshot Date
 | Published | mc | ai | ah | aq | ak | aj | ax | ay | az |  |  |  |  | 
mc | Y | Y |  |  |  |  |  |  |  |  | Frame 12.0 | Yes | 2012 | Adrian Stephens Edward Au, Emily Qi | 17-Jan
ai | Y |  | Y |  |  |  |  |  |  |  | Frame 12.0 | Yes | 2012 | Lee Armstrong Ping FANG | 14-Mar
ah | Y |  |  | 10.0 |  |  |  |  |  |  | Frame 11.0 | Yes | 2012 | Yongho Seok Alfred Asterjadhi | 13-Sep
aq | Y |  |  | 10.0 | 8.1 |  |  |  |  |  | Frame 12.0 | No | 2012 | Lee Armstrong | 13-Mar
ak | Y |  |  | 10.0 | 7.2 | 4.0 |  |  |  |  | Word | No | 2012 | Donald Eastlake Norm Finn | 14-Mar
aj | N | 8.0 | 11.0 | 10.0 | 7.2 | 3.0 | 5.0 |  |  |  | Frame 10.0 | No | 2012 | Jiamin Chen Shiwen He | 13-Mar
ax | Y |  | 10.0 | 9.0 | 3.0 | 2.0 | 3.0 | 1.2 |  |  | Frame 12.0 | No | 2012 | Robert Stacey | 13-Mar
ay | Y |  | 10.0 | 9.0 | 3.0 | 2.0 | 3.0 | 1.2 | 0.3 |  | Word | No | 2012 | Carlos Cordeiro | 13-Mar
az |  |  |  |  |  |  |  |  |  |  |  |  |  | Chao Chun Wang | 17-Jan
Changes from last report shown in red.
Slide 19
Mar 2017
Notes: July 2009
July 2007
        Peter Ecclesine (Cisco Systems)
Page 19

## Slide 20: IEEE Standards Central Desktop
IEEE-SA central desktop site tour of the facilities
https://ieee-sa.centraldesktop.com/802-11editorial/
Also used to share emails and large files

## Slide 21: Publication process discussion
Publication editor creates a marked up PDF with editorial changes highlighted
802.11 technical editor forms a review committee, usual the task group editor and one other person associated with 802.11 editing
Each member of the committee should review each change proposed by the publication editor
Pay particular attention to
  Reconstructed sentences
  Tables with number changes
  ANA assignments
The review process is complete when all publication changes have been reviewed

## Slide 22: Build a list of Editor’s meeting discussion topics

## Slide 23: Editors Backup practices
The IEEE Servers provide durable places to retain the 802.11 source files, drawing files, and other components of drafts.
Our best practice is that after a draft is posted in the Member’s Area, a zip file containing all the clean source files, drawing files and other components should be created and sent to the Central Desktop for safekeeping. Please email the Editor when the draft source files are uploaded.

## Slide 24: MIB style, Visio and Frame practices
I’m going to suggest going forward we use a single style with appropriately set tabs, and use leading Tabs to distinguish the syntax and description parts. (Adrian Stephens Feb 9, 2010)
Two ways to format a figure & its caption in frame:
  Insert a table. Insert anchored frame inside table cell to hold graphics. Use table caption as figure caption.
  Insert an anchored frame. Insert caption inside a text frame inside the anchored frame. Insert graphics inside the anchored frame.
Keep embedded figures using visio as long as possible
  Near the end of sponsor ballot, turn these all into .emf (windows meta file) format files (you can do this from visio using “save as”). Keep separate files for the .vsd source and the .emf file that is linked to from frame. There is likelihood we should use .emf
Frame templates for 11aa, 11ac, 11af

## Slide 25: To prepare a MIB
1. Extract your MIB
2. Strip any non-7-bit ASCII chars
3. Edit merge it with MIB from REVmc, and ideally your amendment precursors
  Text version of MIB is available (mcD5.4, ahD4.0, aiD4.0, aqD4.2)
4. Run through MIB lint tool (see Annex C in REVmc for link)
5. Fix any errors in the ascii file
6. Do a diff of original (you did keep that didn’t you!) and good ascii file
7. Propagate those changes manually into your Annex C.

## Slide 26: Two Technical Editors
Peter Ecclesine will run the face to face meetings
Robert Stacey will run the publication process
Robert Stacey is the ANA administrator
All are on the Editor’s email list.

## Slide 27: Pending Actions
Robert to review the style guide
Document the publication process perhaps in the editor’s guide

## Slide 28: Backup/Background Slides

## Slide 29: Editors page
http://www.ieee802.org/11/editor_resources.html
Comments or changes? Perhaps an online wiki?
Volunteers sought to improve this state.

## Slide 30: New amendment style discussion
802.11-16-0035-00 January Strawpoll#1 12-0-0
Robert Stacey volunteers to have 11ax try the new MAC style. Changes in control frames in multi-user behavior.
D0.1 clause 25 is HE MAC behavior modifying clauses 10 and 11; clause 26 is HE PHY behavior.
Comments on the new style are mixed.