## Slide 1: TGaz Next Generation Positioning May Closing Report
Date: 2017-07-13
Authors:

## Slide 2: Abstract
This document is the TGaz Next Generation Positioning closing report for the Berlin meeting, July 2017.

## Slide 3: TG Status And Work Completed
Group received 18 submissions and met for 4 meeting slots.
Reviewed and resolved comments resulting from 45 day comment collection:
  14 resolved comments, 2 outstanding comments remain.
  Group approved FRD freeze coming out of the Sep. meeting.
Project timelines slippage reviewed:
  Increased scope (MAC and PHY security not in original PAR)
  Group discussed options going forward – reduced scope, updated timelines.
  Group to consider updating its timelines.

## Slide 4: Goals For The Sep. Meeting
Continue SFD development.
Resolved remaining comments.
Consider technical proposals.

## Slide 5: Teleconference Schedule
Aug. 30th (Wed.) 11:00AM ET for 1hr.