## Slide 1: TGaz Next Generation Positioning Sep. Closing Report
Date: 2017-09-14
Authors:

## Slide 2: Abstract
This document is the TGaz Next Generation Positioning closing report for the Waikoloa meeting, Sep. 2017.

## Slide 3: TG Status And Work Completed
Group met for 5 time slots during this week.
FRD (Functional Requirement Document):
  Reviewed remaining outstanding FRD comments, and approved resolution.
  Approved and freeze FRD.
SFD (Spec Framework Document):
  Approved 21 new SFD requirements with most focus on MU (Multi User) and SU (Single User) ranging.
Group approved going to amendment text past the Sep. for sections which are of sufficient maturity in SFD.

## Slide 4: TG Status And Work Completed
PAR Changes:
  TG considered increased scope and approved PAR and CSD changes to include security related operation. PAR changes
In total 18 submissions reviewed.

## Slide 5: Goals For Nov. Meeting
Continue SFD development.
Review and address PAR and CSD comments from other WGs and possibly from EC members.
Consider technical proposals.
And consider proposed Amendment text draft.

## Slide 6: Teleconference Schedule
Oct. 25th (Wed.) 11:00AM ET, 1hr.