## Slide 1
Date: 2018-02-16
Authors:
P802.11aq Report to EC on approval to forward draft to RevCom

## Slide 2: Introduction
This document contains the report to the IEEE 802 Executive Committee in support of a request for approval to send the IEEE P802.11aq Draft to RevCom.
This document was approved during the plenary session of the 802.11 working group on 2018-xx-xx.

## Slide 3: Sponsor Ballot Results
Ballot Close Date | Title | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
Nov 4, 2016 | Initial Sponsor Ballot for P802.11aq draft 7.0 | 125 | 105 | 84 | 1 | 1 | 91 | 13 | 88
March 18, 2017 | First Recirculation Sponsor Ballot for P802.11aq draft 8.0 | 125 | 110 | 88 | 2 | 1 | 98 | 10 | 90
June 23, 2017 | Second Recirculation Sponsor Ballot for P802.11aq draft 9.0 | 125 | 111 | 88 | 2 | 1 | 102 | 7 | 93
July 29, 2017 | Third Recirculation Sponsor Ballot for P802.11aq draft 10.0 | 125 | 111 | 88 | 2 | 1 | 106 | 3 | 97
Sept 9, 2017 | Fourth Recirculation Sponsor Ballot for P802.11aq draft 11.0 | 125 | 111 | 88 | 2 | 1 | 105 | 4 | 96
Oct 1, 2017 | Fifth Recirculation Sponsor Ballot for P802.11aq draft 12.0 | 125 | 113 | 90 | 2 | 1 | 108 | 3 | 97
Oct 30, 2017 | Sixth Recirculation Sponsor Ballot for P802.11aq draft 13.0 | 125 | 114 | 91 | 2 | 1 | 109 | 3 | 97
Jan 4, 2018 | Seventh Recirculation Sponsor Ballot for P802.11aq draft 14.0 | 125 | 115 | 92 | 2 | 1 | 111 | 3 | 98
Jan 31, 2018 | Eighth Recirculation Sponsor Ballot for P802.11aq draft 13.0 | 125 | 115 | 92 | 1 | 0.4 | 113 | 1 | 99

## Slide 4: Sponsor Ballot Comments – P802.11aq
Ballot Close Date | Title | Total Number of Comments received (Yes and No votes)
Nov 4, 2016 | Initial Sponsor Ballot for P802.11aq draft 7.0 | 235 (120 T, 25 G, 90 E)
March 18, 2017 | First Recirculation Sponsor Ballot for P802.11aq draft 8.0 | 152 (131 T, 44 E)
June 23, 2017 | Second Recirculation Sponsor Ballot for P802.11aq draft 9.0 | 75 (43 T, 32 E)
July 29, 2017 | Third Recirculation Sponsor Ballot for P802.11aq draft 10.0 | 47 (21 T, 26 E)
September 9, 2017 | Fourth Recirculation Sponsor Ballot for P802.11aq draft 11.0 | 16 (10 T, 6 E)
October 1, 2017 | Fifth Recirculation Sponsor Ballot for P802.11aq draft 12.0 | 16 (15 T, 1 E)
October 30, 2017 | Sixth Recirculation Sponsor Ballot for P802.11aq draft 13.0 | 15 (12 T, 3 E)
January 4, 2018 | Seventh Recirculation Sponsor Ballot for P802.11aq draft 14.0 | 14 (12 T, 2 E)
January 31, 2018 | Eight Recirculation Sponsor Ballot for P802.11aq draft 14.0 | 1 (0 T, 1 E)

## Slide 5: Unsatisfied comments by commenter
Voter | Initial Sponsor Ballot | 1st Re-circulation | 2nd Re-circulation | 3rd Re-circulation | 4th Re-circulation | 5th Re-circulation | 6th Re-circulation | 7th Re-circulation | 8th Re-circulation | Total
Roger Marks | 0 | 0 | 0 | 5 | 4 | 4 | 6 | 9 | 0 | 28
Coordinating Committees |  |  |  |  |  |  |  |  |  | 
IEEE RAC | 0 | 0 | 0 | 1 | 3 | 3 | 1 | 5 | 0 | 13

## Slide 6: Unsatisfied comments by topics
MAC privacy
  Roger Marks 28
  IEEE RAC 13

## Slide 7: Unsatisfied comments
The composite of all unsatisfied comments and the resolutions approved by the comment resolution committee received during sponsor ballot may be found in the embedded document on the right:
  Double click on the icon to the right to open this.
  The file is also available at:
  https://mentor.ieee.org/802.11/dcn/17/11-17-1792-00-00aq-unsatified-sponsor-ballot-comments-on-tgaq-draft-for-attachment-to-report-to-ec-to-forward-to-revcom.xlsx

## Slide 8: Mandatory Coordination
Coordination Entity | Draft | Date | Status
IEEE-SA Editorial (MEC) | D13.0 (*) D14.0 (*) | October 2017(*) January 2018 (*) | “Meets all editorial requirements.” (*)
Quantities, Units and Letter Symbols (SCC14) |  |  | Not required
Terms and Definitions (SCC10) |  |  | Not required
Registration Authority Committee (RAC) | D10.0, D11.0, D12.0, D13.0, D14.0 | July 2017, August 2017, September 2017, October 2017, January 2018 | All comments were processed. Outstanding unsatisfied comments remain. Waiver requested
(*) Note: IEEE Editor provided comments as part of the 6th Recirculation Ballot (Oct 2017) and the 8th Recirculation Ballot (Jan 2018) indicating the “The draft meets all editorial requirements”

## Slide 9: P802.11aq Timeline
Initial Sponsor Ballot on D7.0 | Open 2016-10-05 | Close 2016-11-04
1st Recirculation Sponsor Ballot on D8.0 | Open 2017-03-08 | Close 2017-03-18
2nd Recirculation Sponsor Ballot on D9.0 | Open 2017-06-13 | Close 2017-06-23
3rd Recirculation Sponsor Ballot on D10.0 | Open 2017-07-19 | Close 2017-07-29
4th Recirculation Sponsor Ballot on D11.0 | Open 2017-08-30 | Close 2017-09-09
5th Recirculation Sponsor Ballot on D12.0 | Open 2017-09-21 | Close 2017-10-01
6th Recirculation Sponsor Ballot on D13.0 | Open 2017-10-20 | Close 2017-10-30
7th Recirculation Sponsor Ballot on D14.0 | Open 2017-12-20 | Close 2018-01-04
8th Recirculation Sponsor Ballot on D14.0 | Open 2018-01-21 | Close 2018-01-31
Report to EC on meeting conditions to proceed to RevCom | 2018-03-09 | 
Posting to RevCom by deadline | 2018-03-16 |