## Slide 1: TGax July 2017 Closing Report
Date: 2017-07-13
Authors:

## Slide 2: Abstract
This document is the closing report for the TGax for the July 2017 session.

## Slide 3: Work Completed
Continued with the comment resolution on draft D1.0.
  Resolutions of about 480 comments were approved.
  The TG Editor is planning to produce draft D1.4 based on resolved comments.
Discussed options and need for volunteers for the Waveform generation activity.
Motion passed to extend 802.11ax scope to include bands up to 7.125 GHz
Ad hoc meeting is planned for September in the Bay area.
The agenda is available at: https://mentor.ieee.org/802.11/dcn/17/11-17-0887-05-00ax-tgax-july-2017-meeting-agenda.pptx

## Slide 4: September 2017 Goals
Continue and complete the resolution of comments on draft D1.0
Prepare draft D2.0 and plan for WG letter ballot.

## Slide 5: Conference Call Times
Already Approved
  July 20 10:00 – 12:00 ET
New Set of Telecons:
  August 3, August 17, August 31, September 28 10:00 – 12:00 ET
  July 27, August 10, August 24, September 21 20:00 – 22:00 ET