## Slide 1: IEEE 802.11 Coexistence SC closing report in Berlin in July 2017
14 July 2017
Authors:
Name | Company | Phone | email
Andrew Myles | Cisco | +61 2 84461010 +61 418 656587 | amyles@cisco.com

## Slide 2: IEEE 802.11 Coexistence SC achieved its goals in Berlin in July 2017
IEEE 802.11 Coex SC achievements in Berlin in July 2017 (agenda)
  Agreed no further LS exchanges with RAN1 are necessary at this stage on PDED issues, despite there being unresolved issues
  Noted that responsibility for non-PDED issues will transition from 802.19, and agreed no further LS exchanges with RAN1 are necessary
  Noted that most requests in LS to RAN4 in May 2017 wrt testing were fulfilled, and no further LS is required
  Agreed that the SC will develop & deliver a short (15 min?) briefing for TGax, so that the TG can confirm the goal of the SC
    Short draft version of goal: an environment in which 802 .11ax can be at least as good as 802.11ac and can share with other technologies!
  Noted that ETSI BRAN is starting work on revising EN 301 893, and they are willing to work with us on adaptivity issues
  Discussed possible success metrics for the SC

## Slide 3: IEEE 802.11 Coexistence SC will continue its work in in Hawaii in September 2017
Tentative tasks for Hawaii
  Refine materials for presentation to TGax, with aim of confirming goals
  Review ETSI BRAN progress
  Review any relevant 3GPP activities
  Discuss options for achieving goals, inc
    Interactions with 6GHz plans
    Possibility of neutral preambles
  Discuss potential outreach opportunities
  Refine SC success metrics
Call for contributions
  Contributions are solicited from anyone with a view
Plan to request time in TGax on Thursday in Hawaii