## Slide 1: IEEE 802 JTC1 Standing Committee Nov 2017 agenda for Orlando
20 October 2017
Authors:
Name | Company | Phone | email
Andrew Myles (Chair) | Cisco | +61 418 656587 | amyles@cisco.com
Peter Yee (Vice Chair) | AKAYLA | +1 415 215 7733 | peter@akayla.com

## Slide 2: This document will be used to run the IEEE 802 JTC1 SC meetings in Orlando in Nov 2016
  This presentation contains a proposed running order for the IEEE 802 JTC1 Standing Committee meeting, including
    Proposed agenda
    Other supporting material
  It will be modified during the meeting to include motions, straw polls and other material referred to during the meeting

## Slide 3: The SC will review the official IEEE-SA patent material for pre-PAR groups
  All IEEE-SA standards meetings shall be conducted in compliance with all applicable laws, including antitrust and competition laws.
  Don’t discuss the interpretation, validity, or essentiality of patents/patent claims.
  Don’t discuss specific license rates, terms, or conditions.
    Relative costs, including licensing costs of essential patent claims, of different technical approaches may be discussed in standards development meetings.
      Technical considerations remain primary focus
  Don’t discuss or engage in the fixing of product prices, allocation of customers, or division of sales markets.
  Don’t discuss the status or substance of ongoing or threatened litigation.
  Don’t be silent if inappropriate topics are discussed… do formally object.

## Slide 4: The SC will review the official IEEE-SA patent material for pre-PAR groups
  If you have questions:
    Contact the IEEE-SA Standards Board Patent Committee Administrator at patcom@ieee.org
    Visit standards.ieee.org/about/sasb/patcom/index.html
  See IEEE-SA Standards Board Operations Manual, clause 5.3.10 and “Promoting Competition and Innovation: What You Need to Know about the IEEE Standards Association's Antitrust and Competition Policy” for more details.
  This slide set is available at:
    development.standards.ieee.org/myproject/Public/mytools/mob/slideset.ppt

## Slide 5: Links are available to a variety of other useful resources
  Link to IEEE Disclosure of Affiliation
    http://standards.ieee.org/faqs/affiliationFAQ.html
  Links to IEEE Antitrust Guidelines
    http://standards.ieee.org/resources/antitrust-guidelines.pdf
  Link to IEEE Code of Ethics
    http://www.ieee.org/web/membership/ethics/code_ethics.html
  Link to IEEE Patent Policy
    http://standards.ieee.org/board/pat/pat-slideset.ppt

## Slide 6: The IEEE 802 JTC1 SC will operate using accepted principles of meeting etiquette
  IEEE 802 is a world-wide professional technical organization
  Meetings shall be conducted in an orderly and professional manner in accordance with the policies and procedures governed by the organization
  Individuals shall address the “technical” content of the subject under consideration and refrain from making “personal” comments to or about others

## Slide 7: The SC will review the new “Participation in IEEE 802 Meetings” slide
Participation in any IEEE 802 meeting (Sponsor, Sponsor subgroup, Working Group, Working Group subgroup, etc.) is on an individual basis
  Participants in the IEEE standards development individual process shall act based on their qualifications and experience (IEEE-SA By-Laws section 5.2.1)
  IEEE 802 Working Group membership is by individual; “Working Group members shall participate in the consensus process in a manner consistent with their professional expert opinion as individuals, and not as organizational representatives”. (sub-clause 4.2.1 “Establishment”, of the IEEE 802 LMSC Working Group Policies and Procedures)
  Participants have an obligation to act and vote as an individual and not under the direction of any other individual or group. A Participant’s obligation to act and vote as an individual applies in all cases, regardless of any external commitments, agreements, contracts, or orders
  Participants shall not direct the actions or votes of any other member of an IEEE 802 Working Group or retaliate against any other member for their actions or votes within IEEE 802 Working Group meetings, (IEEE-SA By-Laws section 5.2.1.3 and the IEEE 802 LMSC Working Group Policies and Procedures, subclause 3.4.1 “Chair”, list item x)
By participating in IEEE 802 meetings, you accept these requirements. If you do not agree to these policies then you shall not participate

## Slide 8: The IEEE 802 JTC1 SC will have one slot at the Nov 2017 plenary meeting in Orlando
Call to Order
Select recording secretary <- important!
Approve agenda
Execute agenda
Adjourn
Tuesday
7 Nov 2017, PM1
Slide 8

## Slide 9: The IEEE 802 JTC1 SC regular meeting has a high level list of agenda items to be considered
In no particular order:
  Approve minutes
    From wireless interim meeting in September 2017 in Hawaii
  Review extended goals
    From formalisation of status as SC in March 2014
  Review status of SC6 interactions
    Review liaisons of drafts to SC6
    Review notifications of projects to SC6
    Review status of FDIS ballots
  Review SC6 activities
    Results of meeting in Korea
  Consider any motions

## Slide 10: The IEEE 802 JTC1 SC will consider approving its agenda for its Orlando meeting
Motion to approve agenda
  The IEEE 802 JTC1 SC approves the agenda for its meeting in Orlando in Nov 2017, as documented on slide 9 of <this slide deck>
  Moved:
  Seconded:
  Result:

## Slide 11: The IEEE 802 JTC1 SC will consider approval of the minutes of its Hawaii meeting
Motion to approve minutes
  The IEEE 802 JTC1 SC approves the minutes for its meeting in Hawaii, in Sept 2017, as documented in 11-17-1564-00
  Moved:
  Seconded:
  Result:

## Slide 12: The goals of the IEEE 802 JTC1 SC were reaffirmed by the IEEE 802 EC in March 2014
The IEEE 802 JTC 1 SC has agreed goals from November 2010 …
  Provides a forum for 802 members to discuss issues relevant to both:
    IEEE 802
    ISO/IEC JTC1/SC6
  Recommends positions to ExCom on ISO/IEC JTC1/SC6 actions affecting IEEE 802
    Note that IEEE 802 LMSC holds the liaison to SC6, not the IEEE 802.11 WG
  Participates in dialog with IEEE staff and 802 ExCom on issues concerning IEEE’s relationship with ISO/IEC
  Organises IEEE 802 members to contribute to liaisons and other documents relevant to the ISO/IEC JTC1/SC6 members
  … that were reaffirmed by 802 EC in Mar 2014 when formalising status of IEEE 802 JTC1 SC

## Slide 13: The IEEE 802 WGs continue to liaise drafts to SC6 for their information
  IEEE 802 has agreed (see N15606) to liaise to SC6 drafts of standards/amendments that are likely to be ratified under the PSDO agreement
  Generally, IEEE 802 will liaise drafts during the Sponsor Ballot process, but may also do so during the Letter Ballot process
  So far drafts have been liaised by all WGs
    Except 802.16 …
    … and including 802.21 as of Feb 2017
  Note: as of March 2015, any drafts liaised to SC6 will need a “permission statement” added to the front of the draft
    Please contact the staff liaisons for each of the Working Groups

## Slide 14: IEEE 802 continues to notify SC6 of various new projects – except when we forget
  IEEE 802 has agreed to notify SC6 when IEEE 802 starts new projects
  The benefit to IEEE 802 is that it might cause SC6 members to participate in or contribute to IEEE 802 activities
  After the March 2017 plenary, the IEEE 802 did not notify SC6 because no new SGs were formed!
  However, a liaison was sent after the July 2017 plenary (N16692)
    IEEE 802.3 Beyond 10km Optical PHYs for 50 Gb/s, 200 Gb/s, 400Gb/s Ethernet
    IEEE 802.11 Light Communications Study Group

## Slide 15: The new Central Desktop area for the “Adoption of IEEE 802 standards by ISO/IEC JTC1” is operational
  IEEE-SA staff have completed the first iteration of the Central Desktop area for the Adoption of IEEE 802 standards by ISO/IEC JTC1
  The public view of the process is up and running
    See https://ieee-sa.imeetcentral.com/802psdo/ (link updated in July 2016)
  WG Chairs (and some others) will have management access, which will allow them to update the process steps
    Training will be available to WG Chairs as they need to use the new tool
    Feb 2017: John D'Ambrosia is developing some standard motion templates
  Central Desktop also contains links to various documents (update: Sept 16) that explain processes for interactions between SC6 & IEEE 802:
    How does a WG send a liaison to SC6?
    How does a WG send a document to SC6 for information or review?
    How does a WG submit a standard for ratification under the PSDO process?
    How does a WG submit response to comments received?

## Slide 16: IEEE 802 has pushed 26 standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802 | Oct 2014 | Nov 2015 | Jan 2016
802.1X | 2013 | Oct 2013 | Jan 2014
802.1AE | 2013 | Oct 2013 | Jan 2014
802.1AB | May 2013 | Dec 2013 | May 2014
802.1AR | May 2013 | Dec 2013 | May 2014
802.1AS | May 2013 | Dec 2013 | May 2014
802.1AEbw | Jan 2014 | Feb 2015 | Apr 2015
802.1AEbn | Jan 2014 | Feb 2015 | Apr 2015
802.1AX | May 2015 | Nov 2015 | n/a
802.1Xbx | Mar 2015 | Dec 2015 | May 2016
802.1Q-Rev | Mar 2015 | Jan 2016 | May 2016
802.1BA | Sep 2015 | Aug 2016 | n/a

## Slide 17: IEEE 802 has pushed 26 standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.1BR | Sep 2015 | Aug 2016 | n/a
802.1Qbv | May 2016 | Apr 2017 | Jul 2017
802.1AB | Jul 2016 | Apr 2017 | Jul 2017
802.1Qca | Jul 2016 | Apr 2017 | Jul 2017
802.3 | 2013 | Feb 2014 | n/a
802.3 | Jul 2016 | Mar 2017 | Mar 2017
802.3.1 | Oct 2014 | Jun 2015 | Apr 2015

## Slide 18: IEEE 802 has pushed 26 standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.11 | 2012 | 2012 | Nov 2013
802.11aa | Feb 2013 | Jan 2014 | July 2014
802.11ad | Feb 2013 | Jan 2014 | July 2014
802.11ae | Feb 2013 | Jan 2014 | July 2014
802.11ac | Sep 2014 | Jul 2015 | Jul 2015
802.11af | Sep 2014 | Jul 2015 | Jul 2015
802.22 | May 2014 | Feb 2015 | n/a

## Slide 19: IEEE 802.1 has sixteen standards in the pipeline for ratification under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.1Qbu | D3.0 | Nov 15 | Passed | 7 Feb 17 | Passed | 11 Oct 17 | n/a
.1Qbz | D2.3 | Dec 15 | Passed | 7 Feb 17 | Passed | 11 Oct 17 | n/a
.1AC-Rev | D3.0 | Dec 15 | Passed | 24 May 17 | Closes | 5 Mar 18 | Jul 17
.1Qcd-2015 | Std | May 16 | Passed | 23 Oct 16 | Closes | 1 Dec 17 | Nov 16
802d | D1.0 | Sep 16 | Passed | 15 Jun 17 | Waiting | - | n/a
.1AEcg | D1.4 | Sep 16 | Passed | 7 Sep 17 | Waiting | - | -
.1CB | D2.6 | Sep 16 | Waiting | - | - | - | -
.1Qci | D2.0 | Oct 16 | Closes | 9 Dec 17 | - | - | -
.1Qch | D2.0 | Nov 16 | Waiting | - | - | - | -
.1Q-Cor 1 | Std | Dec 16 | n/a | n/a | Passed | 16 Mar 17 | Jul 17
802c | D2.1 | Mar 17 | Waiting | - | - | - | -

## Slide 20: IEEE 802.1 has sixteen standards in the pipeline for ratification under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.1AX-Cor | - | - | n/a | n/a | Passed | 20 Jul 17 | n/a
.1Q-REV | D2.0 | Jul 17 | - | - | - | - | -
.1Qcc | - | - | - | - | - | - | -
.1Qcp | - | - | - | - | - | - | -
.1AR-Rev | - | - | - | - | - | - | -

## Slide 21: IEEE 802.1Qbu FDIS ballot passed & waiting for publication
Drafts sent to SC6: sent
  802.1Qbu D3.0 was liaised for information in Nov 2015
60-day pre-ballot: passed & response liaised
  802.1Qbu-2016 passed its 60-day ballot on 7 Feb 2017 (N16541)
    Passed 9/0/11 on need for ISO standard
    Passed 7/1/12 on support for submission to FDIS
  China NB voted “no” with one comment
    Response sent to China NB comments (N16601)
FDIS ballot: passed & waiting for publication
  802.1Qbu-2016 passed its FDIS ballot on 11 Oct (N16721?)
    Passed 12/0/16

## Slide 22: IEEE 802.1Qbz FDIS ballot passed & waiting for publication
Drafts sent to SC6: sent
  IEEE 802.1Qbz D3.0 was liaised for information in Dec 2015
60-day pre-ballot: passed & response liaised
  IEEE 802.1Qbz-2016 passed its 60-day ballot on 7 Feb 2017 (N16540)
    Passed 9/0/11 on need for ISO standard
    Passed 7/1/12 on support for submission to FDIS
  China NB voted “no” with one comment
    Response sent in March 2017 to China NB comments (N16601)
FDIS ballot: passed & waiting for publication
  802.1Qbz-2016 passed its FDIS ballot on 11 Oct (N16722?)
    Passed 12/0/16

## Slide 23: IEEE 802.1AC-Rev FDIS ballot closes 5 March 2018
Drafts sent to SC6: sent
  802.1AC-Rev D3.0 was liaised for information in Dec 2015
60-day pre-ballot: passed & response liaised
  802.1AC-Rev 60-day ballot passed on 24 May 2017 (N16647)
    Passed 11/0/8 on need for ISO standard
    Passed 10/1/9 on support for submission to FDIS
  China NB voted “no” with one comment
    Response (N16687) was liaised in July 2017
FDIS ballot: closes 5 Mar 2018

## Slide 24: IEEE 802.1Qcd-2015 FDIS ballot closes 1 Dec 2017
Drafts sent to SC6: sent
  802.1Qcd-2015 was liaised for information on 26 May 2015
60-day pre-ballot: passed & response sent
  802.1Qcd-2015 passed 60-day pre-ballot on 23 Oct 2016 (N16496)
    Passed 8/0/10 on need for ISO standard
    Passed 6/1/11 on support for submission to FDIS
  China NB voted “no” with one comment
    The response was sent in Nov 2016 (N16505)
FDIS ballot: closes 1 Dec 2017
  Apparently was extended from 8 Sept 2017 because of a systems error

## Slide 25: IEEE 802d is waiting for start of FDIS ballot
Drafts sent to SC6: sent
  IEEE 802d D1.0 (Overview and Architecture—Amendment: Allocation of Uniform Resource Name (URN) values in IEEE 802 standards) was liaised for information in Oct 2016 (see N16484)
60-day pre-ballot: passed with no response required
  802.1Qd passed 60-day pre-ballot on 15 June 2017 (N16657)
    Passed 9/0/11 on need for ISO standard
    Passed 9/0/11 on support for submission to FDIS
FDIS ballot: waiting for start
  (Sept 2017) FDIS will start “soon”

## Slide 26: IEEE 802.1AEcg 60-day pre-ballot passed on 7 Sept 2017 and requires comment resolution
Drafts sent to SC6: sent
  802.1AEcg D1.4 was liaised for information in Oct 2016 (N16484)
60-day pre-ballot: passed, but comment needs resolution
  802.1AEcg passed 60-day pre-ballot on 7 Sept 2017 (N16707)
    Passed 6/1/12 on need for ISO standard
    Passed 5/1/13 on support for submission to FDIS
  China NB voted “no” with one comment
    802.1 WG will respond soon
FDIS ballot: waiting

## Slide 27: There was one comment received on the IEEE 802.1AEcg 60-day pre-ballot
China NB Comment 1
  1. The default cryptographic algorithm of the standard is AES (chapter 14), however, policy and regulation limitations on application of cryptographic algorithm differ from countries and regions. Therefore, it is improper to specify AES algorithm as the default one. It is recommended to clearly state that AES is an example for cryptographic algorithms, so that countries and regions may replace it with a similar and regulation-compliant algorithm during implementation.
  2. The hop-by-hop encryption mechanism specified in the standard has the issues of high-delay and high calculating cost, etc., especially between nodes that require multi hops to accomplish communication.
China NB Change 1
  None specified

## Slide 28: There was one comment received on the IEEE 802.1AEcg 60-day pre-ballot
Suggested IEEE 802 response
  Sent to .1 crowd

## Slide 29: IEEE 802.1CB will be submitted to PSDO soon
Drafts sent to SC6: sent
  802.1CB D2.6 was submitted in Sep 2016
60-day pre-ballot: waiting for submission
  Will be sent when published
    Publication scheduled for 28 September 2017
FDIS ballot FDIS ballot: waiting

## Slide 30: IEEE 802.1Qci 60-day pre-ballot closes on 9 Dec 2017
Drafts sent to SC6: sent
  802.1Qci D2.0 was submitted in Oct 2016
60-day pre-ballot: closes 9 Dec 2017
  802.1Qci was submitted to PSDO in Oct 2017 (N16715)
FDIS ballot: waiting

## Slide 31: IEEE 802.1Qch will be submitted to PSDO soon
Drafts sent to SC6: sent
  802.1Qch D2.0 was submitted in Nov 2016
60-day pre-ballot: waiting for submission
  Will be sent when published
    Was published on 28 June 2017
    Action required by 802.1 WG to progress
FDIS ballot FDIS ballot: waiting

## Slide 32: IEEE 802.1Q-2014/Cor 1-2015 is waiting for publication
90-day FDIS ballot: passed
  802.1Q-2014/Cor 1-2015 was submitted to PSDO using a special process for corrigenda
  The ballot passed on 16 March 2017 (N16589)
    Do you support the need for a corrigendum to the subject ISO/IEC/IEEE International Standard? 9/0/11
    Do you approve the draft for publication? 8/1/11
  China NB voted “no” with an objection to the use of IEEE 802.1X based security
    Response (N16687) was liaised in July 2017
  (Sept 2017) will be published “soon”

## Slide 33: IEEE 802c will be submitted to PSDO
Drafts sent to SC6: sent
  802c/D2.1 was liaised for information in Mar 2017 (N16598)
60-day pre-ballot: waiting
FDIS ballot FDIS ballot: waiting

## Slide 34: IEEE 802.1AX-2014/Cor1 is waiting for publication
90-day FDIS ballot: passed
  802.1AX-2014/Cor1 passed 90-day FDIS on 20 July 2017 (N16684)
    Passed 10/0/10
    There were no comments
  (Sept 2017) will be published “soon”

## Slide 35: IEEE 802.1Q-REV has been liaised for information
Drafts sent to SC6: sent
  802.1Q-REV/D2.0 was liaised for information in Jul 2017 (N16688)
60-day pre-ballot: waiting
FDIS ballot FDIS ballot: waiting

## Slide 36: IEEE 802.1Qcc will be liaised for information
Drafts sent to SC6: waiting
  Liaison of draft approved in July 2017
    Has it been liaised yet?
60-day pre-ballot: waiting
FDIS ballot FDIS ballot: waiting

## Slide 37: IEEE 802.1Qcp will be liaised for information
Drafts sent to SC6: waiting
  Liaison of draft approved in July 2017
60-day pre-ballot: waiting
FDIS ballot FDIS ballot: waiting

## Slide 38: IEEE 802.1AR-Rev will be liaised for information
Drafts sent to SC6: waiting
  Liaison of draft approved in July 2017
60-day pre-ballot: waiting
FDIS ballot FDIS ballot: waiting

## Slide 39: IEEE 802.3 has thirteen standards in the pipeline for ratification under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.3bw | D3.3 | Nov 15 | Passed | 19 Sep 16 | Passed | 11 Sep 17 | Waiting
.3bp | D3.0 | Feb 16 | Passed | 11 Jan 17 | Closes | 18 Oct 17 | Mar 17
.3bn | D3.0 | Feb 16 | Passed | 16 Apr 17 | Waiting | - | Jun 17
.3bq | D3.0 | Feb 16 | Passed | 11 Jan 17 | Closes | 18 Oct 17 | Mar 17
.3br | D3.0 | Feb 16 | Passed | 16 Feb 17 | Passed | 11 Oct 17 | n/a
.3by | D3.0 | Feb 16 | Passed | 11 Jan 17 | Closes | 18 Oct 17 | Mar 17
.3bv | D3.1 | Oct 16 | Passed | 18 Aug 17 | Waiting | - | n/a
.3bu | D3.2 | Oct 16 | Passed | 18 Aug 17 | Waiting | - | n/a
.3bz | D3.1 | Jun 16 | Passed | 16 Feb 17 | Passed | 11 Oct 17 | n/a
.3/Cor1 | D2.1 | Feb 17 | n/a | n/a | Closes | 22 Nov 17 | -
.3bs | D3.0 | Feb 17 | - | - | - | - | -
.3cb | D3.0 | Jun 17 | - | - | - | - | -
.3cc | D3.0 | Jun 17 | - | - | - | - | -

## Slide 40: IEEE 802.3bw FDIS ballot passed but a response required
Drafts sent to SC6: sent
  802.3bw was liaised to SC6 in Nov 2015 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed & response liaised
  802.3bw passed 60-day ballot on 19 Sep 2016 (see N16478)
    Support need for IS: passed 7/1/10 (China NB voted no)
    Support submission for this IS: passed 6/1/11 (China NB voted no)
  China NB voted “no” with comments
    Response sent to SC6 in Dec 2016 (see N16509)
FDIS ballot: passed but response required
  Passed on 11 Sep 2017 by 15/0/13 (N16712)
  China NB voted “yes” with one comment

## Slide 41: There was one comment received on the IEEE 802.3bw FDIS ballot
China NB Comment 1
  ISO/IEC/IEEE 8802-3:2017/FDAmd 1 is the amendment to 802.3TM-2017. Security is an essential part of network-related standards, especially to Ethernet. The lack of security mechanisms will enable Ethernet facing various security threats, such as forgery devices, communications from eavesdropping and tampering. However, The version of both IEEE 802.3TM-2017 and ISO/IEC/IEEE 88023:2017/FDAmd 1 fail to add the specification of Ethernet security in the text, neither security mechanisms nor references to other security specifications, which results in an incomplete standard system, and is not conducive to the implementation and application of the standard
China NB Change 1
  None

## Slide 42: There was one comment received on the IEEE 802.3bw FDIS ballot
IEEE response to China NB comment 1
  <tbd>

## Slide 43: IEEE 802.3bp FDIS ballot closes on 18 Oct 2017
Drafts sent to SC6: sent
  D3.0 was liaised to SC6 in Feb 2016 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed with comments resolved
  Passed on 11 Jan 2017 (N16537)
    Support need for IS: passed 9/0/10
    Support submission for this IS: passed 7/1/11
  China NB voted “no” with two comments
    IEEE 802.3 sent a response in March 2017 (N16590)
FDIS ballot: closes 18 Oct 2017

## Slide 44: IEEE 802.3bn is waiting for start of FDIS
Drafts sent to SC6: sent
  802.3bn D3.0 was liaised to SC6 in Feb 2016 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed with comments resolved
  802.3bn-2016 passed 60-day pre-ballot on 16 Apr 2017 (N16546)
    Need? 8/1/10
    Submission? 8/1/10
  China NB voted “no” and provided the usual comments
    A response was sent to SC6 on 7 June 2017 (6N16649)
FDIS ballot: waiting for start
  (Sept 2017) FDIS will start “soon”

## Slide 45: IEEE 802.3bq FDIS ballot closes on 18 Oct 2017
Drafts sent to SC6: sent
  802.3bq D3.0 was liaised to SC6 in Feb 2016 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed with comments resolved
  802.3bq passed 60-day pre-ballot on 11 Jan 2017 (N16536)
    Support need for IS: passed 9/0/10
    Support submission for this IS: passed 7/1/11
  China NB voted “no” with two comments
    IEEE 802.3 sent a response in March 2017 (see 802.3bp response)
FDIS ballot: closes 18 Oct 2017

## Slide 46: IEEE 802.3br FDIS ballot passed & waiting for publication
Drafts sent to SC6: sent
  802.3br D3.0 was liaised to SC6 in Feb 2016 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed with comments resolved
  802.3br passed 60-day pre-ballot on 16 Feb 2017 (N16568)
    Support need for IS: passed 11/0/9
    Support submission for this IS: passed 10/1/9
  China NB voted “no” with one comment
    IEEE 802.3 sent a response in March 2017 (see IEEE 802.3bp response)
FDIS ballot: passed & waiting for publication
  802.3br passed FDIS pre-ballot on 11 Oct 2017 (N16723?)
    Passed 13/0/16

## Slide 47: IEEE 802.3by FDIS ballot closes on 18 Oct 2017
Drafts sent to SC6: sent
  802.3by D3.0 was liaised to SC6 in Feb 2016 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed with comments resolved
  802.3by passed 60-day pre-ballot on 11 Jan 2017 (N16535)
    Support need for IS: passed 9/0/10
    Support submission for this IS: passed 7/1/11
  China NB voted “no” with two comments
    IEEE 802.3 sent a response in March 2017 (see IEEE 802.3bp response)
FDIS ballot: closes 18 Oct 2017

## Slide 48: IEEE 802.3bv is waiting for start of FDIS ballot
Drafts sent to SC6: sent
  802.3bv D3.1 was liaised to SC6 in Oct 2016
60-day pre-ballot: passed
  Note: another ISO group is developing a standard to complement IEEE Std 802.3bv-2017 (ISO TC22 SC32) and may be interested in ensuring it is approved in SC6
  802.3bv passed 60-day pre-ballot on 18 August 2017 (N16694)
    Support need for IS: passed 8/0/13
    Support submission for this IS: passed 8/0/13
FDIS ballot: waiting for start

## Slide 49: IEEE 802.3bu is waiting for start of FDIS ballot
Drafts sent to SC6: sent
  802.3bu D3.2 was liaised to SC6 in Oct 2016
60-day pre-ballot: passed
  802.3bu passed 60-day pre-ballot on 18 August 2017 (N16693)
    Support need for IS: passed 8/0/13
    Support submission for this IS: passed 8/0/13
FDIS ballot: waiting for start

## Slide 50: IEEE 802.3bz FDIS ballot passed & waiting for publication
Drafts sent to SC6: sent
  802.3bz was liaised in June 2016 (when in SB)
60-day pre-ballot: passed with comments resolved
  Passed on 16 Feb 2017 (N16567)
    Support need for IS: passed 11/0/9
    Support submission for this IS: passed 10/1/9
  China NB voted “no” with two comments
    IEEE 802.3 sent a response in March 2017 (see IEEE 802.3bp response)
FDIS ballot: passed & waiting for publication
  802.3bz passed FDIS pre-ballot on 11 Oct 2017 (N16724?)
    Passed 13/0/16

## Slide 51: IEEE 802.3/Cor 1 FDIS ballot closes 22 Nov 2017
Drafts sent to SC6: sent
  802.3/Cor 1 D2.1 was liaised in Feb 2017
90-day FDIS: Closes 22 Nov 2017

## Slide 52: IEEE 802.3bs has been liaised
Drafts sent to SC6: sent
  802.3bs D3.0 was liaised in Feb 2017
60-day pre-ballot: waiting for submission
  Submission planned for about May 2017
    What is status? Asked Jodi in August 2017
FDIS ballot:

## Slide 53: IEEE 802.3cb was liaised for information in June 2017
Drafts sent to SC6: sent
  IEEE 802.3cb D3.0 was liaised in June 2016 (when in SB)
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 54: IEEE 802.3cc was liaised for information in June 2017
Drafts sent to SC6: sent
  IEEE 802.3cc D3.0 was liaised in June 2016 (when in SB)
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 55: IEEE 802.11 has ten standards in the pipeline for ratification under the PSDO
Std | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
11mc | D8.0 | Oct 16 | Passed | 16 Apr 17 | Waiting | - | Jun 17
11ah | D9.0 | Sep 16 | Passed | 20 Jul 17 | Waiting | - | n/a
11ai | D8.0 | Jul 16 | Passed | 1 Sep 17 | Waiting | - | Oct 17
11aj | D5.0 | Jun 17 | - | - | - | - | -
11ak | D4.0 | Jun 17 | - | - | - | - | -
11aq | D8.0 | Mar 17 | - | - | - | - | -
11ax | Waiting | - | - | - | - | - | -
11ay | Waiting | - | - | - | - | - | -
11az | Waiting | - | - | - | - | - | -
11ba | Waiting | - | - | - | - | - | -

## Slide 56: IEEE 802.11mc is waiting for start of FDIS ballot
Drafts sent to SC6: sent
  802.11mc drafts were liaised for information
    D5.0 in Jan 2016
    D6.0 in Jul 2016
    D8.0 in Oct 2016
60-day pre-ballot: passed and comments liaised
  802.11-2016 passed 60-day pre-ballot (N16607) on 16 April 2017
    Need? 10/0/10
    Submission? 9/1/10
  China voted no with usual comment, for which a response was approved – see 11-17-0629-01 – was sent on 10 June (N16655)
FDIS ballot: waiting for start
  (Sept 2017) FDIS will start soon

## Slide 57: IEEE 802.11ah passed 60-day pre-ballot and is waiting start of FDIS
Drafts sent to SC6: sent
  802.11ah drafts were liaised for information
    D5.0 in Oct 2015
    D9.0 in Sep 2016
60-day pre-ballot: passed
  802.11ah passed 60-day pre-ballot (N16685) on 20 July 2017
    Need? 10/0/10
    Submission? 9/0/11
FDIS ballot: waiting
  (Sept 2017) FDIS will start soon

## Slide 58: IEEE 802.11ai is waiting for start of FDIS
Drafts sent to SC6: sent
  802.11ai drafts were liaised for information
    D6.0 in Oct 2015, D8.0 in Jul 2016, D9.0 in Sep 2016
60-day pre-ballot: passed on 1 Sept 2017, but response required
  802.11ai-2016 passed 60-day pre-ballot (N16608) on 16 April 2017
    Need? 9/1/10
    Submission? 9/1/10
  China voted “no” with the usual security related comments, to which responses were developed
    See 11-17-612-02 – was sent on 10 June 2017 (N16656)
  …

## Slide 59: IEEE 802.11ai is waiting for start of FDIS
  …
  Unfortunately, errors in the publication process required a re-run of the 60-day pre-ballot, which passed on 1 Sept 2017 (N16697)
    Need? 9/1/11
    Submission? 9/1/11
  China voted “no” with the usual security related comment
    Response (11-17/1398r0) has been approved was sent in Oct 2017 (N16725)
FDIS ballot: waiting for start

## Slide 60: IEEE 802.11aj has been liaised for information
Drafts sent to SC6: sent
  802.11aj drafts were liaised for information
    D5.0 in Jun 2017
60-day pre-ballot: waiting for submission
  The standard is compete but publication by IEEE-SA has been delayed
FDIS ballot: waiting

## Slide 61: IEEE 802.11ak has been liaised for information
Drafts sent to SC6: sent
  802.11ak drafts were liaised for information
    D4.0 in Jun 2017
    D5.0 should probably be sent in Nov 2017
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 62: IEEE 802.11aq has been liaised
Drafts sent to SC6: sent in March 2017
  802.11aq D8.0 was sent for liaison in Mar 2017
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 63: IEEE 802.11ax will be liaised when appropriate
Drafts sent to SC6: waiting
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 64: IEEE 802.11ay will be liaised when appropriate
Drafts sent to SC6: waiting
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 65: IEEE 802.11az will be liaised when appropriate
Drafts sent to SC6: waiting
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 66: IEEE 802.11ba will be liaised when appropriate
Drafts sent to SC6: waiting
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 67: IEEE 802.15 has three standards in the pipeline for ratification under the PSDO
Std | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.15.3-revA | D2.0 | Dec 15 | Passed | 23 Oct 16 | Passed | 7 Sep 17 | n/a
.15.4 | Std | Dec 16 | Passed | 20 Apr 17 | Waiting | - | NA
.15.6 | Std | Jul 16 | Passed | 23 Nov 16 | Passed | 7 Sep 17 | Waiting

## Slide 68: IEEE 802.15.3-2016 FDIS ballot passed and is now waiting for publication
Drafts sent to SC6: sent
  802.15.3-revA D2.0 was liaised in Dec 2015 for information
60-day pre-ballot: passed & response sent
  IEEE 802.15.3-2016 passed 60-day pre-ballot on 23 Oct 2016 (N16495)
    Passed 8/0/10 on need for ISO standard
    Passed 7/0/11 on support for submission to FDIS
    China NB voted yes with one comment
  Response was approved by 802 EC in Nov 2016 and sent in Feb 2017
    See 15-16-0768-01
FDIS ballot: passed and is waiting for publication
  Passed on 7 Sep 2017 by 14/0/14 (N16710)

## Slide 69: IEEE 802.15.4-2015 is waiting for FDIS start
Drafts sent to SC6: sent
  IEEE 802.15.4-2006 was adopted by ISO under JTC 1/SC 31 but JTC1/SC6 has responsibility as of June 2015 for IEEE 802.15 standards
  IEEE 802.15.4-2015 submission to the PSDO was approved in March 2016 but nothing much happened
  IEEE 802.15.4-2015 was sent for information in Dec 2016
60-day pre-ballot: passed
  IEEE 802.15.4-2015 60-day pre-ballot closed on 20 April 2017 (N16615)
    Passed 8/0/11 on need for ISO standard
    Passed 8/0/11 on support for submission to FDIS
    No comments
FDIS ballot: waiting for start
  FDIS will start “soon”

## Slide 70: IEEE 802.15.6-2012 FDIS ballot passed but comments are required
Drafts sent to SC6: sent
  The 802.15.6 standard was supposed to be liaised in Apr 2016 for information but was eventually liaised in late July 2016
60-day pre-ballot: passed & responses sent
  The 60-day ballot passed on 23 Nov 2016
    Need for IS on topic: 9/0/10
    Submission of this proposal as IS: 6/3/10, with “no” from Germany, Japan & UK
  Responses were sent in Feb 2017
    See 15-17-0107-02
FDIS ballot: passed & response required
  Passed on 7 Sep 17 by 12/2/14 (N16711)
    China NB and Japan NB voted “no” with comments

## Slide 71: There were two comment received on the IEEE 802.15.6-2012 FDIS ballot
China NB Comment 1
  Different countries or regions may have different policy and regulation on application of crypto algorithm. It’s inappropriate to specify AES as the only choice in the standard. Furthermore, the usage of crypto algorithm in the standard is best to be exemplary, that’s convenient to different countries or regions to use alternative crypto algorithm.
China NB Change 1
  None specified

## Slide 72: There were two comment received on the IEEE 802.15.6-2012 FDIS ballot
Japan NB Comment 1
  ISO/IEC 17982 and the Clause 10 of the ISO/IEC/IEEE FDIS 8802-15-6 may be interfered in some use-cases for the body area network. Experts foresee potential interference between an implemented entity by using the Clause 10 of ISO/IEC/IEEE FDIS 8802-15-6 and an implemented entity by using ISO/IEC 17982 under the same body area.
Japan NB Change 1
  Add the following text into 10.1.
  "When this specification and ISO/IEC 17982 are used in close area like same body area, it may be interfered each other."

## Slide 73: IEEE 802.21 has two standards in the pipeline for ratification under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.21-2017 | D7 | Nov 16 | Passed | 10 Jul 17 | Closes | 28 Feb 18 | Jul 17
.21.1 | D5 | Nov 16 | Passed | 10 Jul 17 | Waiting | - | Jul 17

## Slide 74: IEEE 802.21-2017 FDIS closes 27 Feb 2018
Drafts sent to SC6: sent
  IEEE 802.21-2017 was approved for liaison for information in July 2016
    D7 was sent in Nov 2016
60-day pre-ballot: passed
  IEEE 802.21-2017 60-day pre-ballot closed on 10 April 2017 (N16671)
    Passed 6/1/14 on need for ISO standard
    Passed 6/1/14 on support for submission to FDIS
    Only negative vote was from China NB (the usual security comment)
  A response was sent on 20 July 2017
    See 21-17-0036-00 (N16682)
FDIS ballot: closes 27 Feb 2018

## Slide 75: IEEE 802.21.1 60-day ballot passed on 10 July 2017 and is waiting for FDIS to start
Drafts sent to SC6: sent
  IEEE 802.21.1 was approved for liaison for information in July 2016
    D5 was sent in Nov 2016
60-day pre-ballot: passed
  IEEE 802.21.1 60-day pre-ballot closed on 10 April 2017 (N16672)
    Passed 6/0/14 on need for ISO standard
    Passed 6/0/14 on support for submission to FDIS
    Only negative vote was from China NB (the usual security comment)
  A response was sent on 20 July 2017
    See 21-17-0036-00 (N16682)
FDIS ballot: waiting for start
  ISO is about to open the ballot (as of 4 Sept 2017)

## Slide 76: IEEE 802.22 has two standards in the pipeline for ratification under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.22a | Std | Jul 15 | Passed | Apr 16 | Passed | 25 Jul 17 | n/a
.22b | Std | Jul 15 | Passed | Apr 16 | Passed | 27 Jul 17 | Waiting

## Slide 77: IEEE 802.22a FDIS ballot passed but is waiting for publication
Drafts sent to SC6: sent
  IEEE 802.22a was liaised in July 2015 to SC6 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed & response sent
  IEEE 802.22a was submitted for 60-day ballot in December 2015, and after a delay the ballot passed on 3 April 2016 (N16414)
    Support need for ISO standard? Passed 10/0/8
    Support this submission being sent to FDIS? 9/1/8
  The only comment was a security related comment from the China NB
    802.22 WG response was sent in Nov 2016
FDIS ballot: passed & waiting for publication
  Passed on 27 July 2017 (12/0/17) with no comments (N16686)
  (Sept 2017) Final standard will be published “soon”

## Slide 78: IEEE 802.22b FDIS ballot passed but a response is required
Drafts sent to SC6: sent
  IEEE 802.22b was liaised in July 2015 to SC6 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed on 3 April 2016 and response sent
  IEEE 802.22b was submitted for 60-day ballot in December 2015, and after a delay the ballot passed on 3 April 2016 (N16415)
    Support need for ISO standard? Passed 9/1/8
    Support this submission being sent to FDIS? 8/2/8
  China NB & Japan NB voted “no”
    802.22 WG response was sent in Nov 2016
FDIS ballot: passed 27 July 2018 with response required
  Passed on 27 July 2017 by 12/1/16 (N16690)
  China NB voted “no” with two comments

## Slide 79: There were two comments received on the IEEE 802.22b FDIS ballot
China NB Comment 1
  ISO/IEC/IEEE 8802-22:2015/FDAM 1:2017 is based on IEEE 802.1x. Since the technical concerns China NB proposed in 6N15555 still haven’t been reasonably disposed in this text, China NB has to vote against on this ballot.
China NB Change 1
  Recommend not referencing the defective standards or enhancing its security mechanism
Suggested IEEE 802 response
  Use usual response?

## Slide 80: There were two comments received on the IEEE 802.22b FDIS ballot
China NB Comment 2
  Cryptographic algorithms to be applied to information security mechanism may be subject to national and regional regulations. They should conform to national laws and regulations, and can be chosen according to specific requirements in different countries and regions. Therefore, it is not appropriate for this draft to require the same AES algorithm
China NB Change 2
  It is suggested to clearly note that AES is optional. There is no specific implementation solution to establish security mechanism. It is recommended to provide several typical mechanisms in order to better achieve the interconnection between devices
…

## Slide 81: There were two comments received on the IEEE 802.22b FDIS ballot
…
Suggested IEEE 802 response to Comment 2
  Maybe (based on no knowledge of what 802.22 actually says)?
    Assert that AES is mandatory for global coexistence
    Note that providing for additional ciphers is an excellent idea and the China NB is invited to make suggestions of particular ciphers in the context of the next revision of 802.22

## Slide 82: IEEE 802 should recommend that ISO withdraw 802.5 based standards
  According to ISO, ISO/IEC 8802-5:1998 (Token Ring) is still “current”
    See https://www.iso.org/standard/29923.html
  However, IEEE 802 withdrew IEEE 802.5-1997 (reaffirmed 2003) and amendments in July 2008
    See http://grouper.ieee.org/groups/802/minutes/jul2008/20080714-opening-minutes-v1.pdf
  IEEE 802 should notify SC6 and recommend withdrawal of ISO/IEC 8802-5:1998 and any related standards

## Slide 83: IEEE 802 should recommend that ISO withdraw 802.5 based standards
Motion
  IEEE 802 JTC1 SC recommends that the IEEE 802 send a LS to ISO/IEC JTC1/SC6 recommending that all ISO/IEC standards based on IEEE 802.5 standards be withdrawn
  Moved
  Seconded
  Result

## Slide 84: The last SC6 meeting was held in Oct 2017 in Seoul, Korea
Meeting
  ISO/IEC JTC1/SC6
Hosts
  National Radio Research Agency (RRA) & Korean Agency for Technology & Standards (KATS)
Date
  30 Oct 2017 – 3 Nov 2017
Location
  Moved to Seoul
WebEx
  ????
Deadlines
  New agenda items: 11 Sep 2017
  New contributions: 2 Oct 2017
  New comments: 9 Oct 2017
  Registration: 16 Oct 2017

## Slide 85: IEEE 802 had a delegation of six people
IEEE 802 delegation
  Andrew Myles (HoD, Chair of IEEEE 802 JTC1 SC) – Webex
  Peter Yee (Vice Chair of IEEEE 802 JTC1 SC) – Webex
  Hyeong-Ho LEE (Vice Chair of IEEE 802.21 WG) - F2F
  Dan Harkins (IEEE 802.11 WG) – Webex
  David Law (Chair of IEEE 802.3 WG) – Webex
  Adam Healey (Chair of IEEE 802.3 WG Maintenance Task Force) - Webex

## Slide 86: The WG1 Convenor has resigned … and the new Convenor will probably come from China NB
  The Convenor of WG1 has resigned due to a change in work circumstances
  Both Korea and China NB’s nominated replacements
    Huang Zhenhai (IWNCOMM – China NB)
    Yongjo Park (KETI – Korea NB)
  However, Yongjo Park subsequently withdrew and Huang Zhenhai will almost certainly be approved as the new WG1 Convenor

## Slide 87: A proposal for a Security Ad Hoc was balloted by SC6 NB’s starting in May 2017
  In Feb 2017, SC6 issued a ballot to NBs that proposed the establishment of a Security ad hoc
    See N16548 for ToR and supporting material
  The proposed scope and deliverables are:
    1. Scope.
      The scope includes:
        (1) Review the security technologies in the published standards from SC6, and provide amendment or revision project recommendations
        (2) Handle the comments and dispositions on security technologies of ongoing projects with controversies.
    2. AHGS deliverables
      Recommend the amendment or revision projects, which are developed in SC6.
      Handle the comments and dispositions on security technologies with controversies, and make sure that the disposition of all the comments get consensus.
      The AHGS shall provide progress report at the next meeting.
    3. Period
      The AHGS will continue its work until SC6 resolves to terminate its tasks.

## Slide 88: During the ballot, IEEE 802 was accused of violating the JTC1 Directives by the China NB
  In March 2017, IEEE 802 sent a LS (N16622) to SC6 that noted
    … while IEEE 802 supports the general goals of the proposed SC 6 Security Ad Hoc Group to improve security, IEEE 802 believes it will be more productive for a China NB representative to work directly with IEEE 802 security experts at an IEEE 802 meeting to resolve the China NB’s concerns relating to ISO/IEC/IEEE 8802-1X
  Technical issues within the SC6 Secretariat meant that it was not published by SC6 until 10 May, just before the ballot close on 17 May
  China NB subsequently protested (N16630) on the basis that IEEE 802’s LS violated JTC1 Directives
    The China NB cited text that was clearly not relevant
  IEEE 802 developed a reply LS but it was not sent because IEEE-SA staff wanted an opportunity to work with ISO staff
    By the time this process completed the proposed LS was no longer current

## Slide 89: There was a response from ISO staff in relation to the China NB protest
On 23 Aug ISO staff wrote
  Thank you for your patience while I got around to looking into this issue. I have reviewed both documents (6N16622 and 6N16630) carefully.
  First and foremost, and just to make the point clear, both SAC, as a P-member in JTC 1/SC 6, and IEEE, as a liaison organization in JTC 1/SC 6, have the right to submit comments on any matters of JTC 1/SC 6 business.
  The protestation contained in 6N16630 was addressed to the leadership of JTC 1/SC 6 and was circulated to the committee for information. I have not received the concern directly. Further, I note that the Secretary circulated 6N16630 to the committee for information.
  I have contacted the Chair and Secretary seeking answers to some questions mainly concerning what their next steps, if any, will be.

## Slide 90: The ballot on the proposed Security ad hoc passed with comments, and so a CRM was required
  Yes: 7
    Austria
    China
    Japan
    Korea
    Russia
    Spain
    Ukraine
  No: 4 (all with comments – N16637)
    Canada
    Netherlands
    UK
    US
  Abstain: 8
    Belgium
    Czech Republic
    Finland
    Germany
    Kazakhstan
    Moldova
    Switzerland
    Tunisia

## Slide 91: Resolutions from China NB to the Security ad hoc ballot reject every comment from US, CA, NL & UK
  A proposed resolution comments (N16700) on the proposal for a Security ad hoc has now been published for discussion at a CRM during the next WG1 meeting
  It essentially suggests that all the comments from Canada, Netherlands, UK and US are rejected, by providing counters for every comment
    Rejects NL preference that issues related to IEEE 802 be dealt with in IEEE 802 by referring to previously debunked China NB allegations
    Rejects UK process based objection
    Rejects CA objection that all known issues have been dealt with by referring to previous China NB allegations; also rejects process based objections
    Rejects US objection to ToR on the incorrect basis that the ToR have already been approved by the NBs

## Slide 92: The assertions that the ToR has already been approved by the SC6 NBs is incorrect
  The proposed resolutions reject 8 out of 10 of the US NB comments on the basis that the ToR of the Security ad hoc have already been approved by an SC6 ballot
  The reality is that this claim is false; the only approval by the SC6 NBs was the vote in Tunisia to approve the ballot on the Security ad hoc
    SC 6 instructs its Secretariat to issue a ballot for establishment of an Ad-hoc Group on Security under SC 6/WG 1, whose ToR is defined in WG1N085. WG1N084 is circulated to provide background information on the need for this Ad-hoc Group

## Slide 93: At least one NB also submitted proposed comment resolutions
  The US NB submitted proposed comment resolutions (N16716)
    They pointed out that the Security ad hoc violated the JTC1 Directives because ad hocs are not allowed to be ongoing in JTC1
    Dorothy Stanley represented the US NB in Korea

## Slide 94: A call for participation in the Security ad hoc has been issued
  A call for participation by NBs in SC6’s proposed Security ad hoc has been issued (N16714)
  The claimed scope is:
    Review the security technologies in the published standards from SC6, and provide amendment or revision project recommendations
    Handle the comments and dispositions on security technologies of ongoing projects with controversies
    Prepare a draft technical report
  Expert nominations and comments were requested by 20 Oct 2017
    Who responded?
  Interestingly, IEEE 802 was not invited to participate

## Slide 95: IEEE 802 had a representative at the CRM on the Security ad hoc
  The publication of the proposed comment resolutions on the Security ad hoc made the previous proposed LS (11-17-0899-01) from IEEE 802 less relevant given its lack of timeliness
  Instead an IEEE 802 representative was empowered by 820 EC to represent the contents of the original LS to SC6 from March 2017
  The IEEE 802 representative argued that IEEE 802’s comments in its LS should also be resolved as part of the comment resolution process
    <tbc>
  Reps from NBs also commented
    <tbc>

## Slide 96: The SC6/WG1 draft agenda for October did not include much of real interest
Extract of draft agenda (WG1 N101)
  1. Welcome
  2. Roll Call of Delegates
  3. Approval of Agenda
  4. Meeting Report on the SC6/WG1 Meeting
    WG1N089: The draft meeting minutes for ISO/IEC JTC 1/SC 6/WG 1 Meeting in Tunis, Tunisia, 6-8 Feb. 2017
  5. Convenor-ship of WG 1
  …

## Slide 97: The SC6/WG1 draft agenda for October did not include much of real interest
Extract of draft agenda (WG1 N101)
  …
  6. Study Group and Ad hoc Group
    6.1 Low Power Wide Area Network (LPWAN)
    6.2 Ad-Hoc Group on Security (AHGS)
  7. Active Work Items
    7.1 Power Line Communication (PLC)
    7.2 Close Capacitive Coupling Communication (CCCC)
    7.3 Human Body Communication (HBC)
  8. Systematic Review
    8.1 WG1N095：Japan NB contribution on Systematic Review of ISO/IEC 21481:2012 (NFCIP-2)
  …

## Slide 98: The SC6/WG1 draft agenda for October did not include much of real interest
Extract of draft agenda (WG1 N101)
  …
  9. Liaison
    9.1 Liaison with other SDOs
      WG1N100：IEEE 802: Liaison Report of IEEE 802 ISO/IEC
      JTC 1/SC 17
      IEC TC 100/TA 15
      WG1N097：ISO/IEC JTC 1/SC 41
      IEEE 1901 WG and ITU-T Q18/15
    9.2 Liaison review (including discussion on new relation establishment with other SDOs)
  10. Other Business
  11. Development, Review, and Approval of Draft WG1 Resolutions
  12. Close

## Slide 99: The SC may be interested in a LS from IEC TC100 to SC6/WG1 related to back scattered Wi-Fi
  SC6/WG1 received a LS from IEC TC100 (N102)
  The LS described a TR on “Wi-Fi Backscatter Communication protocol for RF wireless power transmission”

## Slide 100: WG7 discussed a new security architecture
  WG7 is redesigning the internet 
  One aspect of this redesign is security
  Kingston Zhang (HK NB, and formerly of WAPI fame) has announced a new proposed security architecture
    I am pleased to inform you all that Chinese (including Hong Kong) experts have been working on drafting a sample text for ISO/IEC 21558-8 Future Network Security Architecture. Now the document is almost finished. It has about 100 pages long.
    We will probably present it in the October WG 7 meeting not as a formal document but as a preliminary document without prior circulation. It takes time to get domestic approval to be submitted as a formal contribution.
  This architecture is probably not directly relevant to IEEE 802 but it make provide some hints on future resistance to IEEE 802 security

## Slide 101: WG7 has been discussing a possible WLAN cloud project
  The WG7 minutes for the Tunisia meeting in February 2017 have only just been released
  They reveal that WG7 is continuing to discuss replacing the Internet, using well known technology called RINA
  They also discussed a China NB proposal for a NP on “Networking Architecture of Cloud AC for WLAN”
  WG7 encouraged “China NB to further study and propose NP ballot with enhanced text”
  It appears no NP proposal has been made
  Is there any interest in this topic?

## Slide 102: WG7 has been discussing a possible WLAN cloud project

## Slide 103: ISO/IEC JTC1 has changed the rules so that “experts” rather than “NBs” participate in WGs
  The organisational structure in ISO/IEC JTC1 is changing to align its operation with ISO rules
  A communication from JTC1 states
    Working Groups are comprised of INDIVIDUAL EXPERTS appointed by National Bodies and Liaison Organizations
    These experts MUST be entered into Global Directory to be considered a member of the WG and to receive documents
    National Bodies are responsible for ensuring that their expert appointments are up to date
    Liaison Organizations work via ITTF to maintain their expert members
    If the expert is NOT in Global Directory, he/she will not receive documents and will NOT be considered a member of the WG.
  Technically this means someone not in the Global Directory could not speak SC6 meetings but no one has raised this as an issue

## Slide 104: The SC Chair has been empowered to appoint experts to the SC6 document access lists
  One way of dealing with this change is to empower the SC Chair to appoint experts to WG1 and WG7, with the understanding that anyone who volunteers will be appointed
  Motion (ratified in May 2014 by IEEE 802 EC)
    The IEEE 802 JTC1 SC recommends to the IEEE 802 EC that the Chair of the IEEE 802 JTC1 SC be empowered to submit the names to ITTF of any IEEE 802 members who volunteer as “experts” to the appropriate Working Group lists in ISO/IEC JTC1
    Moved
    Seconded
    Result 9/0/0

## Slide 105: Various names have been added to the SC6 document access lists at this time
  The small number of people who asked to be added to the SC6 reflectors were added in Sept 2014:
    Ian Sherlock - isherlock@ti.com
    Al Petrick - al@jpasoc.com
    Dan Harkins - dharkins@arubanetworks.com
    Brian Weis - bew@cisco.com
    Mick Seaman - mickseaman@gmail.com
    Stephen McCann - mccann.stephen@gmail.com
    Adrian Stephens - Adrian.P.Stephens@intel.com
    Bruce Kraemer - bkraemer@marvell.com
    John Messenger - jmessenger@advaoptical.com
  …

## Slide 106: Various names have been added to the SC6 document access lists at this time
  …
  Others have been added since
    Karen Randall - karen@randall-consulting.com - added Sept 2015
    Dorothy Stanley - dorothy.stanley@hpe.com – added Mar 2016
    <add people>
  Yell if you would like to be added too

## Slide 107: Are there any other matters for consideration by IEEE 802 JTC1 SC?

## Slide 108: The IEEE 802 JTC1 SC will adjourn for the week
Motion:
  The IEEE 802 JTC1 SC, having completed its business in Orlando in November 2017, adjourns
    By consent

## Slide 109: Additional process material

## Slide 110: The SC agreed in Nov 2014 on a process for developing & approving PSDO comment resolutions
In the beginning …
  All 60 ballot and FDIS ballot comment responses were developed and approved by the IEEE 802 JTC1 SC and then the IEEE 802 EC
Now that we have matured …
  Most WGs are processing and approving comment resolutions, and then forwarding the resolutions to IEEE 802 EC directly without involving the IEEE 802 JTC1 SC
  The IEEE 802 JTC1 SC is continuing to provide advice on non-technical comments, to ensure consistency across WGs
Going forward …
  It is planned that we institutionalise the practice above – see11-15-1287
  It is expected that the WG Chairs and the IEEE 802 JTC1 SC Chair will keep each other informed

## Slide 111: Old status pages

## Slide 112: IEEE 802.11-2012 has been ratified as ISO/IEC/IEEE 8802-11:2012
60-day pre-ballot: passed & comment resolutions liaised
  60-day pre-ballot passed in 2012
    Responses to comments were liaised to SC6
FDIS ballot: passed & comment resolutions liaised
  FDIS passed in 2012 (6N15494)
  Standard published as ISO/IEC/IEEE 8802-11:2012
  FDIS comments liaised in Dec 2013
    All the FDIS comments were submitted to TGmc for processing
    Additional comments from Swiss NB in N15623 (a response to the IEEE 802/SC6 collaboration procedure) were also referred to TGmc
    All the comments have been considered and resolutions approved as of November 2013
      See 11-13-0123-05 liaised as 6N15832 in Nov 2013

## Slide 113: IEEE 802.1X-2010 has been ratified as ISO/IEC/IEEE 8802-1X:2013
60-day pre-ballot: passed & comment resolutions liaised
  Submission of IEEE 802.1X-2010 in N15515 in Dec 2012
  Pre-ballot passed in 2013
    Voting results in N15555
    Comments from China NB replied to by IEEE 802 in N15607
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 16/1/12 on 21 Oct 2013
    Voting results in N15771
    China NB only negative vote, with comments from China NB & Switzerland NB
  FDIS comments resolved in Dec 2013
    Liaised to SC6 as N15871 in Jan 2014
  Standard has been published as ISO/IEC/IEEE 8802-1X:2013

## Slide 114: IEEE 802.1AE-2006 has been ratified as ISO/IEC/IEEE 8802-1AE:2013
60-day pre-ballot: passed & comment resolutions liaised
  Submission of IEEE 802.1AE-2006 in N15516 in Dec 2012
  Pre-ballot passed in 2013
    Voting results in N15556
    Comments from China NB replied to by IEEE 802 in N15608
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 16/1/13 on 21 Oct 2013
    Voting results in N15770
    China NB only negative vote, with comments from China NB & Switzerland NB
  FDIS comments resolved in Dec 2013
    Liaised to SC6 as N15871 in Jan 2014
  Standard has been published as ISO/IEC/IEEE 8802-1AE:2013

## Slide 115: IEEE 802.1AB-2009 has been ratified as ISO/IEC/IEEE 8802-1AB:2014
60-day pre-ballot: passed & comment resolutions liaised
  Submission of IEEE 802.1AB-2009 in N15588 in March 2013
  Pre-ballot passed in May 2013
    Voting results in N15626
    Comments from China replied to in N15659
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 16/1/16 on 18 Dec 2013
    Voting results in N15829
    China NB only negative vote, with comments from China NB & Switzerland NB
  FDIS comment responses were approved by 802.1 WG in March 2014, and liaised to SC6 in May 2014 as N15944
  The standard was published as ISO/IEC/IEEE 8802-1AB:2014 on 15 March 2014

## Slide 116: IEEE 802.1AR-2009 has been ratified as ISO/IEC/IEEE 8802-1AR:2014
60-day pre-ballot: passed & comment resolutions liaised
  Submission of IEEE 802.1AR-2009 in N15589 in March 2013
  Pre-ballot passed in May 2013
    Voting results in N15627
    Comments from China replied to in N15659
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 17/2/16 on 18 Dec 2013
    Voting results in N15830
    China NB & Switzerland NB voted “no” and commented
  FDIS comment responses were approved by 802.1 WG in March 2014, and liaised to SC6 in May 2014 as N15947
  Standard was published as ISO/IEC/IEEE 8802-1AR:2014 on 15 March 2014

## Slide 117: IEEE 802.1AS-2011 has been ratified as ISO/IEC 8802-1AS:2014
60-day pre-ballot: passed & comment resolutions liaised
  Submission of IEEE 802.1AS-2011 in N15590 in March 2013
  Pre-ballot passed in May 2013
    Voting results in N15628
    Comments from China replied to in N15659
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 18/1/16 on 18 Dec 2013
    Voting results in N15831
    China NB voted “no” and China NB & Switzerland NB commented
  FDIS comment responses were approved by 802.1 WG in March 2014, and liaised to SC6 in May 2014 as N15948
  Standard was published as ISO/IEC/IEEE 8802-1AS:2014 on 15 March 2014

## Slide 118: IEEE 802.1BA-2011 FDIS passed on 17 Aug 2016 and no comments were received
Drafts sent to SC6: sent
  IEEE 802.1BA-2011 was liaised (N16149) to SC6 on 7 April 2015
60-day pre-ballot: passed & comment responses liaised
  The 60 ballot passed on 23 Sept 2015
    Support need for ISO standard? Passed 10/0/9
    Support this submission being sent to FDIS? Passed 8/0/11
    Only two substantive comments that needed a response
  A response was sent in Jan 2016
FDIS ballot: passed
  Ballot passed on 17 Aug 2016 (see N16461)
    Passed 14/0/18, with no comments
  Staff will arrange publication

## Slide 119: IEEE 802.1BR-2012 FDIS passed on 17 Aug 2016 and no comments were received
Drafts sent to SC6: sent
  IEEE 802.1BR-2012 was liaised to SC6 on 7 April 2015
60-day pre-ballot: passed & comment responses liaised
  The 60 ballot passed on 23 Sept 2015
    Support need for ISO standard? Passed 10/0/9
    Support this submission being sent to FDIS? Passed 9/0/10
    Only one substantive comment that needed a response
  A response was sent in Jan 16
FDIS ballot: passed
  Ballot passed on 17 Aug 2016 (see N16462)
    Passed 14/0/18, with no comments
  Staff will arrange publication

## Slide 120: IEEE 802.3-2012 has been ratified as ISO/IEC/IEEE 8802-3:2014
60-day pre-ballot: passed & comment resolutions liaised
  Pre-ballot on N15595 passed in May 2013
    Voting results in N15632
    Comments from China were responded to by the 802.3 Maintenance TF in Geneva in N15724
FDIS ballot: passed & no comment resolutions required
  FDIS passed 16/0/20 on 16 Feb 2014
    Voting results in N15893
  No FDIS comments need to be resolved 
  Standard was published as ISO/IEC/IEEE 8802-3:2014

## Slide 121: IEEE 802.11ae-2012 has been ratified as ISO/IEC 8802-11:2012/Amd 1:2014
60-day pre-ballot: passed & comment resolutions liaised
  Pre-ballot on N15552 passed in Feb 2013
    Voting results in N15599
    Comments from China replied to by IEEE 802 in N15647
    Comments from Japan in N15664 were resolved in discussions with commenter
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 14/1/20 on 28 Jan 2014
    Voting results in N15883
    China NB voted “no” and commented they will not recognise result
  FDIS comment responses were approved by 802 in July 2014
    See 11-14-0552-00
  Standard was published as 8802-11:2012/Amd 1:2014

## Slide 122: IEEE 802.11aa-2012 has been ratified as ISO/IEC 8802-11:2012/Amd 2:2014
60-day pre-ballot: passed & comment resolutions liaised
  Pre-ballot on N15554 passed in Feb 2013
    Voting results in N15602
    Comments from China replied to by IEEE 802 in N15647
    Comments from Japan in N15664 were resolved in discussions with commenter
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 16/1/18 on 28 Jan 2014
    Voting results in N15884
    China NB voted “no” and commented they will not recognise result
  FDIS comment responses were approved by 802 in July 2014
    See 11-14-0552-00
  Standard was published as 8802-11:2012/Amd 2: 2014

## Slide 123: IEEE 802.11ad-2012 has been ratified as ISO/IEC 8802-11:2012/Amd 3:2014
60-day pre-ballot: passed & comment resolutions liaised
  Pre-ballot on N15553 passed in Feb 2013
    Voting results in N15601
    Comments from China replied to by IEEE 802 in N15647
    Comments from Japan in N15664 were resolved in discussions with commenter
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 16/1/17 on 28 Jan 2014
    Voting results in N15885
    China NB voted “no” and commented they will not recognise result
    Switzerland commented on editorial matters similar to comments on 802.1X/AE
  FDIS comment responses were approved by 802 in July 2014
    See 11-14-0552-00
  Standard was published as 8802-11:2012/Amd 3: 2014

## Slide 124: IEEE 802.22 has been ratified as ISO/IEC 8802-22:2015
60-day pre-ballot: passed & comment resolutions liaised
  Pre-ballot on 802.22 (N15925) passed in May 2014
    Voting results in N15954
    Passed 8/1/10
  FDIS comment responses were approved by 802.22 WG in July 2014, and were liaised to SC6 as N16001
FDIS ballot: passed 15 Feb 2015 with no comments
  IEEE staff will facilitate the final process steps to make it an ISO/IEC/IEEE standard
  Was published on 1 May 2015 as ISO/IEC 8802-22:2015

## Slide 125: IEEE 802.1AEbn-2011 has been ratified as ISO/IEC 8802-1AE:2015/Amd 1
60-day pre-ballot: passed & comment resolutions liaised
  Pre-ballot on IEEE 802.1AEbn-2011 (N15809) passed in Jan 2014
    Voting results in N15857
    Passed 9/1/7
    Usual comment from China saying they will not recognise the result
  Pre-ballot comment responses were approved by 802.1 WG in March 2014, and were liaised to SC6 as N15945
FDIS ballot: passed on 1 Feb 2015 & comment resolutions liaised
  FDIS closed on 1 Feb 2015, with one comment (N16123) from China NB
    Passed 12/1/23
    Response was liaised in April 2015 (see N16187)
  Standard is called ISO/IEC/IEEE 8802-1AE:2015/Amd 1 and was published on 28 April 2015

## Slide 126: IEEE 802.1AEbw-2013 has been ratified as ISO/IEC 8802-1AE:2015/Amd 2
60-day pre-ballot: passed & comment resolutions liaised
  Pre-ballot on IEEE 802.1AEbw-2013 (N15810) passed in Jan 2014
    Voting results in N15858
    Passed 9/1/7
    Usual comment from China saying they will not recognise the result
  Pre-ballot comment responses were approved by 802.1 WG in March 2014, and were liaised to SC6 as N15946
FDIS ballot: passed on 1 Feb 2015 & comment resolutions liaised
  FDIS closed on 1 Feb 2015, with one comment (N16124) from China NB
    Passed 12/1/23
    Response was liaised in April 2015 (see N16187)
  Standard will be called ISO/IEC/IEEE 8802-1AE:2015/Amd 2 and was published on 28 April 2015

## Slide 127: IEEE 802.3.1-2013 has been published as “Definitions for Ethernet — Part 3-1”
60-day pre-ballot: passed & comment resolutions liaised
  The request to submit IEEE 802.3.1-2013 for approval under the PSDO was liaised in August 2014
  The pre-ballot closed on 6 Oct 2014, and passed 11/0/5 & 10/1/5
    Resolutions of “No” comment from China NB was liaised to SC6 as N16086 in Nov 2014
FDIS ballot: passed with no comments
  FDIS passed on 19 June 2015 with 100% approval and no comments
  IEEE 802.3.1-2013 has been published as “Standard for Management Information Base (MIB) — Definitions for Ethernet — Part 3-1”

## Slide 128: IEEE 802.11ac-2013 has been ratified as ISO/IEC/IEEE 8802-11:2015/Amd 4
60-day pre-ballot: passed & comment resolutions liaised
  The request to submit IEEE 802.11ac-2013 for approval under the PSDO was liaised in July 2014
  60-day pre-ballot closed on 22 Sept 2014 and passed 11/1/4
    Resolutions of “No” comments from China NB were liaised to SC6 as N16085 in Nov 2014
FDIS ballot: passed & comment resolutions liaised
  FDIS closed on 11 July 2015 and passed 15/1/0
    Resolutions of “No” comments from China NB were liaised as 11-15-0958r1 in July 2015
  IEEE 802.11ac-2013 has been ratified as 8802-11:2012/Amd 4:2015

## Slide 129: IEEE 802.11af-2013 has been ratified as 8802-11:2015/Amd 5
60-day pre-ballot: passed & comment resolutions liaised
  The request to submit IEEE 802.11af-2013 for approval under the PSDO was liaised in July 2014
  The 60-day pre-ballot closed on 22 Sept 2014, and passed 11/1/4
    Resolutions of “No” comments from China NB were liaised to SC6 as N16085 (see previous page) in Nov 2014
FDIS ballot: passed & comment resolutions liaised
  FDIS closed on 11 July 2015 and passed 15/1/0
    Resolutions of “No” comments from China NB were liaised as 11-15-0958r1 in July 2015
  IEEE 802.11af-2013 has been ratified as 8802-11:2012/Amd 5:2015

## Slide 130: IEEE 802.1AX-2014 FDIS ballot closes on 20 Nov 2015
60-day pre-ballot: passed & no comment responses required
  IEEE 802.1AX-2014 was liaised (N16142) to SC6 on 30 March 2015 for ratification under the PSDO process
  The 60-day pre-ballot ballot closed on 30 May 2015
  It passed with 100% approval and no comments
FDIS ballot: passed & no comment responses required
  FDIS ballot closed on 20 Nov 2015
  It passed with 100% approval and no comments
  It will be known as 8802-1AX:2015

## Slide 131: IEEE 802-2014 FDIS ballot passed on 2 Nov 2015 and comment response liaised in Jan 16
60-day pre-ballot: passed & comment responses liaised
  The submission of IEEE 802-2014 under the PSDO was approved by 802 EC in July 2014, and the 60-day pre-ballot passed on 26 Oct 014
  Comment responses approved by 802 EC on 16 Feb 2015
    See N6133
FDIS ballot: passed and response liaised in Jan 16
  FDIS ballot passed 2 Nov 2015
    Passed 14/1/19, with negative comment from China NB
  A response was discussed in Nov 2015 but it was decided that the 802.1 WG would take responsibility for sending
    Sent in Jan 16131
  It is likely the final standard will be known as ISO/IEC/IEEE 8802

## Slide 132: IEEE 802.1Xbx-2014 has been published as a ISO/IEC/IEEE standard
Drafts sent to SC6: sent
  D1.0, D1.2 (May 14), with submission to PSDO approved in July 2014
60-day pre-ballot: passed & comment responses liaised
  Passed on 19 Mar 2015 with a China NB comment
    Passed 9/1/9 on need for an ISO standard – China NB voted no
    Passed 8/1/10 on submission to FDIS – China NB voted no
  802.1 WG responded to comments in June 2015 (see N16255)
FDIS ballot: passed & comment responses liaised
  Passed on 24 Dec 2015 with a China comment
    Passed 15/1/18 – China NB voted no, with comments (see 6N16364)
  802.1 WG responded to the comment on 21 Apr 2016 (see N16424)
  The standard will be known as ISO/IEC/IEEE 8802-1X:2014/Amd1
    It has been published as of June 2016

## Slide 133: IEEE 802.1Q-Rev-2014 has been published as a ISO/IEC/IEEE standard
Drafts sent to SC6: sent
  D2.0 (Jan 14)
60-day pre-ballot: passed & comment responses liaised
  Passed on 23 Mar 2015 with a China NB comment
    Passed 11/1/16 – China NB voted no (see N16135)
  802.1 WG responded to comments in June 2015 (see N16255)
FDIS ballot: passed & comment responses liaised
  Passed on 28 Jan 2016 with China NB comments
    Passed 15/1/20 - China NB voted no and commented (see N16377)
  802.1 WG responded to the comment on 21 Apr 2016 (see N16425)
  The standard will be known as ISO/IEC/IEEE 8802-1Q:2015
    It has been published as of June 2016

## Slide 134: ISO/IEC/IEEE 802-3-2015 is now published
Drafts sent to SC6: sent
  Liaised to SC6 in Apr 2015
60-day pre-ballot: passed & responses liaised
  Passed, with two comments from China NB
    8/1/9 on need for ISO standard
    8/1/9 on support for submission to FDIS
  Responses were liaised in Jul 2016 (see N16458)
FDIS ballot: passed, responses sent and published
  Passed by16/1/20, with two comments from China NB (N16570)
  Response was sent in March 2017
  It has been published as of April 2017

## Slide 135: IEEE 802.1Qbv-2015 FDIS ballot passed and has been published
Drafts sent to SC6: sent
  802.1Qbv D3.0 was liaised for information in Nov 2015
60-day pre-ballot: passed & response liaised
  802.1Qbv passed 60 pre-ballot on 30 May 2016 (see N16412)
    Support need for ISO standard? Passed 6/1/11
    Support this submission being sent to FDIS? Passed 6/1/11
  China NB voted “no” with one comment
    Response was liaised in Oct 2016 (see N16486)
FDIS ballot: passed & response liaised
  802.1Qbv passed (15/1/17) FDIS ballot on 18 April 2017 (N16613)
  Passed China NB voted “no” with one comment
    Response (N16687) was liaised in July 2017
  Published in July 2017

## Slide 136: IEEE 802.1AB-2016 FDIS ballot passed and has been published
Drafts sent to SC6: sent
  802.1AB D1.2 was liaised for information in Dec 2015
60-day pre-ballot: passed & response liaised
  802.1QAB-2016 passed 60-day pre-ballot on 13 July 2016 (N16447)
    Passed 8/1/9 on need for ISO standard
    Passed 8/1/9 on support for submission to FDIS
  China NB voted “no” with one comment
    A response was approved in July 2016 & liaised in Oct 2016 (N16487)
FDIS ballot: passed & response liaised
  802.1QAB-2016 passed FDIS ballot (14/1/20) on 11 April 2017 (N16604)
  Passed China NB voted “no” vote with one comment
    Response (N16687) was liaised in July 2017
  Published in July 2017

## Slide 137: IEEE 802.1Qca-2015 FDIS ballot passed and has been published
Drafts sent to SC6: sent
  802.1Qca D2.1 was liaised for information in Nov 2015
60-day pre-ballot: passed & response liaised
  802.1Qca-2015 passed 60-day pre-ballot on 13 July 2016 (N16446)
    Passed 8/1/9 on need for ISO standard
    Passed 8/1/9 on support for submission to FDIS
  China NB voted “no” with one comment
    A response was approved in July 2016 and liaised in Oct 2016 (see N16485)
FDIS ballot: passed & response liaised
  802.1Qca-2015 passed FDIS ballot (15/1/17) on 18 April 2017 (N16612)
  China NB voted “no” with one comment
    Response (N16687) was liaised in July 2017
  Published in July 2017