## Slide 1: 802.11 WG Editor’s Meeting (Nov 2017)
Date: 2017-11-09
Authors:
Notes: July 2007

## Slide 2: Abstract
This document contains agenda/minutes/actions/status as prepared/recorded at the IEEE 802.11 Editors’ Meeting

## Slide 3: Agenda for 2017-11-07
Roll Call / Contacts / Reflector
Go round table and get brief status report
ANA Status / Process / What is administered
Numbering Alignment process / Spreadsheet
TGaj publication order
802.11 Mandatory Draft Review before SB
WG Style Guide for 802.11 09/1034r11
Review WG Style Guide
Additional discussion topics
Notes: July 2007

## Slide 4: Roll Call – 2017-11-07
802.11 Editor’s Present
  P802.11aj Amendment (CMMW) – Jiamin, Chen
  P802.11ak Amendment (GLK) – (Mark Hamilton)
  P802.11aq Amendment (PAD) – (Stephen McCann)
  P802.11ax Amendment (HEW) – Robert Stacey
  P802.11ba Amendment (WUR) – Po-kai Huang
  REVmd – Emily Qi, Edward Au
802.11 Editor’s Not Present
  P802.11ak Amendment (GLK) – Donald Eastlake
  P802.11az Amendment (NGP) – Chao-Chun Wang
  P802.11ay Amendment (NG60) – Carlos Cordeiro
Also present:
  Adrian Stephens Andy Scott Al Petrick Guido Hiertz Ihtisham Khalid Michael Montemurro Sachin Godbole
IEEE Staff present and always welcome!
  Michelle Turner
IEEE Staff not present and always welcome!
    Kathryn Bennet Note: editors request that an IEEE staff member should be present at least during Plenary meetings
Notes: July 2007

## Slide 5: Volunteer Editor Contacts
TGaj – Jiamin CHEN – jiamin.chen@mail01.huawei.com , Shiwen He – shiwenhe@seu.edu.cn
TGak – Donald Eastlake – d3e3e3@gmail.com
TGaq – Lee Armstrong – LRA@tiac.net
  TGax – Robert Stacey – robert.stacey@intel.com
  TGay – Carlos Cordeiro – carlos.cordeiro@intel.com
  TGaz – Chao Chun Wang – chaochun.wang@mediatek.com
  TGba – Po-kai Huang – po-kai.huang@intel.com
REVmd –Emily Qi – emily.h.qi@intel.com, Edward Au – edward.ks.au@huawei.com,
  Editors Emeritus:
  TGaa – Alex Ashley – alex.ashley@hotmail.co.uk
  TGac – Robert Stacey – robert.stacey@intel.com
  TGad – Carlos Cordeiro – carlos.cordeiro@intel.com
  TGae – Henry Ptasinski – henry@LOGOUT.COM
  TGaf – Peter Ecclesine – petere@ieee.org
  REVmc – Adrian Stephens – adrian.p.stephens@ieee.org , Edward Au – edward.ks.au@huawei.com, Emily Qi – emily.h.qi@intel.com
  TGai - LRA@tiac.net, Ping FANG Ping.FANG@huawei.com
  TGah – Yongho Seok yongho.seok@gmail.com, Alfred Asterjadhi – aasterja@qti.qualcomm.com
  TGaq – Dan Gal – ddrgal@gmail.com
Notes: July 2007

## Slide 6: Nov 7th round table status report
11aq – Draft 13 recirc completed this week, unknown comment resolution activity, hope to recirc out of Orlando
11ak – Draft 5 SB recirc closes Thursday, hope to recirc after telecom, hope for Jan WG approval ahead of RevCom date
11aj – Draft 8.0 SB recirc complete, discuss changing publication order, expect to recirc out of Orlando after TG telecon
11ax – Draft 2.0 failed WG LB, ~3,000 comments, hope for Draft 3.0 WG LB out of May meeting
11ay – Draft 0.8 in members area missing a few sections, hope to resolve all comments this week and discuss when to hold WG LB
11az – revision r9 of the SFD was uploaded to Mentor and the specification r0.1, the template, is ready.
11ba – r5 of SFD, may revise this week, note more contribution activity, hope for Draft 0.1 in Jan
REVmd – Draft 0.4 , about 150 comments remain, hope to have all comments resolved and hold WG LB after Jan

## Slide 7: Reflector Updates
Each editor is expected to be on the reflector and current.
If you didn’t receive the meeting notice from the reflector, please send email to Robert.Stacey@intel.com
To be updated:
  Add Po-Kai to the editor’s reflector
Notes: July 2007

## Slide 8: IEEE Publication Status
Publication completed for 802.11-2012 March 30, 2012
Publication of 11ae announced April 10, 2012
Publication of 11aa announced June 5, 2012
Publication of 11ac announced December 18, 2013
Publication of 11ad announced December 28, 2012
Publication of 11af announced February 21, 2014
Publication of 802.11-2016 December 14, 2016
Publication of 11ai announced December 30, 2016
Second printing of 11ai in April 2017
Publication of 11ah announced May 9, 2017
Notes: July 2007

## Slide 9: Update on numbering process
Diane Lacey (from IEEE-SA) participates
https://mentor.ieee.org/802.11/dcn/11/11-11-1149-50-0000-draft-number-alignment-tool.xlsx
Round table on Numbering status
Update numbering spreadsheet coming out of September meeting

## Slide 10: Publication order for 11aj, 11ak, 11aq
Robert Stacy notes 11aj changes are independent of 11ak and 11aq
Looks like clause numbering is the task, and numbering spreadsheet will be updated this week, likely RevCom in March
Mark Hamilton asks that 11ak move ahead of 11aq, and Stephen McCann has no objection
Looks like clause numbering is the task, and numbering spreadsheet will be updated this week
No Objection to changing the publication order

## Slide 11: Amendment & other ordering notes
Editors define publication order independent of working group public timelines:
  Since official timeline is volatile and moves around
  Publication order helps provide stability in amendment numbering, figures, clauses and other numbering assignments
  Editors are committed to maintain a rational publication order

## Slide 12: MDR Status
802.11 Working Group Mandatory Draft Review
  802.11-11/615r6 documents the process. MDR now in the 802.11 Operating Manual 802.11-14/0629r8. The process needs some change so the report is done after the editing is done.
REVmc D3.0 went through MDR process – 802.11-14/781r11 dated Sept 19, 2014
P802.11ah D4.0 went through MDR process – 802.11-15/247r3 dated Mar 12, 2015
P802.11ai D4.0 went through MDR process – 802.11-15/248r4 dated May 14, 2015
P802.11aq D4.0 went through MDR process – 802.11-16/801r0 dated June 22, 2016
P802.11aj D3.0 went through MDR process – 802.11-16/1333r5 dated Dec 9, 2016
  Final changes in D5.0 Feb 17, 2017.
P802.11ak D3.0 went through MDR process – 802.11-17/143r3 dated March 2, 2017

## Slide 13: Next version of 802.11 Style Guide
IEEE is working on an update to the 2014 Style Guide
Robert Stacey reviewed 09/1034r12 proposed changes and there is consent to have the Working Group use 09/1034r12 going forward out of Orlando

## Slide 14: 802.11 Style Guide
See 11-09-1034-12-0000-wg11-style-guide.doc
  We updated 802.11 WG Style Guide based on 2012 IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2014 IEEE Standards Style Manual when creating or updating drafts. https://development.standards.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the Style Guide evolves with our practice, expect a revision in March

## Slide 15: 802.11 Editor’s Guide
https://mentor.ieee.org/802.11/dcn/11/11-11-0875-04-0000-editor-s-guide.docx
This document contains material relevant to the job of being an 802.11 editor.
It is recommended that editors read this material before they start, as it may avoid them needlessly re-inventing the wheel. Frame 2017 is used at IEEE-SA.
Creating a Redline, Graphics, Numbering and ANA, Source Control. Subversion server for source control.
Comment Resolution and Publication

## Slide 16: Editor Amendment Ordering
Amendment Number | Task Group | Projected REVCOM Date
802.11-2016 Amendment 1 | TGai | Dec 2016
802.11-2016 Amendment 2 | TGah | Dec 2016
802.11-2016 Amendment 3 | TGaj – 292 | March 2018
802.11-2016 Amendment 4 | TGak – 91 | March 2018
802.11-2016 Amendment 5 | TGaq – 76 | March 2018
802.11-2016 Amendment 6 | TGax – 596 | Jul 2019
802.11-2016 Amendment 7 | TGay – 419 | Dec 2019
802.11-2016 Amendment 8 | TGaz | Mar 2021
802.11-2016 Amendment 9 | TGba | Jul 2020
Data as of November 2017
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
In Nov 2017, Editors discussed REVmd schedule and possible completion in 2020, and expect only amendments 1 to 5 in REVmd. We will revisit the running order in July.
Amendment numbering is editorial! No need to make ballot comments on these dynamic numbers!
Notes: July 2007

## Slide 17: Email Your Draft Status Updates
Each editor, please send update for next page via the editor’s reflector no later than Thursday am2 to update table on next page!
Notes: September 2007

## Slide 18: Draft Development Snapshot
Most current doc shaded green.
TG | Published or Draft Baseline Documents |  |  |  |  |  |  |  |  |  | Source | MDR | Style Guide | Editor | Snapshot Date
 | Published | mc | aq | ak | aj | md | ax | ay | az | ba |  |  |  |  | 
mc | Y | Y |  |  |  |  |  |  |  |  | Frame 12.0 | Yes | 2012 | Adrian Stephens Edward Au, Emily Qi | 17-Jan
aq | Y | Y | 13.0 |  |  |  |  |  |  |  | Frame 12.0 | Yes | 2012 | Lee Armstrong | 29-Oct
ak | Y | Y | 12.0 | 5.0 |  |  |  |  |  |  | Word | Yes | 2012 | Donald Eastlake Norm Finn | 29-Oct
aj | Y | Y | 7.2 | 3.0 | 8.0 |  |  |  |  |  | Frame 10.0 | Yes | 2012 | Jiamin Chen Shiwen He | 07-Nov
md |  |  |  |  |  | 0.4 |  |  |  |  | Frame |  |  | Emily Qi Edward Au | 07-Nov
ax | Y | Y | 10.0 | 4.0 | 6.0 |  | 2.0 |  |  |  | Frame 12.0 | No | 2012 | Robert Stacey | 07-Nov
ay | Y | Y | 13.0 | 5.0 | 8.0 |  | 2.0 | 0.8 |  |  | Word | No | 2012 | Carlos Cordeiro | 27-Oct
az |  |  |  |  |  |  |  |  |  |  |  |  |  | Chao Chun Wang | 07-Nov
ba |  |  |  |  |  |  |  |  |  |  |  |  |  | Po-Kai Huang | 11-Jul
Changes from last report shown in red.
Nov 2017
Notes: July 2009
July 2007
        Peter Ecclesine (Cisco Systems)
Page 18

## Slide 19: IEEE Standards iMeet Central
IEEE-SA iMeet central site
https://imeetcentral.com/
Also used to share emails and large files
Still upload zip files to central site

## Slide 20: Publication process
Publication editor creates a marked up PDF with editorial changes highlighted
802.11 technical editor forms a review committee, usual the task group editor and one other person associated with 802.11 editing
Each member of the committee should review each change proposed by the publication editor
Pay particular attention to
  Reconstructed sentences
  Tables with number changes
  ANA assignments
The review process is complete when all publication changes have been reviewed

## Slide 21: Build a list of Editor’s meeting discussion topics
IEEE staff using Framemaker-2017
IEEE is working on an update to the 2014 Style Guide

## Slide 22: Editors Backup practices
The IEEE Servers provide durable places to retain the 802.11 source files, drawing files, and other components of drafts.
Our best practice is that after a draft is posted in the Member’s Area, a zip file containing all the clean source files, drawing files and other components should be created and sent to the iMeetCentral for safekeeping.

## Slide 23: MIB style, Visio and Frame practices
I’m going to suggest going forward we use a single style with appropriately set tabs, and use leading Tabs to distinguish the syntax and description parts. (Adrian Stephens Feb 9, 2010)
Two ways to format a figure & its caption in frame:
  Insert a table. Insert anchored frame inside table cell to hold graphics. Use table caption as figure caption.
  Insert an anchored frame. Insert caption inside a text frame inside the anchored frame. Insert graphics inside the anchored frame.
Keep embedded figures using visio as long as possible
  Near the end of sponsor ballot, turn these all into .emf (windows meta file) format files (you can do this from visio using “save as”). Keep separate files for the .vsd source and the .emf file that is linked to from frame. There is likelihood we should use .emf
Frame templates for 11aa, 11ac, 11af

## Slide 24: Two Technical Editors
Peter Ecclesine will run the face to face meetings
Robert Stacey will run the publication process
Robert Stacey is the ANA administrator
All are on the Editor’s email list.

## Slide 25: Pending Actions
Document the publication process perhaps in the editor’s guide
Robert to look at MIB preparation in editor’s guide after ARC finished MIB discussion
Robert to look at updating the editor’s guide to describe source control

## Slide 26: Backup/Background Slides

## Slide 27: Editors page
http://www.ieee802.org/11/editor_resources.html
Comments or changes? Perhaps an online wiki?
Volunteers sought to improve this state.