## Slide 1: 802.11 Chair’s update to 802 EC on TGaq (P802.11aq) status
Date: 2017-11-05
Authors:

## Slide 2: Current Project Status
P802.11aq PAR approved in 2012-12.
D1.0 WG ballot in 2015-03.
Initial sponsor ballot on D7.0 in 2016-11 passed with 88% approval.
Last sponsor ballot on D13.0 is the 6th recirculation, closed recently with 97% approval.
Mandatory coordination comments (essentially the same comments) were received from the RAC in the last 3 recirculation ballots.

## Slide 3: Rules related to mandatory coordination
From the IEEE-SA Sponsor Ballot operations manual: (Dec 2016)
5.4.4 Mandatory coordination
…
Comments from these entities shall be given appropriate consideration and response. At the time of project submittal to the IEEE-SA Standards Board for consideration for approval, the Sponsor shall supply the most recent coordination comments and indicate either acceptance or a request for a waiver (see 4.2.3.2).
4.2.3.2 Review of draft standards
…
Coordination. Mandatory coordination comments shall be addressed. If the Sponsor believes that satisfying specific mandatory coordination comments will impede the utility of the draft standard,
appropriate documentation of this position shall be presented to RevCom.

## Slide 4: Plans for this project during this session
Continue to engage with those having technical comment in the context of P802.11aq comment resolution
  Tue am2, Wed am1, Thu am2
If no substantive changes are made to resolve comments:
  Seek EC conditional approval to forward P802.11aq to RevCom
  Seek EC approval of a request for a waiver to RevCom

## Slide 5: Perceived position of TGaq members
Caveat, this is speculation based on discussion with individuals. It is not an approved position of 802.11.
TGaq set up a telecon at the September 802.11 interim to engage with RAC members to understand their issues.
TGaq made changes in September which it believed should address the RAC comments.
TGaq then recirculated, and considered the re-circulation comments in open telecons during October with more changes. RAC has been notified of these telecons and RAC members have not engaged with the comment resolution process.
TGaq then recirculated again at the end of October and will consider comments this week.
TGaq members have done due diligence in an attempt to resolve these comments, and believe their technical arguments refute the comments from the RAC.

## Slide 6: For reference
List of TGaq meetings and minutes:
September 2017 face-to-face, 4 x 2 hr meetings
  Minutes
October 6th 2017 teleconference, 2 hr meeting
  Minutes
October 13th 2017 teleconference, 2 hr meeting
  Minutes