## Slide 1: TGax Editor’s Report
Date: 2018-03-04
Authors:

## Slide 2: Abstract
Current status of comment resolution on the TGax draft

## Slide 3: Draft history
Draft | Page Count | Release Date | Approval Rate | Comments | Latest resolution document
D0.1 | 221 | March 2016 |  | 1822 | 15/0535r8
D1.0 | 453 | December 2016 | 58% | 7418 | 17/0010r14
D2.0 | 596 | October 2017 | 63% | 3350 | 17/1682r0

## Slide 4: LB230 comment breakdown
Type of Comment | Received | Approved | Remaining
General | 101 | 31 | 70
Technical | 2357 | 692 | 1665
Editorial | 892 | 523 | 369
Total | 3350 | 1246 | 2104

## Slide 5: LB230 comments by comment group
Owning Ad-hoc | Unassigned | Assigned | Resolution Drafted | Approved | Duplicate | Grand Total
EDITOR | 386 | 44 | 5 | 1216 | 1 | 1652
6 GHz band | 7 |  |  |  |  | 7
Ack procedure |  | 5 |  |  |  | 5
Approved Edits in D2.2 |  |  |  | 574 | 1 | 575
Approved No Change |  |  |  | 154 |  | 154
Editorials | 313 | 3 |  |  |  | 316
Editorials in D2.1 |  |  |  | 488 |  | 488
Link adaptation |  | 1 |  |  |  | 1
MAC General |  |  | 5 |  |  | 5
MIB |  | 6 |  |  |  | 6
MLME SAP |  | 17 |  |  |  | 17
Need Submission | 2 | 4 |  |  |  | 6
PiCS |  | 5 |  |  |  | 5
(blank) | 64 | 3 |  |  |  | 67
Owning Ad-hoc | Unassigned | Assigned | Resolution Drafted | Approved | Duplicate | Grand Total
PHY | 2 | 476 |  | 26 |  | 504
DFS operation |  | 14 |  |  |  | 14
HE-SIG-A |  | 7 |  |  |  | 7
HE-SIG-B |  | 20 |  |  |  | 20
Mathematical description |  | 94 |  |  |  | 94
MCS overview and tables |  | 8 |  |  |  | 8
Need Submission | 2 |  |  |  |  | 2
Packet extension |  | 17 |  |  |  | 17
PHY Data field |  | 29 |  |  |  | 29
PHY Intro |  | 58 |  |  |  | 58
PHY OFDMA overview |  | 49 |  | 19 |  | 68
PHY PPDU formats |  | 26 |  |  |  | 26
PHY Preamble |  | 21 |  |  |  | 21
PHY SAP |  | 75 |  | 6 |  | 81
PHY tx/rx procedure |  | 15 |  |  |  | 15
PHY tx/rx spec |  | 40 |  | 1 |  | 41
TXTIME |  | 3 |  |  |  | 3

## Slide 6: LB230 comments by comment group
Owning Ad-hoc | Unassigned | Assigned | Resolution Drafted | Approved | Duplicate | Grand Total
MAC |  | 779 |  | 1 |  | 780
Ack procedure |  | 229 |  |  |  | 229
A-MPDU |  | 110 |  |  |  | 110
Duration-based RTS/CTS |  | 12 |  |  |  | 12
Format and rate selection |  | 26 |  |  |  | 26
Fragmentation |  | 68 |  |  |  | 68
General and MAC services |  | 30 |  |  |  | 30
HE BSS operation |  | 54 |  | 1 |  | 55
HT Control |  | 19 |  |  |  | 19
MAC General |  | 6 |  |  |  | 6
NAV |  | 47 |  |  |  | 47
Operating mode |  | 5 |  |  |  | 5
Power management |  | 14 |  |  |  | 14
Queue size and BSR |  | 32 |  |  |  | 32
Reverse direction |  | 3 |  |  |  | 3
TWT |  | 124 |  |  |  | 124
Owning Ad-hoc | Unassigned | Assigned | Resolution Drafted | Approved | Duplicate | Grand Total
MU |  | 292 |  | 1 |  | 293
BQR operation |  | 9 |  |  |  | 9
EDCA |  | 3 |  |  |  | 3
MU operation |  | 131 |  | 1 |  | 132
MU-RTS/CTS |  | 8 |  |  |  | 8
NDP feedback |  | 35 |  |  |  | 35
Sounding protocol |  | 69 |  |  |  | 69
UORA |  | 37 |  |  |  | 37
SR |  | 120 |  |  |  | 120
Spatial Reuse |  | 120 |  |  |  | 120

## Slide 7: LB230 comment assignees
Owning Ad-hoc | EDITOR | MAC | MU | SR | PHY | Grand Total
Bo Sun |  |  |  |  | 64 | 64
PHY SAP |  |  |  |  | 64 | 64
Edward Au | 11 |  |  |  | 8 | 19
MIB | 6 |  |  |  |  | 6
PHY SAP |  |  |  |  | 8 | 8
PiCS | 5 |  |  |  |  | 5
Ron Porat | 1 | 1 |  |  | 1 | 3
HE-SIG-A |  |  |  |  | 1 | 1
MAC General |  | 1 |  |  |  | 1
Need Submission | 1 |  |  |  |  | 1
(blank) | 386 |  |  |  | 2 | 388
6 GHz band | 7 |  |  |  |  | 7
Editorials | 313 |  |  |  |  | 313
Need Submission | 2 |  |  |  | 2 | 4
(blank) | 64 |  |  |  |  | 64
Yongho Seok |  | 32 | 11 |  | 9 | 52
Duration-based RTS/CTS |  | 12 |  |  |  | 12
HT Control |  | 19 |  |  |  | 19
MAC General |  | 1 |  |  |  | 1
MU operation |  |  | 9 |  |  | 9
PHY PPDU formats |  |  |  |  | 7 | 7
PHY SAP |  |  |  |  | 2 | 2
Sounding protocol |  |  | 2 |  |  | 2
Youhan Kim |  |  |  |  | 80 | 80
DFS operation |  |  |  |  | 14 | 14
Packet extension |  |  |  |  | 17 | 17
PHY OFDMA overview |  |  |  |  | 46 | 46
TXTIME |  |  |  |  | 3 | 3
Sigurd Schelstraete |  |  |  |  | 4 | 4
HE-SIG-B |  |  |  |  | 4 | 4
Hongyuan Zhang |  | 1 |  |  | 147 | 148
A-MPDU |  | 1 |  |  |  | 1
HE-SIG-A |  |  |  |  | 3 | 3
HE-SIG-B |  |  |  |  | 1 | 1
Mathematical description |  |  |  |  | 94 | 94
PHY Data field |  |  |  |  | 29 | 29
PHY Preamble |  |  |  |  | 20 | 20
Owning Ad-hoc | EDITOR | MAC | MU | SR | PHY | Grand Total
Matt Fischer |  |  |  | 113 |  | 113
Spatial Reuse |  |  |  | 113 |  | 113
Ross |  | 1 |  |  |  | 1
Ack procedure |  | 1 |  |  |  | 1
Xiaogang Chen |  |  |  |  | 16 | 16
PHY SAP |  |  |  |  | 1 | 1
PHY tx/rx procedure |  |  |  |  | 15 | 15
Bin Tian |  |  |  |  | 8 | 8
MCS overview and tables |  |  |  |  | 8 | 8
Ming Gan |  | 68 |  |  |  | 68
Fragmentation |  | 68 |  |  |  | 68
Yujin Noh |  |  |  |  | 4 | 4
HE-SIG-B |  |  |  |  | 4 | 4
Yusuke Tanaka |  | 3 |  |  |  | 3
Ack procedure |  | 3 |  |  |  | 3
Tomoko Adachi |  | 48 |  |  |  | 48
Ack procedure |  | 48 |  |  |  | 48
Lochan Verma |  |  | 8 |  | 69 | 77
HE-SIG-A |  |  |  |  | 3 | 3
HE-SIG-B |  |  |  |  | 10 | 10
PHY Intro |  |  |  |  | 55 | 55
PHY tx/rx spec |  |  |  |  | 1 | 1
Sounding protocol |  |  | 8 |  |  | 8
Laurent Cariou |  |  | 36 |  |  | 36
EDCA |  |  | 1 |  |  | 1
NDP feedback |  |  | 35 |  |  | 35
Kaiying Lv | 2 | 28 |  | 1 |  | 31
Editorials | 2 |  |  |  |  | 2
NAV |  | 28 |  |  |  | 28
Spatial Reuse |  |  |  | 1 |  | 1
Guoqing Li |  | 44 |  |  |  | 44
General and MAC services |  | 30 |  |  |  | 30
Power management |  | 14 |  |  |  | 14
Alfred Asterjadhi | 3 | 176 | 49 |  | 3 | 231
EDCA |  |  | 1 |  |  | 1
Format and rate selection |  | 26 |  |  |  | 26
HE BSS operation |  | 26 |  |  |  | 26
Need Submission | 1 |  |  |  |  | 1
PHY tx/rx spec |  |  |  |  | 3 | 3
Sounding protocol |  |  | 48 |  |  | 48
TWT |  | 124 |  |  |  | 124
(blank) | 2 |  |  |  |  | 2
Owning Ad-hoc | EDITOR | MAC | MU | SR | PHY | Grand Total
George Cherian | 6 | 177 |  |  |  | 183
Ack procedure | 5 | 177 |  |  |  | 182
MLME SAP | 1 |  |  |  |  | 1
Frank Hsu | 1 |  |  | 2 |  | 3
Link adaptation | 1 |  |  |  |  | 1
Spatial Reuse |  |  |  | 2 |  | 2
ChaoChun Wang |  | 19 |  | 2 |  | 21
HE BSS operation |  | 19 |  |  |  | 19
Spatial Reuse |  |  |  | 2 |  | 2
Po-Kai Huang | 1 | 19 | 8 | 2 |  | 30
MU-RTS/CTS |  |  | 8 |  |  | 8
NAV |  | 19 |  |  |  | 19
Need Submission | 1 |  |  |  |  | 1
Spatial Reuse |  |  |  | 2 |  | 2
Abhishek Patil | 1 | 13 | 122 |  |  | 136
Editorials | 1 |  |  |  |  | 1
HE BSS operation |  | 9 |  |  |  | 9
MAC General |  | 4 |  |  |  | 4
MU operation |  |  | 116 |  |  | 116
UORA |  |  | 6 |  |  | 6
Jarkko Kneckt |  | 4 |  |  |  | 4
Operating mode |  | 2 |  |  |  | 2
Reverse direction |  | 2 |  |  |  | 2
Liwen Chu |  | 109 | 10 |  |  | 119
A-MPDU |  | 109 |  |  |  | 109
Sounding protocol |  |  | 10 |  |  | 10
Chitto Ghosh |  |  | 16 |  |  | 16
UORA |  |  | 16 |  |  | 16
Osama Aboul-Magd | 1 |  |  |  |  | 1
(blank) | 1 |  |  |  |  | 1
Owning Ad-hoc | EDITOR | MAC | MU | SR | PHY | Grand Total
Zhou Lan | 1 | 35 | 13 |  | 3 | 52
BQR operation |  |  | 9 |  |  | 9
EDCA |  |  | 1 |  |  | 1
MU operation |  |  | 3 |  |  | 3
Need Submission | 1 |  |  |  |  | 1
Operating mode |  | 3 |  |  |  | 3
PHY OFDMA overview |  |  |  |  | 3 | 3
Queue size and BSR |  | 32 |  |  |  | 32
Jianhan Liu |  |  |  |  | 36 | 36
PHY tx/rx spec |  |  |  |  | 36 | 36
Tianyu Wu |  |  |  |  | 23 | 23
HE-SIG-B |  |  |  |  | 1 | 1
PHY Intro |  |  |  |  | 3 | 3
PHY PPDU formats |  |  |  |  | 18 | 18
PHY Preamble |  |  |  |  | 1 | 1
Jeongki Kim |  |  | 1 |  |  | 1
UORA |  |  | 1 |  |  | 1
Yunbo Li |  | 1 |  |  |  | 1
Reverse direction |  | 1 |  |  |  | 1
Kome Oteri |  |  | 1 |  |  | 1
Sounding protocol |  |  | 1 |  |  | 1
Jae Seung | 16 |  |  |  |  | 16
MLME SAP | 16 |  |  |  |  | 16
Stephane Baron |  |  | 14 |  |  | 14
UORA |  |  | 14 |  |  | 14
Kiseon |  |  |  |  | 1 | 1
PHY PPDU formats |  |  |  |  | 1 | 1
Jing Ma |  |  | 3 |  |  | 3
MU operation |  |  | 3 |  |  | 3